95 Obsidian
M1 Statement for System Test

References

References are external documents (papers, files, articles, and photocopies) which are mentioned to give further information about topics in the document. Remember to write the accurate path for the reference file.

Enclosures

Enclosures are external documents (papers, files, articles, and photocopies) which are an essential part of the document itself, but which cannot be put into the word format.

Revision Information

| Created: | Revision | Name | Comments |
| --- | --- | --- | --- |
| 01.12.2005 | 0.1 | Majbritt Christensen | Initial revision in PVCS |
| Modified |  |  |  |

Contents

1	Introduction	2

2	Results and open issues M1	2

3	Conclusion	3

# Introduction

# Results and open issues M1

| - Test Plan available (BBIT, system test) |  |
| --- | --- |
| - Test specification and planning, testability of all features ensured (test benches, ext. test houses, radio net, radio net manufacturers...) or identification of non-testable features |  |
| - Planning of agreed conformity assessment (R & TTE, FCC) and certification (GCF, PTCRB etc.) created and ensured |  |
| - Planning of agreed certification, conformity (e.g. MMS, WAP, KJAVA, Sync ML…) created and ensured |  |
| - Test planning “Radio Communication Device with Accessories“ coordinated between Accessories and Device |  |
| - Responsibility for the system test (device/accessories) is fixed |  |
| - Agreement between PM, System Test (ST) and PQA how to organize the trial for the project (development trial for new technologies, strategic operator trial to speed up the operator approval; Interoperability test for new technologies planned and ensured) |  |
| - Detailed Primavera project plan up to M3/S4 is available, showing dedicated resources by name and on department level for external consultants |  |
| - Definition of key operators for customer/vendor interoperability test (for all new technologies which require customer/vendor interoperability test) received from PM |  |
| - Definition of the key operators (ordered by priority) that are supported during operator approval received from Global Product Management |  |
| - Number of SW variants for the key operators received from Global Product Management |  |
| - Definition which other operators (besides key operators, ordered by priority) and to which extent these operators are supported during operator approval received from Global Product Management |  |
| - Received plan for availability of SIM cards needed for operator approval support by Global Product Management |  |
| - Type and application approvals required for DS have to be defined considering requirements from PM |  |
| - Time schedule for reception of devices for conformity assessment and certification agreed with Radio, EMC/Antenna, Digital and mixed signal HW |  |

# Conclusion