Project Jerry
M0 Statement for EMC/Antenna

References

References are external documents (papers, files, articles, and photocopies) which are mentioned to give further information about topics in the document. Remember to write the accurate path for the reference file.

Enclosures

Enclosures are external documents (papers, files, articles, and photocopies) which are an essential part of the document itself, but which cannot be put into the word format.

Revision Information

| Created: | Revision | Name | Comments |
| --- | --- | --- | --- |
| 27.10.05 | 0.1 | Jette Frese Andersen |  |
| Modified |  |  |  |

Contents

1	Introduction	1

2	Results and open issues	2

3	Conclusion	3

# Introduction

This document outlines the decisions and considerations taken until declaration of the M0 for Antenna and EMC related issues.

Philippe is using the same PCB board (with some small modification, Nano connector, LED flash removed, Irda removed, side keys) as Minos. Only the mechanic is changed.

Results and open issues

| - Project leader HW (PL HW)/ part project leader (PPL) EMC/Antenna has been designated by the department head. |  |
| --- | --- |
| - Detailed Primavera project plan from M0 to M1 showing dedicated resources by name is available |  |
| - Rough Primavera project plan from M1 to M3/S4 showing dedicated resources on department level is available |  |
| - Definition of power class (e.g. GPRS, UMTS) for selection of holster / belt clip for SAR reasons done. |  |
| - Antenna Mockup 1 (rapid prototype upper and lower casing, Prototype simulating the PCB outline (main dimensions) including preliminary shielding boxes) for EA assessment delivered by MD (M0 – 9 weeks) |  |
| - Antenna Mockup 2 (rapid prototype upper and lower casing, Prototype simulating the PCB outline (main dimensions) including preliminary shielding boxes and antenna related contact concepts (e.g. slider contacting)) for EA assessment delivered by MD (M0 – 5 weeks) |  |
| - The antenna concept and volume is fixed (90 %). SAR aspects considered. |  |
| - Assembly concept for mechanical design dependent components or modules coordinated and agreed with MD, dHW and RF (e.g. display, camera, acoustics, vibra, battery, card readers, IrDa, LED flash, connectors, etc.) |  |
| - Product requirements as specified in the M0 document achievable with available technologies / know-how by the specified S3 HW deadline |  |
| - Product relevant pre-/component developments defined. Time schedules and deliveries aligned to product development schedule |  |
| - Platform released for start of product integration available i.e. platform master schematics, porting guide etc. |  |
| - Product related specifications for EMC are defined with the affected specialist departments in respect of layout, screening, SW, construction concept, accessories |  |
| - EMC SW defined with SW, necessary test tools and testing concept agreed with SW; availability of tools committed by SW |  |
| - Product related deviations from the platform defined and agreed with involved parties i.e. SW, MD etc.. |  |
| - Product related Technical Terms of Delivery (TTD) are available (This checkpoint shall apply only for products which are not derived from platforms developed according to the new Platform Process V 2.0 and the corresponding platform checklist MRPlatD) |  |

# Conclusion

The M0 declaration can hereby be signed from EA side.