Project Jerry
M0 Statement for Quality Management: Product Quality

References

Enclosures

Revision Information

| Created: | Revision | Name | Comments |
| --- | --- | --- | --- |
| 27.10.05 | 0.1 | Jette Frese Andersen |  |
| Modified |  |  |  |

Contents

1	Introduction	1

2	Results and open issues	2

3	Conclusion	2

# Introduction

# This document state what has been done in PQA HW from Mα to M0 and statements of open points read in statements from:

# Radio

# EMC/Antenna

# Digital and mixed signal HW

# Mechanics

# Layout/production data

# LCM3

# SDQM material/process

# ST

# Procurement

# Results and open issues

| - Sub-project leader has been designated by the department head |  |
| --- | --- |
| - Detailed Primavera project plan from M0 to M1 showing dedicated resources by name is available |  |
| - Rough Primavera project plan from M1 to M3/S4 showing dedicated resources on department level is available |  |
| - Implementation aspects considered for product safety, EMC and the environment |  |
| - Update device-check |  |
| - Conformance Assessment created |  |
| - SW-Assessment available |  |
| - Accessory-QA milestone-declaration available |  |

Open points:

# Radio

No comment

# EMC/Antenna

No comment

# Digital and mixed signal HW

- Second supplier for Vibra, display and memory not decided

# Mechanics

- Verification of second change run is planned to be done on pilot run

# Layout/production data

No comment

# LCM3

No comment

SDQM material/process.

No comment

ST

No comment

Procurement

No comment

# Conclusion

Based on above information PQA HW can recommend to declare M0.Open points must be closed before M1.