Project Jerry
M0 Statement for Digital and mixed signal HW

Revision Information

| Created: | Revision | Name | Comments |
| --- | --- | --- | --- |
| 27.10.05 | 0.1 | Jette Frese Andersen |  |
| Modified |  |  |  |
| 27-02-2006 | 1.0 | Flemming B. Kristensen |  |

Contents

1	Introduction	1

2	Results and open issues	2

3	Conclusion	3

# Introduction

This document is the basis for the M0 milestone declaration. Section 2 contains the M0 checklist according to the MEP 7.01 and section 3 gives a statement to the milestone.

# Results and open issues

| - Project leader HW (PL HW) / part project leader (PPL dHW) has been designated by the department head | Ok: PL-HW: Poul Erik Rask PPL dHW Flemming Bach Kristensen |
| --- | --- |
| - Detailed Primavera project plan from M0 to M1 showing dedicated resources by name is available. | Ok |
| - Rough Primavera project plan from M1 to M3/S4 showing dedicated resources on department level is available | Ok |
| - Acoustic concept available and acoustic components defined. | Ok |
| - Assembly concept for mechanical design dependent components or modules coordinated and agreed with MD, EA and RF (e.g. display, camera, acoustics, vibra, battery, card readers, IrDa, LED flash, connectors, etc.) | Ok, acoustic sealing of back volume not clarified yet. |
| - Product requirements as specified in the M0 document achievable with available technologies / know-how by the specified S3 HW deadline | Ok, as Aries. |
| - Product relevant pre-/component developments defined. Time schedules and deliveries aligned to product development schedule | Ok, no new components. |
| - Second solutions and requirements to multiple sources agreed with Strategic Procurement | Display: Philips. Vibra: A5B00075040075 Shicoh, Copal. SD-RAM: A5B00075066848 Hynix, Samsung. Flash memory: A5B00075317458 Intel, Spansion. Speaker: A5B00075156731 Bujeon, Hosiden. (As Penelope) Microphone: A5B00075098861 Bujeon, Hosiden. Battery: A5B00075547043 Samsung, NEC. PMU: A5B00075644155 Mozart+, Twigo 4+. |
| - Platform released for start of product integration available i.e. platform master schematics, porting guide etc. | Ok, R65 Platform |
| - First circuit schematics extracted from master schematics | Ok. |
| - Platform features/configurations supported by product agreed with PL SW | Ok |
| - Product related deviations from the platform defined and agreed with involved parties i.e. SW, MD etc. | Ok. |
| - RF / base band interface defined (timing diagrams, description of the radio signals) (This checkpoint shall apply only for products which are not derived from platforms developed according to the new Platform Process V 2.0 and the corresponding platform checklist MRPlatD) | N/A |
| - Accessories interface defined / specified and agreed between AD, MD and HW (This checkpoint shall apply only for products which are not derived from platforms developed according to the new Platform Process V 2.0 and the corresponding platform checklist MRPlatD) | N/A |
| - Product related Technical Terms of Delivery (TTD) are available (This checkpoint shall apply only for products which are not derived from platforms developed according to the new Platform Process V 2.0 and the corresponding platform checklist MRPlatD) | N/A |
| - Hardware / Software interface and function description coordinated (hardware description and list of requirements on the software, port pin list are available) (This checkpoint shall apply only for products which are not derived from platforms developed according to the new Platform Process V 2.0 and the corresponding platform checklist MRPlatD) | N/A |

# Conclusion

M0 is hereby declared for dHW.