Project Jerry
M1 Statement for RF

References

References are external documents (papers, files, articles, and photocopies) which are mentioned to give further information about topics in the document. Remember to write the accurate path for the reference file.

Enclosures

Enclosures are external documents (papers, files, articles, and photocopies) which are an essential part of the document itself, but which cannot be put into the word format.

Revision Information

| Created: | Revision | Name | Comments |
| --- | --- | --- | --- |
| Modified |  |  |  |

Contents

1	Introduction	1

2	Results and open issues M1	2

3	Conclusion	2

# Introduction

# Results and open issues M1

| - A1 tape out completed | Done. |
| --- | --- |
| - Test plan (Master Actions Plan) according to product functionality accessories available | N/A. |
| - Product concept validation has taken place for all areas (electriconics, mechanics, optics, acoustics etc.) incl. worst case considerations | Done. Inherent from Aries (65 gen). |
| - Production test requirements and needs for reference samples defined and agreed with production (PT) | Done. Inherent from Aries (65 gen). |
| - Suppliers for all key components selected in dHW, EA, LPD and MD and agreed with Strategic Procurement | Done. Inherent from Aries (65 gen). |
| - Hardware FMEAs done. Measures (e.g. RDP project) agreed with PQA | Done. Inherent from Aries (65 gen). |
| - Detailed Primavera project plan up to M3/S4 is available, showing dedicated resources by name and on department level for external consultants | Done. |
| - Complete project plan reviewed and agreed | Done for HW. Note 1 |
| - Status of product relevant pre-/component developments reviewed. Risk analysis done and measures agreed, if targets are not reached | Done. Inherent from Aries (65 gen). |
| - Accessories to be fully supported by product are defined and agreed with Accessory Devices | Done. |
| - Product technical specification reviewed | Done. |
| - Time schedule for provision of devices for conformity assessment and certification agreed with System Test | Done. |
| - PSQA plan built up and provided to PQA | Done. |
| - Technical Terms of Delivery (TTD) of customized components and modules created and reviewed Product related Technical Terms of Delivery (TTD) are available (This checkpoint shall apply only for products which are not derived from platforms developed according to the new Platform Process V 2.0 and the corresponding platform checklist MRPlatD) | Done. Inherent from Aries (65 gen). |

Note 1: The target plan is fixed. The HW plan is ok, still some work missing on the complete plan. Expected to be fixed at the 30th of March 2006.

# Conclusion

With the above mentioned issue, the RF declares the M1 milestone.