## Slide 1: Hydra M1 Document v1.0
– Confidential –
Copyright © Siemens AG 2004
Copying of this document and giving it to others and the use or communication of the contents thereof, are forbidden without express authority. Offenders are liable to the payment of damages. All rights reserved in the event of the grant of a patent or the registration of a utility model or design.
Department Com MD PBM PG75
Author: Ansgar Tröster
Tel. / Email: +49 89 722 59191 / ansgar.troester@siemens.com
f i n a l

## Slide 2: Referenced documents
QMS Procedure No.: T008-MP, Milestone Results in Product Life Cycle, Issue 6, Published: 28.05.2004
Hydra Performance Profile, Version Performance_Description_Hydra_v0_9, dated 29.11.2004
Roadmap: 20040727RH G65+G75 Positioning v3.00 Internal.ppt available on request: Richard Hübner, ICM MP PBM M PM
20040818RH G75 Product Specs V5.06 Internal.xls
SW feature list: see pg. 32
Co-branding guideline „Siemens Mobile Phones - Co-branding Concept - (Product Hardware)”, available at Com M BM (Dr. Julie Schönfelder)
PD team M1 declarations \\149.212.4.20\Projects\Project\ 75G_Hydra\Documents_Declarations\M1

## Slide 3: History of Change
vers. date page content author
0.91 8.11.04 n.a. initial draft Ansgar
0.92 9.11.04 50 language groups - “ - 82 l.g. to ramp-up variants
79 draft platform operator approval plan
0.93 18.11.04 80 added approval timframe (GPM draft input + AS maturity) - “ -
82 definition of „CTT” acquisitoin samples
93 Title: added „from M1“
96 adjusted signature sheet
0.94 23.11.04 input from SM MC, PBM PM M PCM - “ -
update of feature list
packaging concept finalized w/ marketing input
incorporated final service input
update of milestone schedule (still draft)
0.95 25.11.04 incorporated review results by Sales, input by UE - “ -
updated accessory portfolio, ramp-up & DS scenario
added recycling concept, updated operator approval sequence
SWOT updated (memory, UMTS)
0.96 29.11.04 marcom budget, co-branding wording - “ -
approval timeline, included sales strategy update
LAM DS, arabic keypad for vodafone
1.0 01.12.04 69, 71 update: return rate, added: risk assessments, feature list, M1 sample planning 55 removed: UI: „display off“ (CR candelled due to resources)
100 update of signature conditions

## Slide 4: Open topics
Hydra - Action Items identified in roundtable |  | November 24, 2004 |  | 
# | Action Items | Responsible | Due date | Status
1 | Clarify availability of Chinese software for aquisition samples and update schedule. | Mikaelsen | 25.11.04 | open
2 | Provide risk assessment in given structure | All | 26.11.04 | open
3 | Clarify CTT (customer test terminals/B1+ plastics and B2 Boards) timeline |  |  | done
4 | Replan samples (Katja) | Evangelista | 25.11.04 | done
5 | Align branding concept for Hydra between SPM (Brand?) and Sales | Evangelista | 25.11.04 | done
6 | Deliver approval timeline LAM. | Troester | 26.11.04 | done
7 | Clarify "likelyhood" as requested by SCM | Soerensen | 26.11.04 | done
8 | Clarify if the planned prototype runs (dates and volume) are possible | Riedel | 26.11.04 | done
9 | Inquire date from designers how much the keeys have been lowered | Troester | 25.11.04 | done
10 | Clarify the provision of variant specification for A100 (Partlist, SAP numbers) | Troester | 25.11.04 | done
11 | Confirm return rates as proposed | Troester | 25.11.04 | done
Hydra - M1 Open topics |  | November 24, 2004 |  | 
# | Action Items | Responsible | Due date | Status
1 | Supplier of hall sensor not secured from Samsung. Samsung has not committed to Mass production. Answer expected CW51. 2nd source must be found. | PL-T | 23.12.04 | Open
2 | Process & setup for committed operator approval samples tbd. | Jürgen Schmitz | 31.12.04 | Open
3 | The Antenna performance with B1 parts out of tool is not known before measurements has been done (because of change in plastics material). Provide new measurement | PD-Team | 15.1.04 | Open

## Slide 5
Hydra Highlights
Outstanding style statement
making it the design object for 05/06
Best in class material & finishing
High quality slider mechanism (spring assisted)
Megapixel Camera
Product Highlights
Slider as differentiating design element is no longer valid (might result in pressure on priceline)
Competitive risks
The style statement that captivates through luxurious functionalities
USP
Exciting & extravagant design
Highly convenient usability (high quality slider mechanism)
Proven exclusive-fashion success story (continuing the SL55 success story)
Competitive strengths
The luxury phone to continue our SL-Storyline in terms of design leadership and profit
Mission

## Slide 6: Target Group and Consumer Value Proposition
Mainly Europe & APAC, age focus between 25-40 years
Very design driven, even
experimental
Do not want gadgets or
gimmicks
Self confident
Very career oriented
Target Group
Who?
Hydra is the style statement captivating people with desire for extravagance and superb quality in detail
Value Proposition
The extravagant slider style demonstrates extravagant taste
The monochrome finishing in combination with the real metal silver band expresses the extraordinary value of the phone
The elaborated slider mechanism and brilliant display fulfills demand for superb quality in detail
Multimedia features like the integrated megapixel camera round out the luxurious concept
The Siemens brand provides feeling of extraordinary tech & style
What?
Awarding oneself
Desire to attract attention through design
Longing for convenience
Earn money & spend money
Manage professional & private time
Why?

## Slide 7
A. Strategy and Positioning
B. Product Definition
C. Customer Care
D. Quality, Manufacturing, Approval
F. Financials
G. Milestones & Team Structure
H. Ammendment
Positioning within Roadmap
Target Group
Product Story
Market segments
Competitor Analysis
Marketing and Communications Concept
Content
E. Sales
Notes: <number>
<footer>
<header>
<date/time>
STRICTLY CONFIDENTIAL

## Slide 8
Positioning:
Exclusive Class, SL75 (tbc)
„Seductive Extravaganza “
Highlight:
The style statement captivating people with desire for extravagance and superb quality in detail
Key consumer benefits:
The slider style demonstrates extravagant taste that makes it an object of desire
The premium finishing, display & slider mechanism are expressing the extraordinary value
Key operator benefits:
Push messaging (video, text, still pictures)
Push of portal services
Outstanding sound format (encourage download of sound & ring tones)
High quality display & slider mechanism leading to customer delight
Business (PSR at M1 declaration):
Lifecycle:13 months, Volumes: 1'010 pc
Launch: 09.05/ 340€, EOL: 10.06, ASP: 282,31€
EBIT: __ %, [removed for confidentiality reasons]
Brand Contribution:
Hydra is an ingenious product which combines extraordinary yet timeless design with a superior quality making it the perfect choice for a demanding consumer.
Differentiation to Competition:
Outstanding style statement
Best in class material & finishing
High quality slider mechanism (‚Soft Slider‘)
Premium transflective display with high colour
depth
Differentiation to MP products:
To Orion: Higher price position, less feature oriented, more exclusive & refined design, ‚soft slider‘, premium transflective display
To Wolf 4: see above
1.2 Product Profile

## Slide 9: 2.1 Target Group and Product Story (1) <Seductive Extravaganza>
The Hydra is positioned in the exclusive segment aiming at people who are very style conscious, expressive and like to make a statement.
They want to be surprised & delighted. To indulge themselves and to be admired by others is key.
They are looking for highest convenience through sophisticated technology but do not make any compromise. Key buying criteria is owning a desirable design object that spoils their distinctive taste and impresses others.
Hydra is the style statement they are looking for and captivates them through luxurious functionality.

## Slide 10: 2.1 Target Group and Product Story (2) < Seductive Extravaganza >
Lifestyle
Demographics
Female & male medium & high income
All ages older than 25 years, thereof 30-40 as focus for positioning.
They are very extroverted and
love to indulge
themselves with luxurious items.
To be part of a ‘high society’ lifestyle is what they are aiming at, but they do not necessarily have the money to always ‘buy their status’. Therefore they offer themselves some key items to be part of this world. To be ahead of
the mainstream & to be admired for it is a key element of their personal well-being.
Notes: <number>
<footer>
<header>
<date/time>

## Slide 11: 2.1 Target Group and Product Story (3) < Seductive Extravaganza >
Technology
Decision-making
Technology is welcome when convenience in life
is increased
Ease of use is important.
Sometimes sophisticated but hidden technology has to replace the lack of usability caused by an extraordinary design.
They want to stay ahead of the
mainstream with prestigious &
extravagant products with which
they make their ‘style statement’.
They are not price sensitive: An exclusive product has to have its price. Brands are of
key importance because they define themselves via brands.
No compromise on exclusivity.
Notes: <number>
<footer>
<header>
<date/time>

## Slide 12: 2.1 Target Group and Product Story (4) < Seductive Extravaganza >
Design & Style
They love extravaganza and are
early design/fashion adopters. .
Exclusive & new form factors, materials and design flattering illumination effects are a must: “Surprise & delight”
Brands:
Prada, Dior, Louis Vuitton, Cartier, La Prairie
Differentiation: Hydra vs. Orion:
Higher price position, more exclusive & extravagant design. Less focussed on features. Increased convenience in use. It is a style statement.
Arrogant & spoiled.
Notes: <number>
<footer>
<header>
<date/time>

## Slide 13: 2.2 Key Product Arguments (1) Consumer Value
  Extravagant slider design
  Surprising glossy & metal effects
  Valuable looking exterior
Extravagant Design
Premium Camera
Premium Usability
  1,3 Mpix
  Video record & play
  Digital Zoom
  Video Streaming
  High quality slider mechanism (‘soft slider’)
  Premium transflective display with high colour depth
  Intuitive MMI
  ‘Virtual Organizer’ with presence enhanced phonebook’
  3D user interface
Capture & share
important moments
wherever you are
Convenience for
highest demands
It is a Style Statement
Notes: <number>
<footer>
<header>
<date/time>

## Slide 14: 2.2 Argumentation (2) Operator Value
  Integrated fully featured high resolution Mp Camera allowing high quality MMS, picture messaging
  Outstanding sound format – 64 polyphonic – enabling premium ring tone downloads
  Dedicated operator hard key
  Push of portal services
  Easy to use – intuitive MMI
  High quality slider mechanism
  3 D user interface
  Enhanced Photo toolbox
ARPU Generating Features
Customisation
User Experience
ARPU with outstanding multimedia features
Delight in usage
Limited customisation
– agreed with Sales –
mainly Retail phone
For details see page 42
Notes: <number>
<footer>
<header>
<date/time>

## Slide 15: 2.2 Key Product Arguments (3) Brand Contribution
Consumers are offered real benefits with the Hydra. Its timeless and exclusive design in combination with high convenience features make a design statement making it the perfect choice for the demanding and extravagant consumer.
The Hydra embodies the essence of what we stand for – Moving Design, Superior Quality and Relevant Functionalities resulting from our commitment to create exceptional solutions.
Extended Identity
Core Identity
Brand Essence
The Hydra combines extraordinary design with sophisticated technology
Notes: <number>
<footer>
<header>
<date/time>

## Slide 16: 2.2 Key Product Arguments (4) Design
  Continuation for the Siemens slider story. With HYDRA Siemens affirms it’s leading position in the slider category. A larger (resolution) Display plus camera & flash in a very compact slider-form factor, which surpasses even the SL 55 in the roundness and integrity of surfacing, are the main contributing factors.
Formfactor
Colours
Corporate Design Elements
  <Rational for Colour Decision> (probably not before M1)
  The Overall Design Theme of the HYDRA is described as ‘pure elegance’. The monochrome surfaces framed by a real-metal silver band, pays tribute more to the SL 55 than the SL 65, but evolves this theme in a more 3-dimensional way. Reference or Premium Class Design Elements are the Earpiece treatment and Metal-Ring Navigation key.
Notes: <number>
<footer>
<header>
<date/time>

## Slide 17: 2.3 Performance Profile
Premium design & exclusive finishing
High quality slider mechanism
Design
tbc ; ~ 78 cm³; 92 x 48 x 23
Weight & Volume
270 h / 270min
Standby/ Talktime
MMS, E-Mail, IMPS, PaT
Messaging
900 / 1800 / 1900
EDGE class 10
Data/ Internet
Integrated 1‘3 Mp Camera
and integrated LED camera light
Camera
Enhanced TFT 132*176, 262k color
Display & Keypad
Exclusive Bag (tbc), BT Stereo Headset BT car kits
Accessories
Multimedia
Audio play (MP3, AAC, AAC+, AAC++), rec., stream Video play, record, streaming – ring tones: MP3, AAC
Notes: <number>
<footer>
<header>
<date/time>

## Slide 18: 2.4 Competition & SWOT (1)
  Display 176x220
  Rotating
  MP3 Ringtones
  IMPS
  Softslider with integr. Antenna
  MP3, AAC-Player
  Display 262k / 176x220
  1,3 Mpx Camera, Video
  LED camera light
  80 MB user memory
  Email, BT, IrDa
  Slider to access camera
  Voice-activated user interface
  FM radio
  BT, IrDa
  Display 65k
  VGA camera w/o LED flash
  No video
  5MB internal mem.
  No PaT
  No Music
  No IMPS, no PaT
  No video streaming
  No EDGE
  No AAC+, AAC++
  Design similar to E800 (no novelty)
  VGA camera w/o LED flash
  No video recording
  Display 65 k / 104x208
  No MP3, AAC
  No PaT, E-Mail
1,3 Mpx w/ LED camera light
Display 262k / 132x176
Video play, rec., stream
ring tones: MP3, AAC(++)
Music play:MP3, AAC(++) & record (AMR-NB, WAV)
> 20MB internal mem.
E-mail, BT, IMPS, PaT
No IrDA
No FM radio
No RS-MMC slot
Siemens Hydra
Motorola V80
Samsung D500
Nokia 7280
Notes: <number>
<footer>
<header>
<date/time>
STRICTLY CONFIDENTIAL

## Slide 19
2003 | 2004 |  |  |  | 2005 | 
Q4 | Q1 | Q2 | Q3 | Q4 | Q1 | Q4
€600
€400
Launch price
€550
€500
€450
Panasonic
X70
- Display 65k
CIF camera
4 MB internal mem.
No audio, no video
No IMPS, PaT
Sharp TM100
VGA camera w. night mode
No video stream.
Ausio na.
No IMPS, PaT
+ Display 240x320
+ SD slot
Nokia 7200
- VGA camera with night mode
Display 65k / 128x128
No video streaming
4MB internal mem.
No MP3 ringtónes, AAC(++)
No BT, no PaT
+ Exchangeable parts
+ FM radio
+ EDGE
Motorola
V80
- Display 65k
VGA camera w/o LED flash
No video
5MB internal mem.
No PaT
+ Display 176x220
Samsung
E800
- VGA camera
Display 65k / 128x160
No video streaming
No E-Mail, no BT
No MP3 Ringtones
No AAC(++)
No IMPS, PaT
Innostream
Inno 75
1 Mpx. Camera with night mode
Display 65k
No PaT
+ Display 208x176
+ 64MB RS MMC slot
+ Series 60
Nokia 7610
Hydra
Size 92x48x23
Display 262k / 132x176
Automatic Slider
1,3 Mpx. Camera
LED camera light
Bluetooth
>20 MB internal mem.
Music player + ringtones MP3, ACC, AAC+, AAC++
64 chords ringtones
Video play, rec., stream
IMPS, PaT
Nokia 7280
VGA Camera
Display 65k
No PaT, Email
No MP3, AAC
+ Innovative formfactor
+ Voice interface
+ FM Radio
Samsung
D500
1 Mpx. Camera
Display 65k
No PaT
No EDGE
+ Display 176x220
+ 80 MB Memory
+ Video with 4x digital zoom
Nokia 7270
VGA Camera
Display 65k
No MP3, AAC
+ Style Packs
+ FM Radio
+ 21MB memory
VGA cam. w/o LED flash
Display resol. na.
No video streaming
No MP3 Ringtones
No AAC(++)
No BT, no IMPS, no PaT
+ Mini SD slot
+ FM radio
Motorola Razr V3
VGA Camera without flash
5 MB memory
No MP3, AAC
+ Display 176x220
+ Quad
+ Anodized Alu-Body
2.4 Competition & SWOT (2)

## Slide 20: Against Competition Top 3
 | Siemens Hydra | Motorola V80 | Samsung D500 | Nokia 7280 | Motorola Razr V3
Network | Tri | Tri | Tri | Tri | Quad
Launch t / p, € | Sept. 2005 / ~580 | Q3 2004 / ~500 | Q4 2004 / na. | Q4 2004 / 500 | Q4 2004 / 600
CRP, €* (Q4 2004) |  | na. | na. | na. | na.
Dimensions, mm | 92 x 48 x 23. | 99x45x23 | 93.5x45.7x23.5 | 115x32x19 | 98x53x14
Weight, g | tbd. | 108 | 99 | 84 | 95
Display | 262k | 65k | 260k | 65k | 260k
Display resolution | 132x176 | 176x220 | 176x220 | 104x208 | 176x220
E-Mail / MMS |  /  |  /  |  /  |  /  |  / 
IrDA / BT |  /  |  /  |  /  |  /  |  / 
Camera / LED flash | 1,3Mpx. /  | VGA /  | 1 Mpx. /  | VGA /  | VGA / 
Audio / Video | MP3, AAC(++) / play, rec., stream | MP3 Ringt. / play | MP3, AAC / rec. (4x zoom) | FM Radio / play (tbc.) | MP3-Ringtones / play (tbc.)
User Memory, MB | > 20 tbd. | 5 | 80 | na. | 5
Battery, mAh | LIon 670 | 800 LiIon | LiIon 730 | LiIon 700 | LiIon 680
Standby time, h | 270 | 250 | 200 | 240 | 250
Talk time, min | 270 | 420 | 420 | 180 | 420
Others | Slider, IMPS, PaT, design | Rotating, IMPS, Rhythem Lights | Integr. antenna | No keyp’ Voice-act’d user interface slider | Finish: Anodized Aluminium
* Source: international research March 2004
Notes: <number>
<footer>
<header>
<date/time>
STRICTLY CONFIDENTIAL

## Slide 21: Against Competition Add On (1)
 | Siemens Hydra | Nokia 7270 | Nokia 7610 | Nokia 7200 | Samsung E800 | InnoStream Inno75
Network | Tri | Tri | Tri | Dual | Dual | Tri
Launch t / p, € | Sept. 2005 / ~580 | Q4 2004 / 400 | Q3 2004 / 599 | Q2 2004 / 500 | Q3 2004 / ~500 | Q3 2004 / ~400
CRP, €* (Q4 2004) |  | na. | 330 | 340 | 255 | na.
Dimensions, mm | 92 x 48 x 23. | 88x46x22 | 108,6x53x18,7 | 86x50x26 | 87x43x23,5 | 82,5x44x23
Weight, g | tbd. | 121 | 118 | 115 | 86 | 80
Display | 262k | 65k | 65k | 65k | 65k | 260k
Display resolution | 132x176 | 128x160 | 176x208 | 128x128 | 128x160 | na.
E-Mail / MMS |  /  |  /  |  /  |  /  |  /  |  / 
IrDA / BT |  /  |  /  | – /  |  /  |  /  |  / 
Camera / LED flash | 1,3Mpx. /  | VGA /  | 1 Mpx. / night mode | VGA / night mode | VGA /  | VGA / 
Audio / Video | MP3, AAC(++) / play, rec., stream | FM Radio / rec., stream. | MP3, AAC/ rec., stream. | FM Radio / rec. | 64 Poly / rec. | MP3 / rec.
User Memory, MB | > 20 tbd. | 21 | 8 | 4 | 20 | na.
Battery, mAh | Li-Ion 670 | LiIon 760 | 900 LiIon | LiIon 760 | LiIon 800 | na.
Standby time, h | 270 | 270 | 250 | 300 | 160 | na.
Talk time, min | 270 | 240 | 180 | 300 | 180 | na.
Others | Slider, IMPS, PaT, design | PaT, Style Packs | Video max. 10 min., RS MMC slot + 64MB card, IMPS, Series 60, USB | Exch. Parts, Style pack, EDGE, Video rec. max. 3 min., IMPS | Softslider, integr. antenna | FM Radio, mini SD, Slider, int. antenna
* Source: ICM MP S PDM, Apr. 2004
Notes: <number>
<footer>
<header>
<date/time>
STRICTLY CONFIDENTIAL

## Slide 22: Against Competition Add On (2)
 | Siemens Hydra | Sharp TM 100 | Panasonic X400 | Panasonic X70 | Sagem myC-4 | Innostream Inno55
Network | Tri | Tri | Dual | Tri | Dual | Tri
Launch t / p, € | Sept. 2005 / ~580 | Apr. 2004 / 500 | Q3 2004 / 400 | Dec. 2003 / 449 | 3Q 2004 / 145 | Q2 2004 / na.
CRP, €* (Q4 2004) |  | na. | 140 | 250 | Na. | na.
Dimensions, mm | 92 x 48 x 23. | 100x49x20 | 82x46x17.5 | 87x47x24 | 90x44.5x23 | 85x42x21,8
Weight, g | tbd. | 95 | 75 | 92 | 92 | 79
Display | 262k | 260k | 65k | 65k | 65k | 260k
Display resolution | 132x176 | 240x320 | 128x128 | 132x176 | 128x128 | 128x160
E-Mail / MMS |  /  |  /  |  /  |  /  | tbc. /  |  / 
IrDA / BT |  /  |  /  |  /  |  /  |  /  |  / 
Camera / LED flash | 1,3Mpx. /  | VGA / night mode | VGA /  | CIF /  |  | VGA / 
Audio / Video | MP3, AAC(++) / play, rec., stream | Poly / rec. | 16 Poly. /  |  /  | Poly /  |  / rec.
User Memory, MB | > 20 tbd. | 7 | na. | 4 | 4.5 | 3
Battery, mAh | Li-Ion 670 | LiIon 780 | LiIon 600 | 680 LiIon | LiIon | LiIon 830
Standby time, h | 270 | 200 | 210 | 250 | 100 | 200
Talk time, min | 270 | 180 | 270 | 300 | 120 | 300
Others | Slider, IMPS, PaT, design | Slider, Video rec. max. 10 sec. | spring loaded opening mechanism | Ext. Antenna | Ext. Antenna, Slider Java Games | Ext. Antenna

## Slide 23
Strengths
Exciting & extravagant design (valuable materials, ‘wow effect’)
Highly convenient usability (high quality slider mechanism, premium voice control*, premium transflective display)
Proven exclusive-fashion success story (continuing the SL55 success story)
High EBIT (margin) contributor
Clear positioning within MP portfolio
All end-consumer relevant features included
Weaknesses
Strong competition with slider form factor expected in several product classes -> slider as differentiating design element is no longer valid (might result in pressure on priceline)
Boost Siemens overall brand image & value
Image building product: Design, chance to establish design leadership
Address a growing segment
Risk of Consortia UI & branding equirements influencing design
20MB memory might not be sufficient end of 2005
Subsidization for GSM handsets might fade with the operator‘s UMTS strategies
UMTS handsets overcoming size disadvantages
Opportunities
Threats
Competition and SWOT (3) SWOT
* Country dependent

## Slide 24: Limited Editions (1/2)
Timeframe: 09/05 (women) and 10/05 (men) (2 variants)
Positioning: Positioning as exclusive fashion(-able) phone providing a nicely boxes and a bundled valuable accessory.
Extend and strengthening the positioning of Siemens Mobile in luxury fashion and design and styling. -> “Siemens knows what woman (and men) wants” (Escada term)
Marcom: Potential lead story of marcom campaign of the standard product (tbd by Marcom and SPM Hydra).
Concept ideas: Premium material, painting and finishing e.g. leather or crystal application.
Premium color & material concept, packaging and “extras”.
Potential to co-operate with well-known, luxury fashion / designer (e.g. Escada, Armani, Baldessarini o.a.)
Teaser Topics: Continuing the Escada success story (SL55 and SL65).
Extension to a male line for luxury-, brand cooperation (product placement).
Notes: <number>
<footer>
<header>
<date/time>

## Slide 25: Limited Editions (2/2)
Schedule*: Partner- / brand evaluation E 02/04
Marketing/Marcom concept E 04/05
Technical evaluation (materials, etc.) E 03/05
Product definition LE1 (-> M1 of LE) A 04/05
Bundling / packaging concept A 04/05
Sample production / qualification A 05/05
Sales story / concept A 03/05
Agreement reached / contract signed A 06/05
Sales feedback / forecast M 07/05
First production M 08/05
Fist shipment M 09/05
* (roughly – strongly dependent on Hydra standard phone progress)
Requirements: The plastic parts and eventually some masks and fixtures would be needed; additional assembling and production capacity should be considered as we intend to launch at the same time as standard.
-> get more money for the „first small shipments“ in ramp-up (LE add-on) and get a interesting story to tell (talk of the town).
The potential brand partner would have to be evaluated an should support the idea and the concept.
Notes: <number>
<footer>
<header>
<date/time>

## Slide 26: Lifecycle Management
Product Ref
Product
LE (Co-Brand, Fashion Exclusive)
09-10/05 tbc
Hydra
09/05
NNOP 340€
Not planned/tbc
t
Notes: <number>
<footer>
<header>
<date/time>

## Slide 27: Differentiation within roadmap
Removed for confidentiality reasons
See 20040727RH G65+G75 Positioning v3.00 Internal.ppt available on request: Richard Hübner, Siemens Com MD PBM M PM
Notes: <number>
<footer>
<header>
<date/time>

## Slide 28
Marketing & Communications Concept (1) Communication Strategy and Objective
Communicative strategy:
The communication strategy will be fixed after M1
The final communicative positioning is still under evaluation
Status: - positioning as a unisex phone (50:50)
- support with full ATL, maximum BTL toolbox and flanking promotional support
Communicative objectives:
To communicate the USP of the product
  Stylish, extravagant, high value design
  main features: Slider, 1.3 Mpix camera, video streaming (tbd)
create awareness within target group via flanking promotional idea & PR
support POS awareness in order to achieve sales targets
Notes: <number>
<footer>
<header>
<date/time>

## Slide 29
Flanking promotional support:
Based on sales story – linked to PR
PR:
Stand-alone PR-launch is planned in June 2005, details tbc.
AtL:
Full ATL (TV, print, outdoor)
BtL:
B2C: developing a maximum BTL toolbox (leaflets, poster, displays, expander, training CD Rom, etc.)
Detailed concept will derive out of the positioning and communication worksheet.
Marketing & Communications Concept (2) Communication Strategy and Objective
Notes: <number>
<footer>
<header>
<date/time>

## Slide 30
Overall budget due to business case:
  Marketing HQ Budget: 2’5 €
  Push budget (per Unit): 5,00 €
  Pull +Strategic Funds: 7% of T/O
  total: 27.388.000 Euro
Regional Split (in million):
  APAC: tbd
  EMEA: tbd
Marketing & Communications Concept (3) Communication Strategy and Objective
Notes: <number>
<footer>
<header>
<date/time>

## Slide 31
Summary Product Features
Operator Requirements
Variant Concept
Language groups
Packaging & UI concept
MMI Concept
Design Concept
Application & Services
Accessory Portfolio
Recycling concept
Content
A. Strategy and Positioning
B. Product Definition
C. Customer Care
D. Quality, Manufacturing, Approval
F. Financials
G. Milestones & Team Structure
H. Ammendment
E. Sales
Notes: <number>
<footer>
<header>
<date/time>
STRICTLY CONFIDENTIAL

## Slide 32: SW features
Video | resolution: QCIF; subQCIF; decoding (15fps): H263, MPEG4, Real Video 8; encoding (15 fps): H263 streaming: Real Video 8, 3GPP (H.263, MPEG4)
Audio / Music | ringtones: MP3, AAC, AAC+, AAC++ decoding (audio player): MP3, AAC AAC+, AAC++ encoding: AMR-NB, WAV; streaming: AMR-NB, AAC, (Real Audio 8 only in 2nd SW release, not part of this document) 64 chords polyphonic ringtones
Voice / Speech functions | Only in second SW release
Messaging&Presence | SMS, EMS, MMS, email, IMPS (Wireless Village), PaT, i-messaging
Browser | OMA browsing 2.2, XHTML-MP, wCSS, wTCP /IP , wml 1.3, cHTML, iHTML; ECMAscriptMP, XHTML DOM; dual stack(whttp, WSP 1.x); Push; OMA download OTA; OMA WAP EFI; SSL 3.0/ TLS 1.0, WTLS
Java | MIDP 2.x; CLDC 1.1, JSRs as in latest JTWI release (>=2.0), DOJA 1.5
Games | 3D Java games
PIM&business | presence enhanced (horizontal) phonebook, organizer
OS | proprietary SGold2 based
UI concept | 5-way Navi, multitasking incl task key; operator key
Synchronisation | Sync ML 1.1.1 or higher via OBEX and OTA
DRM | OMA DRM phase 2 (if available, otherwise phase 1) for all content types
Device Management | Full Sync ML DM, OMA provisioning
Protocol Stack | IPv4 / IPv6 dual stack
User Memory | 20 MB
Operator Customisation | advanced operator customisation
Others | Mobile Wallet as secure PIN storage
Source: product Specs v5.10
detailled feature list:

## Slide 33: HW features
Source: product Specs v5.10
Frequencies | 900, 1800, 1900 for EMEA and APAC, no NAM variant
Transmission Mode | GPRS/EDGE Multislot Cl. 10
Primary Display | Enhanced TFT, 132 x 176, 262k colours, 1,8", NTSC Color Gamut: 73%, 190 cd/cm², reflectance of 4,4%, contrast 1:150
Secondary Display | none
Touch Screen | none
Camera | 1.3 Mpixl
Flash (light) | LED
WLAN | none
IrDA | none
Bluetooth | yes
USB | yes
Wireless Sensor Connectivity | none
Built-in Sensor | none
A-GPS | none
Audio Broadcast | none
Multicolor LED (Keypad) | none
EL foil illumination | none
Battery | Iris battery
Interface connector | Slim Lumberg
Interface external antenna | none
2nd Audio Jack | none
2nd micro | none
Side keys | 2+2
Hearing Aid Compatibility | none

## Slide 34: Platform features
Platform | S-Gold 2
Platform Product Family | Mid Slider Family
Base Band | S-Gold 2
Co-Processor | none
1st RF-Solution | Bright 5 PL
2nd RF-Solution | none available
PMU Baseband | Mozart, Twigo4
Portpin Extender/Enhanced | none
Flash (Memory) | 512 Mbit NOR, 128 Mbit SDRAM
Ext. Appl., Gimmik | audio and video accelerator
Source: product Specs v5.10

## Slide 35: Accessories – Portfolio worldwide
Fashion & Carry
Energy
Office
Car Solutions
Handsfree Portable
Multi- tainment
Supports Phone Story
Products compatible with 65 series*
Phone only
For bulk only
* Backwards compatible
Products compatible with 75 series
*) For HHB-600
Tour Case FCT-650
Li-Ion Battery 700mAh
EBA-650
Fashion Case FCL-700
Travel Charger ETC-500/510
Car Charger Plus ECC-600
Desk Top Stand
SyncStation DSC-600
Car Charger
Flash
IFL-600
Bluetooth® Media Gateway
IMG-700
Mobile Music Set
IMS-700
Car Kit Portable
HKP-500
Car Kit Bluetooth®
HKW-710
Headset Purestyle HHS-610
Headset Basic HHS-500
Car Kit Bluetooth®
Portable HKW-700
Headset Bluetooth
HHB-600 / 610
Car Kit Bluetooth® SIM
HKW-720
Headset Bluetooth Stereo
HHB-750
Headset HHS-510
Data Cable
DCA-500
Data Cable USB DCA-540
Headset Stereo HHS-550
Charger Adapter
ECA-500*)
Notes: <number>
<footer>
<header>
<date/time>

## Slide 36: Accessories highlights
Car Kit Bluetooth SIM Access
Bluetooth Car Kit with SIM access, offering an own GSM transceiver and external display.
Car Kit Portable HKP-500
High-quality “Plug and Play“ Car Kit with integrated rotatable, mobile holder, loudspeaker and microphone, suitable for different phones.
Mobile Music Set
Turns the mobile into a mobile HiFi-system .
Active speakers easy to connect to the mobile to listen to music wherever you are in excellent sound quality.
Notes: <number>
<footer>
<header>
<date/time>

## Slide 37
Applications Requirements (1)
Feature
Requirements
Development
Requirements
BLUETOOTH PLATFORM FIXED
imaging: import/export jpg. APIs
access camera out of Java environment
personalisation: theme downloads & composing
tailored phones: flexible menu tree with Java apps
gaming: 3D engine,
Support for the Advanced download assistant (like in CX70)
IM, low power Java engine, reminder api (PIM)
early availability of SMTK
development support (dedicated R&D support for Java)
early availability of test devices (depending on Java functionality B1+)
AS requires at least 4 months for development and test starting from the date of device + SMTK availability

## Slide 38: Applications Highlights (2)
- MMS Pictures, Sounds, Videos, etc.
- A set of themes / Download
- Max Download Assistant (optional)
- Photo Editor
Multimedia / Community
Personalisation
Travel
Leisure & Entertainment
Golf Scorecard
Golf 3D
- Platform BT-multiplayer games: Stack Attack, Bomber Man, Marble Crossing
- Mobile Tourist
- Emergency Phonebook
- Survival Dictionary
- Instant Messaging
City Life
- Audio-Visual Logbook
- Cocktail Manager Advanced
Notes: <number>
<footer>
<header>
<date/time>

## Slide 39: Applications Size planning
Art | SAG | class | product | # | average size / file | estd. Size (kb) | other comments
Hydra (SL75) |  |  |  |  |  | 9369,8 | 
Wallpaper |  |  |  | 9 |  | 168 | 
Animated |  |  | 3 | 3 | 40 | 120 | 
Still |  |  | 6 | 6 | 8 | 48 | 
Logos |  |  |  | 3 |  | 15 | 
Animated |  |  |  | 0 |  | 0 | 
Still |  |  | 3 | 3 | 5 | 15 | 
MMS |  |  |  | 25 |  | 550 | 
Animated |  |  | 10 | 10 | 40 | 400 | 
Still |  |  | 15 | 15 | 10 | 150 | 
Screensaver |  |  |  | 3 |  | 60 | 
Animated |  |  | 1 | 1 | 40 | 40 | 
Still |  |  | 2 | 2 | 10 | 20 | 
EMS |  |  |  | 29 |  | 6,8 | 
Animated |  |  | 10 | 10 | 0,3 | 3 | 
Still |  |  | 19 | 19 | 0,2 | 3,8 | 
Themes |  |  |  | 4 |  | 1400 | 
Siemens AG | 1 |  |  | 1 | 350 | 350 | 
Class specific |  | 1 |  | 1 | 350 | 350 | 
Device Specific |  |  | 2 | 2 | 350 | 700 | 
Preselected Animations |  |  |  | 0 |  |  | 
Switch-On |  |  |  | 0 |  |  | 
Switch-Off |  |  |  | 0 |  |  | 
Netsearch |  |  |  | 0 |  |  | 
Screensaver |  |  |  | 0 |  |  | 
.col |  |  |  | 0 |  |  | 
Video |  |  |  | 1 |  | 400 | 
Musikvideo |  |  | 1 | 1 | 400 | 400 | 
3D Avatar |  |  |  | 3 |  | 1500 | 
SAG |  |  | 1 | 1 | 500 | 500 | 
Class |  |  | 1 | 1 | 500 | 500 | 
Product |  |  | 1 | 1 | 500 | 500 | 
Sounds |  |  |  | 27 |  | 1410 | 
Midi |  |  | 20 | 20 | 8 | 160 | 
Wav |  |  | 5 | 5 | 50 | 250 | 
AAC+ |  |  | 2 | 2 | 500 | 1000 | 
MP3 |  |  |  | 0 |  | 0 | 
Sounds EMS |  |  |  | 10 |  | 10 | 
imy |  |  | 10 | 10 | 1 | 10 | 
Art | # | average size / file | estd. Size (kb)
Hydra (SL75) |  |  | 
Java Apps |  |  | 3850
Mobile Tourist |  |  | 300
Cocktail Manager |  |  | 200
Golf 3D |  |  | 250
Photo Editor |  |  | 250
Photo Editor Graphic Folder |  |  | 350
AV Logbook |  |  | 150
Golf Scorecard |  |  | 100
Emergency Phone Book |  |  | 70
Survival Dictionary |  |  | 150
Blogger |  |  | 200
Download Assistant (incl. 3 characters) |  |  | 550
StackAttack |  |  | 250
BomberMan |  |  | 100
Marble Crossing |  |  | 100
Sea Battle |  |  | 130
Wappo 2 |  |  | 100
Magic Picture |  |  | 150
Photo Guess |  |  | 250
Instant Messenger |  |  | 200
Cost for application software has been included in the business case.

## Slide 40: Variant Concept 1/3
Software
900/1800/1900
Colours: 3
Language of keys
  Latin
  Arabic
  Cyrillic
  Hebrew
  Greek
  Thai
Hardware
Bundling
Standard Charger
Standard Manual
One standard Industrial design
900/1800/1900
Colours: 1-2
Language of keys
  Latin, Greek (tbc)
  Arabic
HW customization according to co- branding guidelines
Basic Standard SW
Internat. MMII
Vf MMI New UI concept (incl. back key logic, VF UI flows)
Vf specific menu tree (max. 6 variants)
Vf specific Mapping
Live!Cast
Java VSCL 2.0
VF specific storage
Travel Charger
APAC Manuals
Standard Charger
Specific Manual
Customization Kit A catalogue of the possible variations will be set up about 6 months before market launch (”Customisation Guide”, “Mobicon Tools”, Variant Request Form”), “MP variant process” applies.
900/1800/1900
Colours: 1-2
Language of keys
  Latin
  Thai
HW customization according to co- branding guidelines
Basic Orange SW
Orange MMII
Specific Mapping
Homescreen aggregator, progressive video download
Orange specific help
Standard Charger
Specific Manual
900/1800/1900
Colours: 1-2
Language of keys
  Latin
HW customization according to co- branding guidelines
TMO Intern. MMI
TMO specific Menu Tree (max. 4 variants)
TMO specific Mapping
SDC DRM content protection
Travel Charger
Specific Manual
Vodafone
TMO
900/1800/1900
Colours: 2
Language of keys
  Stroke
  BoPoMoFo
Chinese SW varian
Orange
chin. APAC Variant
I-Mode
900/1800/1900
Colours: 1-2
Language of keys
  Latin
HW customization according to co- branding guidelines
I-Mode client Doja 1.5
Text exchange oly up to 50 phrases
Max. 1 individual menue tree
Standard Charger
Specific Manual
Int. Variant
Languages
Specific mappings e.g. Java apps, Themes, Settings, FFS file settings, …

## Slide 41: Variant Concept 2/3 “Mid-level customization customers”
Limited Icon-Exchange Text Language
Individual exceeding Exchange groups
Menutree *) Main Menu > 50 texts affected
O2 yes no no 1
Telenor yes no no 2
Amena yes no no 1
TIM yes no no 1
Telefonica yes no no 1
*) only main menu
icons exchange
and repositioning
main menu icons
Standard SW customization will be offered by Mobicon
Advanced SW customization

## Slide 42: Variant Concept 3/3 – Co-branding
Co-Branding on hardware is possible only according to the co-branding guidelines.
See: Siemens Mobile Co-branding Concept (Product Hardware).

## Slide 43: Language groups
Combination # | Region | 75 Display Text Languages | Anz.. lgs | 75 T9 - Languages (new T9 languages are highlighted in red) | Anz.. lgs |  | Additional 75 Display Text Languages planned for 85
1 | Germany, Italy, Spain, SouthWest Europe, LAM I'national Retail | English, German, French, Italian, "Universal Spanish", Portuguese, Catalan, Braz.Portuguese, Turkish, Greek, Arabic, Dutch, Swedish | 13 | English, German, French, Italian, Spanish, Portuguese, Catalan, Turkish, Greek, Arabic, Dutch, Swedish | 12 |  | 
2 | Northern Europe | English, Danish, Norwegian, Swedish, Finnish, French, German | 7 | English, Danish, Norwegian, Swedish, Finnish, French, German | 7 |  | 
3 | Eastern Europe | English, Polish, Russian, Latvian, Lithuanian, Estonian, Ukrainian, German, Turkish | 9 | English, Polish, Russian, Latvian, Lithuanian, Estonian, Ukrainian, German, Turkish | 9 |  | Albanian, Macedonski
4 | Central Eastern Europe, | English, German, Hungarian, Czech, Slovak, Croatian, Serbian, Slovene, Bulgarian, Romanian, Hebrew, Turkish, Greek | 13 | English, German, Hungarian, Czech, Slovak, Croatian, Serbian, Bulgarian, Slovene, Romanian, Hebrew, Turkish, Greek | 13 |  | 
5 | TMO | English, German, Hungarian, Czech, Slovak, Croatian, Dutch, Polish, Serbian, Slovene, Turkish, | 11 | English, German, Hungarian, Czech, Slovak, Croatian, Dutch, Polish, Serbian, Slovene, Turkish | 11 |  | 
6 | Middle East&Africa | Arabic, English, French, Tagalog, Urdu, Farsi, Malayalam, Hindi, Portuguese, | 9 | Arabic, English, French, Tagalog, Hindi, Portuguese | 6 |  | Swahili, Zulu, Afrikaans, Punjabi, (Xhosa)
7 | AIP | English, Thai, Malay, Indonesian, Vietnamese, Tagalog, Malayalam, Hindi, | 8 | English, Thai, Malay, Indonesian, Vietnamese, Tagalog, Hindi, | 7 |  | Punjabi, Tamil, Bengali, Telugu
8 | NAP | SimplifiedChinese, TraditionalChinese, English2, Russian, Malay | 5 | Simplified&Traditional Chinese (in SW), English, Russian, Malay | 5 |  | 
91 | Russia +Orange | English, French, German, Danish, Dutch, Italian, Polish, Slovak, Russian, Spanish, Romanian | 11 | English, French, German, Danish, Dutch, Italian, Polish, Slovak, Russian, Spanish, Romanian | 11 |  | 
95 | NA | US English, "Universal Spanish", Canadian French, Braz.port | 4 | English, Spanish, French, Portuguese | 4 |  | 

## Slide 44: Packaging concept (1/2)
International Packaging Requirements w/o APAC
The layout of the packaging will be based on the new Siemens Communication Devices Corporate Design to guarantee one look to the customer for all new Siemens devices.
Packaging contains all standard parts and shall be able to accompany all bundle options (see next but one page)
EMEA package will have Standard Packaging A1 Size: 154 x 118 x 64 mm tbc. until S15 if this will fit the optional bundle items
Pre-configured info packs (user guides, leaflets, CD)
Operator packaging is possible based on customization guide.
Area on box for Operator Logos will be pre-defined
High quality appearance:
  no punched holes on bottom side
  Inlay covering everything but the device
  visible part of inlay colored
  package like SL55, e.g.having a „Schuber“
  colors 4+2, possibly effect lacquering

## Slide 45: Packaging concept (2/2)
APAC retail (for products assembled at SSMC)
Size shall be standard A2
High quality appearance:
  no punched holes on bottom side
  Inlay covering everything but the device
  visible part of inlay colored
  package like SL55, e.g.having a „Schuber“
  colors 4+2, possibly effect lacquering
with support for PoS presentation
  construction to support usage for presentation - e.g. SL55APAC
  „window“ concept (improved from APAC project – high value, pass env. tests) tbc
final decision until S15
e.g. SL55 APAC variant used in SSMC (S800)

## Slide 46
AD Leporello (tbd.)
Handset
Charger
Up to 4 user manuals *(tbd)
Battery
Standard Package
* Some variants with pair wise combination of languages into 1 manual to reduce cost
Package content
CD
Potential additional Box content **
Fashion bag (hard case, ~ 93 x 47 x 24)
Stereo Headset
USB data cord
** Box to be designed to fit one or all of these options

## Slide 47: User Manual & CD concept
User Manual Requirements
The layout of the user manuals will be based on the packaging design.
The cover will be language invariant, ie. one layout for all languages.
Up to 4 languages UM in one packaging
Bilingual UM for some languages combinations, e.g. English/ German
The hydra user manual will be based on the Minos manual
Timeline has been fixed and synchronized with the project schedule between PBM UM and PBM BO
CD concept
a Mini-CD will be part of the standard variant
Content according to platform concept.
Timeline synchronized with the project schedule

## Slide 48: Dummy concept
Briefing to GS done including quality and quantity requirements
Make-or-Buy decision performed: „Buy!“
Supplier selection to be done until S15
Volume: 30k ramp-up und 140k over life cycle.

## Slide 49: User Interface: New “Back” Strategy
Additional keys
    Application Key
      dedicated hard key for easily starting the Media player
    Joker Key
      dedicated customizable key for portal access, special application, embedded link or others
Side keys
    PoC-Side Key
    Camera Side Key
    Volume Side Keys
Not a design sketch!
Volume +-
Camera
PoC
(schematic view, not realistic regarding slider and side key location)

## Slide 50: User Interface: New “Back” Strategy
Old Siemens “Back“ concept
    One step back: Press „End“ key
    Back to idle: Press and hold „End“ key
New “Back“ soft key concept
    One step back: Press right soft key
    Back to idle: Press „End“ key
Motivation
    Labeled navigation is easier to understand
    Consistent throughout UI
    Acknowledge market conventions
Improvement

## Slide 51: User Interface: Tab usage
Usage of tabs in selected applications
    Address book list view
    View mode of a contact
    Edit mode of a contact
    Call records tbd.
    Unified inbox
    Messages
  Improve usability and accessibility
Quick access to address book groups
The hierarchical sorting of data provides a fast lateral entry
Tabs reduce the data amount of long lists
A better overview of available data and information

## Slide 52: User Interface: Improvement of Menu screen
The number of main menu entries in the icon grid was raised from 9 to 12
Usability optimization of icons with focus on clear metaphors and straight style

## Slide 53: User Interface: Enhanced Themes
Adding new resources like main menu icons to the themes package
Image based backgrounds also for popups and selections (replacing plain colored elements)
Thumbnail preview for themes in media folder

## Slide 54: User Interface: Detailed UI Improvements
Extended large font view
Improvement of multifield editor layout
Setup lists with preview line for selected entry
Improved center-click handling & visualization

## Slide 55: User Interface: Slider & Display UI logic
Slider
Full support of one-hand usage, easier to handle than clamshell
Spring mechanism supports convenient slider-interaction „by thumb“
Will be used to provide highest convenience of interaction in key usage scenarios, like accepting/dropping calls
Slider UI logic ensures safety by cancelling applications in closed slider by default, while
allowing single applications too to run after explicits user request with closed slider

## Slide 56: Industrial Design
Removed for confidentiality reasons
Available upon request @ Siemens Com MD SM CDO
Color variants:
Black (1st launch color)
Silver
White
All color variants will have 70% matt chrome keypad and slider backside, and high glossy chrome plated slider rings

## Slide 57
Overall Design: Hydra was assessed very positive by about one third of respondents
(32 % Top 2 Box). About one third of European respondents would decide for the Hydra
design for themselves
Design Appealing: The design of Hydra was mainly perceived as trendy, sporty but nevertheless
elegant at the same time, which reflects its positioning of being a style statement
Supposed target group: Following its appearance the main user of Hydra seems to be young and
stylish dressed people even trendsetter
Value appearance: In terms of value appearance the majority of interviewees ranked Hydra high
or premium high end (54%)
Size: Nearly the half of respondents in EMEA evaluated the size of Hydra best among all compe-
titive devices shown in the test. When respondents were asked dedicated for the size of Hydra,
about 60% were satisfied with the current dimensions. Those not satisfied would like Hydra to be thinner
Keypad design: From the design perspective the keypad of Hydra was evaluated well in EMEA, whereas the keypad design of Hydra failed in APAC -> Improvements are recommended
* Conducted from May 17 – 26, 2004 in EMEA (Milan, Munich) and APAC (Hong Kong, Shanghai), n= 80
Design & mechanics Focus Group* results – Executive Summary
Notes: <number>
<footer>
<header>
<date/time>

## Slide 58: Recycling concept
For design and concept of the Hydra the following standards and guidelines have been considered:
SN 36350-1 (Environmentally Compatible Products, part 1: Product Development Guidelines)
SN 36350-2 (Environmentally Compatible Products, part 2: Hazardous substances, list of
prohibited substances, list of substances to be avoided)
SN 36351 (Rules for the marketing of dangerous substances in products)
EN ISO 11469 (Plastics – generic identification and marking of plastic products)
The device can be disassembled, the electronic components can be removed
The use of recycling compatible materials is guaranteed
The battery can be removed manually
The housing materials do not contain halogenated flame retardents

## Slide 59
Repair level definition
Test Equipment
Technical Service Requirements
Training
Siemens Global Repair Tool
SWUOTA
CC Monitor
Feature requirements
SCM / BA requirements
APAC requirements
Content
A. Strategy and Positioning
B. Product Definition
C. Customer Care
D. Quality, Manufacturing, Approval
F. Financials
G. Milestones & Team Structure
H. Ammendment
E. Sales
Notes: <number>
<footer>
<header>
<date/time>
STRICTLY CONFIDENTIAL

## Slide 60: 1. Customer Care Strategy
CCQ‘ s Strategic Targets
Portfolio of great products
Trusted operator & channel partnerships
Excellence in execution
Customer focus
Global com-petitiveness
Innovation
Remain cost leader
in process costs
MP
Strategy
Be perceived as CC reliable and innovative service provider
Segment/Country Level specified by MP entrepreneur)
„New Media“ supported Service processes
Over-the-Air (OTA)-Services: Provide high speed and cost efficient Customer Services
IT-based Service-Processes (e.g. Internet, IVR)
Strategic partnering (Front-end, Repair, Logistics) for complexity reduction
Definition of Customer Care offerings together with PM and Sales aiming at maximizing MP profit
Strong Key Account Management
Exploit „win-win“ potentials by redesign common processes
The product segment and country specific Customer Care levels will be defined together with Sales and PM based from a MP business perspective.

## Slide 61: 2. Frontline Optimization (as one example of Customer Care top+ projects)
Oct
Nov
Dec
Jan
Feb
Mar
Jul
Aug
Sep
Apr
May
Jun
Hotline/ Partner Optimisation
Premium Shift- A62 Pilot
IVR/ eCommerce Push
Internet Optimisation
Online RMA- USA Pilot
Interactive UM‘s / Kana Impro.
RMA/ Deblocking DE
  Targets:
  Investigate which Frontline channel (repair shops, walk-in shops, Internet, call centres, PoS, Dealers) is the most cost-effective channel
  Shift more activities to Internet
  A-class phones will be used as pilots – but strategy is also to apply the result to other phones
  Example Projects:
  User Manuals with direct customer interaction on the internet
  Repair: Endcustomers can access deblocking codes via Internet and initiate repair of their phones
  Shift all calls to premium hotline for the Pilot Project
  Stronger use of Auto Responses to save incoming service calls

## Slide 62: 3. SWUOTA (Software Update over the Air) Strategy
SWUOTA will be one initial functionality out of the Remote Device Management portfolio that will be enhanced and supported for the end customer service solution.
Two solutions released with the SWUOTA concept are taken into account:
1.) Service based and required update based on the service decision of CCQ Pull communication are established and provides a customer “SW repair” function without going to the service center or using an Internet update.
2.) Feature based update of the phone (pull or push) are possible but has to be calculated for the product.
A COM MD wide business team are still working on the general business model for selling features over the air. Right now the draft business model defines that one single update (feature update) has do be calculated with 1,00€/update and mobile. This includes license cost and network capability at the OMA DM Server. It’s not yet decided whether the cost has to be borne by Siemens COM MD or by the operator.

## Slide 63
Siemens bears responsibility for the products with a Siemens logo and co- branded products.
Local Service Organisations (LSO´s) will ensure the international service for a country or a
region.
Implementation of hotline for customers (end users).
Supply of small parts to end users via hotline.
Standard repair fees will be charged for out-of-warranty repairs.
Car mounting and accessory-service will be rendered by business partners (retailers).
Supply of parts of wear and tear through business partners (retailers).
SW update over the air (SWUOTA) as a mandatory feature starting with product launch after
06/05 in order to reduce Level0 returns
Strategic wireless Services like phone settings over the air (OTA Standard - SyncMLDM) will
be continuously enhanced in order to reduce hotline calls
SW update and download of phone settings should be possible for end customer directly via
Internet
Self help tool via internet for the end customer based on the CCQ knowledge database.
4. Service Objectives

## Slide 64
Service quantities for spare parts, swap boards and swap units will be estimated at M1, based on sales planning.
Acceptable care standard and additional service packages are defined together with PM and sales between M1 and market launch depending on required implementation period.
Definition of the service parts when the mechanical design is available (or samples) but 4 month before market launch at the latest.
Service parts will be planned on a basis of the expected return rate and quantities (1 month after the availability of the planned quantities of the sales department)
The procurement of these planned service parts will be initiated.
The prices for service parts and repair fees will be available via e-commerce two weeks prior to market launch.
Quantity of swap units/delivery units for the affected LSO’s are agreed and delivery is initiated at market launch at the latest.
Investment for repair line will be planned (in time, depending on lead time after M1). This planning is put into action at market launch at the latest.
Carry out of the training for the service partners (LSP) is planned and will be put into action at market launch.
Service documentation and training documents will be available via Internet on market launch at the latest.
Crosscheck of the user guide by the frontline staff.
Training of the hotline 6 weeks before market launch at the latest, sample units have to be available!
Enabling repair locally
Definition and procurement/making of test equipment and test software. This will be available on market launch at the latest.
5. Roll Out Plan for Service Concept

## Slide 65
As soon as the mechanical design is available the service parts will be defined.
In principle the following parts will be defined:
Swap: - mobile phone without battery and covers for variants which will be distributed in Germany, China and NAFTA
- control board without SIM lock
- control boards for each SIM lock type as prepared SIM lock
Spare parts: - main board - slider cover
- slider menu keypad
    - slider assembly
    - slider ring assembly - guide assembly
    - base assembly
    - battery lid
    - vibra motor
- microphone - keypads
- display module
- shielding covers
- keypad
- camera module
- accessory components
Note: final decision on spare parts will be made after B1+ prototyping
6. Service Parts

## Slide 66
This is only a short overview. The complete ‘Global Repair Requirements’ are written down in the M0 Document (and Feature List) and available in the appropriate project folder to the 2 documents: “Global Repair Requirements A0 – V3.12 2004 07 30.doc” and “Global Repair Requirements A1 – V3.12 2004 07 30.doc”. All Technical Service Requirements of the M0 Document will be fulfilled.
7.1 Main Technological It must be possible to completely disassemble and assemble the mobile with standard tools. Reuse of case shells shall be possible. The battery shall be exchangeable by customer. System relevant data shall not be stored on an external memory card. Software updates shall be possible via the Siemens Global Repair Tool (GRT) respective a maximum time of 5 minutes preferably using USB terminal.
7.2 Main Requirements for the Hardware Mechanically (separately) exchangeable shall be all housing parts, e.g. display, microphone, loudspeaker, keypad, main PCB, vibra, shielding frames etc. in order to allow access to the electronic parts.
7.3 Main Requirements for the Software It shall be possible to program specific initialisations (customisation) locally at the LSO side inclusive “cross booting”. These initialisations are variant or customer / operator specific data like welcome text, WAP/ GPRS profiles etc. Software update over the air (SWUOTA) shall be possible. In order to support trouble shooting via the GRT, the device shall support all API / AT commands. A call centre monitor according to the Siemens specifications has to be implemented in the mobile SW. This shall allow qualified remote diagnostics of the customer’s phone through call centres.
7. Global Repair Requirements

## Slide 67
8. Hotline Concept

## Slide 68
9. Repair Concept

## Slide 69: Return Rate Planning Factors
Hydra SL75
Prede-cessor
IRIS w/o EDS
Sophisticated opening mechanism
“spring slider”
transfer of experience with SL55 and SL65
Critical - risks
Lifecycle return rate: 13,2%
proposal 26.11.04
With H. Kühling
ZJ. Yang
A. Eising
B. Kröger
H. Friedmann
R. Suttner
P. Soendergaard
Sales Volume
1.010.000
units
DS 09/05
M4 09/06
Flash light
Lessons learned
of Iris
All values based on
12 Month warranty –
For 24 Month Warranty add 25% to values
Total effect of EDS
SWUOTA
REV 3
EDS-corrective actions SW

## Slide 70
Quality Aspects
Field trial
Manufacturing Aspects
Type, Operator and PM Approvals
Prototype requirements
Patent Clearing
Ramp Up Planning
Content
A. Strategy and Positioning
B. Product Definition
C. Customer Care
D. Quality, Manufacturing, Approval
F. Financials
G. Milestones & Team Structure
H. Ammendment
E. Sales
Notes: <number>
<footer>
<header>
<date/time>
STRICTLY CONFIDENTIAL

## Slide 71: Quality requirements (1/3)
Tests according to “General Quality Requirements” V3.1:
User-friendliness / Handling
Component tests
Mechanical tests of mobile phones and accessories
Climatic tests of mobile phones and accessories
Ageing tests of mobile phones and accessories
Battery tests
Product safety
EMC tests
Agreed Quality Characteristics (User-Friendliness)
Housing: Distortion-resistant, housing shells have no mechanical play, “optically closed”.
Keypad: Clear mechanical pressure point & click, evenly illuminated
Display: Optimised for contrast and angle of reading. Even illumination.
SIM: Insertable and removable without any twisting or catching
Plug System: Easy access, Definite click in of plug-in system, self-releasing click
Design: Easy to grip housing surface, resistance to dirt, oil and finger marks No undue heating up
Battery Pack: Easy handling, not come loose on its own when put under a minimal pressure
Operation: “Self-explanatory” controls
User Manual: Easy to understand, Technical data of the radio part described, important safety measures
Product quality in the field
Failure rate < 13.2% pr. Year. (MTBF >> 50 years)
Operative life time > 5 years
Delivering Quality (DOA) < 1,000 dpm (99.9%) Failure rate minimisation shall be ensured by means of FMEA (Failure Method and Effect Analysis) and prognosticated by means of MTBF calculation.
Standby and talk time with standard battery
At least 300hrs standby,
up to 360 min talk time

## Slide 72: Quality requirements (2/3)
Electromagnetic Compatibility in Portable/Desktop
Electromagnetic interference (EMI), electromagnetic susceptibility
(EMS) and ESD see ETS 300 342-1 with additional requirements: - Siemens, ESD: 8kV contact and 15kV air - Siemens, EMI: -82dBm for 66 - 110MHz
Mechanical Environmental Condition for Portable/Car/ Office Operation
Vibration, shock, free drop (packed/unpacked), tilt-drop and overturn, bending and pulling of connection cables see Approval Plan.
Number of opening and closing cycles (including manually forced opening and closing if w/ motor): 100.000 times
Climatic Environmental Condition for Portable/ Car/Office Operation
Temperature and humidity range, dry heat, moist heat (cyclic, constant), constant cold, heat with sunshine, temperature change, mixed gas test, effect of dust see Approval Plan.
Market Defects Analysis
ABC Analysis
Design Review
At any development milestone, quality assurance and development engineers shall evaluate the development status based on the Review Plan for the release of milestones.
FMEA
For failure rate minimisation weak points shall be identified as early as possible via failure method and effect analysis.
Mechanical Test Plan
All test sequences for environmental test (shock, drop, ageing, etc) and test of life cycles for moving parts, for for handsets, the related accessories, the product in operation with the accessories, until first pre-series units.
Electrical and EMC Test
Development and product quality shall be tested and documented.
Compliance with various specifications on module and equipment level and the behaviour of the product when it is in use shall be verified by suitable tests.
Reliability and suitability for practical use shall be verified by means of long-term test
Field Test Plan
Customer friendly evaluation shall be made by using a check list. The contents of this list shall be agreed until S2 milestone (MP PO2 provides the results and possible changes to MP PO PM).

## Slide 73: Quality requirements (3/3)
Required Quality in production
Quality key figures unit 02/03 03/04 04/05 05/06 06/06
Test process
Performance board test % 92,0 94,0 94,0 Performance system test % 97.0 97,5 97,5
Performance customer test % 94.5 95,0 95,0
Delivery process
Outgoing inspection mobile % 99,9 99,9 99,9
GCF Field trial
The GCF field trial will be performed by CCQ Product Validation,
Begin: AS
Preliminary results AS + 3 weeks
End: DS - 2 weeks

## Slide 74: Type Approval - Requirements
Schedule
Type approval needs to by granted for all regions by the date according to the product availability list:
DS EOL
EMEA 09.2005 10.2006
APAC 10.2005 10.2006
China 12.2005 10.2006
LAM 11.2005 10.2006
Regulatory Requirements
European Community: Conformance to R&TTE relevant harmonized standards during lifecycle of mobile for GSM900,GSM1800 equipment
US: Conformance to FCC requirements and special health and safety aspects for GSM850, GSM1900 equipment, which are needed for type approval. This approval is required despite the fact that no NAM variant will be launched, for roaming reasons
Licence Required Qualifications
KJAVA Sun Certification
Bluetooth Qualification
WAP Opengroup Certification against 1.2 (2.0) Standard
Voluntary Certification
Conformance to Global Certification Forum (GCF) requirements
PCS Type Certification Review Board (PTCRB) approval (mandatory for roaming of GSM850,GSM1900 equipment in US)
WAP Openwave Certification
Special Mandatory Requirements
Fulfill latest IMEI security requirements (applicable at 1 June 2002)

## Slide 75: Type Approval Additional Requirements for APAC & China Variants
The APAC variants must comply with or have declaration on:
EN301 511 (Global System for Mobile Communication)
Certificate Expert Opinion and Certificate of Conformity (by CETECOM) OR Equivalent Documents (that produced by other approved authority) which declare our product complies with EN 301-489-7:2000 (for EMC) AND EN 60950 (for Safety).
Declaration of Conformity (Self-declaration document by Siemens) which declares the charger and adapter (3-pin UK plug) for the Siemens product complies with the Safety regulation BS1363
Commercial Product photographs including front shot, back, PCB board and the “commercial” IMEI number. (Photos has to be taken by a digital camera)
CB Test Report (by International Electrotechnical Commission (IEC)) or Test Report from other approved authority
ICNIRP report/certificate meeting International SAR standard
the GPRS IOT reports against 5 different Networks. ( Ericsson, Nortel and Nokia infrastructure)
Australian safety approval certification of charger (i.e. copy of certificate issued by Australian regulatory to manufacturer) - see attached pdf file.
Additionally APAC variants must comply with or have declaration on:
Charger type approval must be done by charger supplier for Singapore - http://www.safety.org.sg
Australia additional requirement where charger pins must be partially isolated http://www.aeema.asn.au/docs/insulated_pins.pdf
Additionally China variants must comply with or have declaration on:
NA test sample drawing R&D / PM in Bej send an IMEI list of 500 samples for MII Lab to choose randomly. then R&D/PM send samples with those IMEI chosen by the MII to NAP for EMC, RF, SAR, Safety and Customer testing. Samples are not allowed to be replaced.
NAP/PM should supply chargers and batteries with Chinese label to R&D. R&D need the charger and battery to do EMC testing.
NPI should supply phones with requirement of china approval.
R&D/PM send samples with those IMEI chosen by the MII to NAP for EMC, RF, SAR, Safety and Customer testing. Samples are not allowed to be replaced.
Test failure: If the units failed in testing, there is only one chance to modify, and retest should be conducted after 1 month with new samples re-drawn by MII lab. If the test is still failed, then NA application stop and the product can be re-applied for NA half a year later

## Slide 76: Operator and local approvals
Operator or local approvals
all retail markets depending on operator or local approval are ready to launch until E09/05
Operator and local approval strategy
As a major benefit of the platform approach taken for the SG2 products, approval by the operators can be done for all 4 products at the same time, with the follower products only testing the deltas to the lead product Minos.
Schedule:
DS TMO, O2, E-plus, all locally approved retail variants
DS + 1 wk VF D2, TIM, Telenor
DS + 3 wks VF Global, I-mode (E-Plus, KPN), Amena, O2 UK
DS + 7 wks Telefonica, Wind, TMN, Cellcom

## Slide 77: Draft operator approval sequence synch‘d w/ SG2
 | Minos (first launch 15.09.2005) | Hydra (first launch 22.09.2005) | Virgo (first launch 04.10.2005) | Taurus (first launch 17.10.2005)
TMO (D, AT, UK, NL, HU, PL) | 15.09.2005 | 22.09.2005 | 04.10.2005 | 17.10.2005
O2 D | 15.09.2005 | 22.09.2005 | 04.10.2005 | 17.10.2005
Retail (Iberia/France Retail, FIN/SWE Retail, DAN/NOR Retail, NDL Retail, Ukraine Retail, Russia Retail, Czech Retail, Slovenia Mobitel; BUL/ROM Retail...; all countries were local PM approvals are sufficient) | 15.09.2005 | 22.09.2005 | 04.10.2005 | 17.10.2005
E-Plus | 15.09.2005 | 22.09.2005 | 04.10.2005 | 17.10.2005
BRD-Handel variant | 15.09.2005 | 22.09.2005 | 04.10.2005 | 17.10.2005
VF D2 | 04.10.2005 | 04.10.2005 | 04.10.2005 | 17.10.2005
TIM | 04.10.2005 | 04.10.2005 | 04.10.2005 | 17.10.2005
Telenor | 04.10.2005 | 04.10.2005 | 04.10.2005 | 17.10.2005
VF Global (AT, AU, BE, Swisscom, EG, ES, SFR, GR, VIP (HU), IE, IT, NL, NZ, PT, Simobil, UK...) | 17.10.2005 | 17.10.2005 | 17.10.2005 | 17.10.2005
Orange (France Telecom, CH, NL, SK, UK…) | 17.10.2005 | 17.10.2005 | 17.10.2005 | 17.10.2005
I-mode (KPN, Bouygues, Cosmote Mobile Telecommunications, BASE), UK/IRL Retail, | 17.10.2005 | 17.10.2005 | 17.10.2005 | 17.10.2005
Amena, Optimus | 17.10.2005 | 17.10.2005 | 17.10.2005 | 17.10.2005
O2 UK | 17.10.2005 | 17.10.2005 | 17.10.2005 | 17.10.2005
Telefonica | 14.11.2005 | 14.11.2005 | 14.11.2005 | 14.11.2005
Wind | 14.11.2005 | 14.11.2005 | 14.11.2005 | 14.11.2005
TMN | 14.11.2005 | 14.11.2005 | 14.11.2005 | 14.11.2005
Cellcom | 14.11.2005 | 14.11.2005 | 14.11.2005 | 14.11.2005

## Slide 78: SW OP/TA-Approval timeline for Hydra (DRAFT)
Source: Tröster
CW
26
27
28
29
30
31
32
33
34
35
36
Test preparation
Delta test
New SW Production
1. OP Testreports (08.08.05)
First test
First samples for UI Testing
2. OP Testreports (05.09.05)
Delivery SW Produdction
Final test
1. OP UI-Feedback (08.07.05)
25
24
23
22
21
Mobicon available
end of April 2005
Approval-Samples (B2) with 1. offi.Test-Software (AS Quality); Operator specific SW + Operator mapfiles available, TMO Quality Gate passed, Quick check performed, Feasibility of sample update guaranteed
S25
AS
Requirements: 1) DS=S3 SW Quality 2) S25: enhanced SW Quality (compared to R65) 3) Requirement catalogue on prio1 bugs
S3
SW approvals
1. Approval SW
37
2. Approval SW
3. Approval SW
4. Approval SW

## Slide 79: Prototype requirements
Volumes
have been inserted into the planning sheet by the relevant functions
Acquisition samples
Quality of acquisition samples is defined and communicated by Pre-Sales.
Unless stated otherwise herein, quality level is same than in the predecessor projects.
CTT acquisition samples are prototypes with B2 PCBs and B1+ plastics.
Reference samples
Reference samples are being used for operator and type approvals and shall not be used for acquisition purposes. Therefore Sales does not have any demands on the quality of reference samples. Quality of reference samples are defined and communicated to the regions by GPM.
All reference samples need to be upgradeable by the approval partner (e.g. no limitation through cross-boot protection, change in device string, SIMlock, …)

## Slide 80: Patent clearing
Known 3rd party patents: Measure
Samsung holds patent on spring sliding mechanism not relevant since global patent agreement with Samsung is in place
The suppliers for the sidekeys alegedly both hold incorporate mutual disclaim statement patents on the technology into supply contracts
Multimedia licenses included in the business case

## Slide 81: Ramp-up (1/4)
Sales indication for ramp-up:
20k „black“ EMEA devices available ex stock Klf at DS, 22.9.05 10k „silver“ EMEA devices available ex stock Klf at DS, 22.9.05 100k devices in October (thereof 5k APAC, 3k LAM)
Availability of 3rd color (white) 4 weeks after DS
Draft: Variants for DS – total of 9 EMEA variants
description language groups colors key pads (see pg. 45)
. International variant #1, #2 black and silver Int‘l
. International variant #3 tbd cyrillic
. TMO #5 1 color at ramp-up, tbd Int‘l
. E-plus #1 1 color at ramp-up, tbd Int‘l
. O2 #1 1 color at ramp-up, tbd Int‘l
Disposition variant and calculation partlist in status 30
Available
PS/DS scenario
Will be used and is incorporated in schedule
Volume for DS has been defined: see above
Cost aspects: . Conversion cost includes additional cost for ramp-up . Risk assessment includes potential re-work efforts and stock risks
Additional return cost: Return rate adopted by CCQ based on 65 experience, included in BC
Quality Gates for DS to be defined: predicted additional return rate due to pre-S4 SW < tbd %

## Slide 82: Ramp-up (2/4) – Framework
Production lines: 2 KLF, 1 SSMC, 1 MAN
20s cycletime / 18 shifts per week
2 colours during RU
Lead time between production and last approval date  1 week
No customized printing on cases (e.g. battery lid)
Minimum order quantity 3k
First APAC volumes can be served from KLF (approx. 3 weeks)
Rules for RU (frozenzone, plan releases) tbd until Feb.05
Dispo planning in SAP 16 weeks beforehand
Variant planning in SAP 12 weeks beforehand
Max. 10 new variants per week

## Slide 83: Ramp-Up (3/4) – GO plan (V2.2)

## Slide 84: Ramp-Up (4/4) – GO plan (V2.2)

## Slide 85: Configuration Concept
Industrial Design’s
Variant split point concerning: (NoID level 2)
Configuration Concept:
Slider menu keypad and colour matching slider cover (click-on ring)
Industrial Designs 1
Colours over L/C 3
Housing colour Production/ Supplier
Base Keypad Production / Supplier
Slider menu keypad (customized print) Config Center
Slider cover (3 colours) Config center

## Slide 86
Sales expectation across the life cycle . by regions and channels
Training concept and implementation plan agreed
Content
A. Strategy and Positioning
B. Product Definition
C. Customer Care
D. Quality, Manufacturing, Approval
F. Financials
G. Milestones & Team Structure
H. Ammendment
E. Sales
Notes: <number>
<footer>
<header>
<date/time>
STRICTLY CONFIDENTIAL

## Slide 87: Hydra Sales Strategy (M1)
Regional Focus
  EMEA
  Minor quantities to APAC (up to 10%) and LAM (5-7%)
Channel Focus
  Mainly Retail channels in EMEA, APAC
  Upside potential: operator programs
Global and Regional Volumes *
Product | Sep. 05 | Okt. 05 | Nov. 05 | Dez. 05 | Jan. 06 | Feb. 06 | Mrz. 06 | Apr. 06 | Mai. 06 | Jun. 06 | Jul. 06 | Aug. 06 | Sep. 06 | Sum
CRP | EUR 340,0 | EUR 340,0 | EUR 340,0 | EUR 340,0 | EUR 300,0 | EUR 300,0 | EUR 300,0 | EUR 260,0 | EUR 260,0 | EUR 260,0 | EUR 220,0 | EUR 220,0 | EUR 220,0 | 
Total | 30.000 | 100.000 | 100.000 | 60.000 | 60.000 | 60.000 | 60.000 | 100.000 | 100.000 | 100.000 | 100.000 | 80.000 | 60.000 | 1.010.000
EMEA | 30.000 | 92.000 | 88.000 | 53.000 | 53.000 | 52.000 | 49.000 | 82.000 | 84.000 | 84.000 | 87.000 | 71.000 | 53.000 | 878.000
APAC |  | 5.000 | 5.000 | 5.000 | 5.000 | 5.000 | 5.000 | 8.000 | 8.000 | 8.000 | 8.000 | 5.000 | 5.000 | 72.000
LAM |  | 3.000 | 7.000 | 2.000 | 2.000 | 3.000 | 6.000 | 10.000 | 8.000 | 8.000 | 5.000 | 4.000 | 2.000 | 60.000
Notes: <number>
<footer>
<header>
<date/time>

## Slide 88: Hydra Sales Strategy (M1) Risks and Comments
TTM – 30k have to be ready on Sept. 22, because products have to be shipped to customers (end of fiscal year!)
Price pressure: We expect high price pressure due to competition – in this price segment especially UMTS - because of feature level (no UMTS, no available memory, camera resolution, … apart from streaming, EDGE and PaT/IMPS the Samsung-D500 already now covers all main features we will offer in Hydra)  Design and finishing must be absolutely outstanding and unbeatable.
Retail markets WITH operator approval (e.g. UK, D): These markets have to achieve approval within September (GER) or mid October (UK) in order to reach October volumes.
Availability of acquisition samples: B2 acquisition samples must be shipped from KLF latest end of CW27 to meet minimum requirements of 10wks before DS. Availability of acquistion samples with China-SW has to be aligned, so that product launch in October is possible. Part of Pilot samples must have official IMEI numbers
Notes: <number>
<footer>
<header>
<date/time>

## Slide 89: Hydra Sales Strategy (M1) HQ Sales Support Measures
Support regions with sales materials:
  Mock-ups/working samples
  Product compendium: incl. all sales relevant issues
    Product information (B2B communication package)
    Sales argumentation (B2B communication package)
    Tender (GPM)
  BTL-Marketing campaign (standard toolbox) from Marketing
RHQ Sales PM Meeting:
  Bimonthly
  Presentation of the latest product information
  Feedback from the regions
Product training for local PM through Internal Product Promotion (S Pre-Sales)
Sales training concept (S OP MO)
  Web-based trainings
  Computer-based trainings
  Face to Face training for important customers
Retail extranet
Notes: <number>
<footer>
<header>
<date/time>

## Slide 90: Hydra Sales Strategy (M1) Timing for HQ Sales Support Measures
IMS: product information
ongoing: detail of information depending on communication guide lines
Distribution of acqu. samples
to regions
B1+
CW14
B2
CW27
Pilot
CW30
DS
22th
Training of local PM + Sales (S PS & Sales Academy)
RHQ
03/05
RHQ
05/05
RHQ
09/05
BTL-Materials
Teaser
3D Animation/
Teaser
02-03/05 tbc
BTL available
B09/05 tbc.
POS Training (S OP MO)
E-learning
Personal training
Siemens Seminars
Train-the-trainer
PM / Sales
02-03/05
Collection of feedback from
the regions
Ongoing in RHQ-Meetings, Roadshows, Customer meetings (MoM),…
BTL-Final Concept
05/05 tbc.
RHQ
07/05
POS Staff
Starting 08/05
RHQ PM-Meetings
07/05
06/05
05/05
04/05
08/05
09/05
03/05
Sales Roadshow+
Hands-on-training
05-06/05
CTT
CW22
Notes: <number>
<footer>
<header>
<date/time>

## Slide 91
Content
A. Strategy and Positioning
B. Product Definition
C. Customer Care
D. Quality, Manufacturing, Approval
F. Financials
G. Milestones & Team Structure
H. Ammendment
E. Sales
Notes: <number>
<footer>
<header>
<date/time>
STRICTLY CONFIDENTIAL

## Slide 92: License cost
Cost for 3rd party software, multimedia licenses, levies and applications have been included in the business case,
Available upon request @ Daniela Culmbacher, Siemens Com MD PBM BA PG75

## Slide 93: Business case
Removed for confidentiality reasons Available upon request @ Daniela Culmbacher, Siemens Com MD PBM BA PG75

## Slide 94
Content
Project Schedule
Realization Team
PD Team
A. Strategy and Positioning
B. Product Definition
C. Customer Care
D. Quality, Manufacturing, Approval
F. Financials
G. Milestones & Team Structure
H. Ammendment
E. Sales
Notes: <number>
<footer>
<header>
<date/time>
STRICTLY CONFIDENTIAL

## Slide 95: Milestone Schedule
EMEA APAC
S0: 30.11.04
M1: 30.11.04
S15: 15.12.04
S2: 02.03.05
S25 HW: 27.04.05
C3: 29.04.05
M2: 08.07.05
S25: 24.06.05 22.07.05
AS: 08.07.05
S3 HW: 15.07.05
Start Pilot run: 15.08.05
PS (Ramp-up): 29.08.05
MKA: 05.08.05
S3: 26.08.05 23.09.05
Re-booting start: 12.09.05
DS: 22.09.05 20.10.05
S4 HW: DS + 4 week
S4: 27.01.06
M3: 28.02.06

## Slide 96: Realisation Team from M1
 | SPM | Tröster, Ansgar | +49 89 722 59191 | +49 172 8437690 | 
 | PM-BA | Culmbacher, Daniela | +49 89 722 58260 |  | 
 | PL-T | Sørensen, Karsten Roar | +45 72 19 5438 | +45 30654 950 | 
 | GPM *) | Ballhause, Britta | +49 89 722 43625 | +49 160 97800907 | 
 | Service | Bernhard, Alexandra | +49 89 722 27707 | +49 160 97880971 | 
 | AS | Besold, Wolfgang | +49 89 722 49458 | +49 172 8151883 | 
 | Sales | Evangelista, Heike | +49 89 722 46636 | +49 170 9158014 | 
 | MM | Füller, Katja | +49 89 722 55675 | +49 178 7700081 | 
 | MC *) | Gliss, Barbara | +49 89 722 46777 | +49 160 7429672 | 
 | VPM *) | Helies, Thierry | +49 2842 95 5223 | +49 160 4708491 | 
 | AD | Loennerheden, Ing-Marie | +49 89 722 39404 | +49 178 7700136 | 
 | UI | Mletzko, Falk | +49 89 722 32955 |  | 
 | Six-sigma | Neuhaus, Michael | +49 2842 95 5595 | +49 173 7236094 | 
 | SCM PL | Riedel, Jens | +49 2842 95 5063 | +49 160 96941519 | 
 | BO *) | Rizzello, Katia | +49 89 722 56392 | +49 160 5319503 | 
 | PQA | Søndergaard, Poul | +45 72 19 5785 | +45 30654 746 | 
 | GS | Svendsen, Mariann | +45 72 19 5226 | +45 3065 4820 | 
 | PM | tba |  |  | 
Rea.Team
*) optional / expert participation before M1

## Slide 97: PD-Team
 | PL-T | Sørensen, Karsten Roar | +45 72 19 5438 | +45 30654 950 | 
 | PL-HW | Christansen, Keld | +45 72 19 5425 | +45 30654 687 | 
 | RF | Brammer, Michael | +45 72 19 5461 | +45 30654 561 | 
 | BB | Bech, Trine Lendrup | +45 72 19 5604 | +45 30654 713 | 
 | EA | Ahmadi, Payman | +45 72 19 5332 | +45 30654 842 | 
 |  | Petersen, Erik Juul | +45 72 19 5380 | +45 30654 521 | 
 | ST1 | Nygaard-Sigh, Flemming | +45 72 19 5166 | +45 30654 809 | 
 | ST2 | Ankeraa, Kim | +45 72 19 5113 | +45 30654 714 | 
 | MD Devl. | Dupont, Christian | +45 72 19 5510 | +45 30654 546 | 
 | PL SW | Mikaelsen, Flemming | +45 72 19 5542 | +45 30654 676 | 
 | SP | Pedersen, Jens Erik | +45 72 19 5405 | +45 30654 658 | 
 | SCM PL | Riedel, Jens | +49 2842 95 5063 | +49 160 96941519 | 
 | NPI 2 | Pedersen, Jan | +45 72 19 5844 | +45 4057 6088 | 
 | NPI 31 | Poulsen, Henning Jørgen | +45 72 19 5643 | +45 2048 4929 | 
 | NPI 32 | Sønderstrup, Lars Christian | +45 72 19 5320 | +45 6155 0429 | 
 | NPI 33 | Braun, Günter | +49 2842 95 5217 |  | 
 | QM HW | Søndergaard, Poul | +45 72 19 5785 | +45 30654 746 | 
 | QM SW | Nørgaard, Anders | +45 72 19 5601 | +45 30654 683 | 
 | Service | Boll, Henning | +45 72 19 5823 | +45 30654 722 | 
 | GPL APE | Svendsen, Mariann | +45 72 19 5226 | +45 30654 820 | 
 | AD | Kundler, Ludwig | +49 89 722 48856 | +49 172 8385997 | 
Production / Material
CCQ
Sourcing
Accessories
PD
PD- Team

## Slide 98: Risk assessment
PD-Team: Top 10 SW risks
PD-Team: Top 10 HW risks
Risks identified in Rea.Team

## Slide 99
M1 Milestone Declaration
Product | Hydra
Version / Country | EMEA, APAC
PA Documentation Number | 041130_Hydra_M1_final_v10.ppt
The team members confirm that the prerequisites for declaration of the milestone are fulfilled.
Realization Team
Function | Department | Name | Signature | Date
SPM | MD PBM PG75 | Tröster, Ansgar |  | 
SPM BA | MD PBM BA PG75 | Culmbacher, Daniela | represented by Marjolein de Vries | 
PL-T | MD PD PGG | Sørensen, Karsten |  | 
CCQ PL | MD CCQ | Bernhard, Alexandra |  | 
AS PL | MD PBM AS | Besold, Wolfgang |  | 
Sales PL | MD S PS | Evangelista, Heike |  | 
MM PL | MD PBM PM M | Füller, Katja |  | 
AD PL | MD AD | Loennerheden, Ing-Marie |  | 
UI PL | MD SM UE | Mletzko, Falk |  | 
SCM PL | MD SCM NPI1 | Riedel, Jens |  | 
PQA PL | MD CCQ | Søndergaard, Poul |  | 
APE | MD APE | Svendsen, Mariann |  | 

## Slide 100
Comments and Conditions - operator approval samples (“reference samples”) as jointly committed by NPI3 and ST2 (email Mo 29.11.2004 11:25)
- Final product naming pending, working assumption: SL75
- Base keypad has been requested to be painted or Electro plated. It is a prerequisite for the M1 that the base keypad is painted since Electro plated technology for small keypad art work is not available at our suppliers.
- Design specification requests 70% matt chrome surface for slider magnesium plate being either plated or painted, decision pending. Supplier KH-Vatec indicated a yield for plated to be lower than 30%. Lacquered surface is recommended by KHV and QM2, to achieve an acceptable yield level
- all signatures done providing that no further conditions imposed by “late entries”