Project Jerry
M0 Statement for Software

References

References are external documents (papers, files, articles, and photocopies) which are mentioned to give further information about topics in the document. Remember to write the accurate path for the reference file.

Enclosures

Enclosures are external documents (papers, files, articles, and photocopies) which are an essential part of the document itself, but which cannot be put into the word format.

Revision Information

| Created: | Revision | Name | Comments |
| --- | --- | --- | --- |
| 27.10.05 | 0.1 | Jette Frese Andersen |  |
| Modified |  |  |  |

Contents

1	Introduction	1

2	Results and open issues	2

3	Conclusion	3

# Introduction

Chapter 1 must always be a short introduction to the document.

# Results and open issues

| - Project Leader SW has been designated by the department head. |  |
| --- | --- |
| - PL <CA, L1, PS, SP, PC> has been designated by the department head |  |
| - SW quality assurance (SW QA) has been designated |  |
| - Detailed Primavera project plan from M0 to M1 showing dedicated resources by name is available. |  |
| - Rough Primavera project plan from M1 to M3/S4 showing dedicated resources on department level is available |  |
| - All M-alpha requirements are assigned to Component Projects (Architectural Analysis of requirements completed by System Architect) |  |
| - M0 version of milestone planning for SW component projects (platform) is available and in line with product requirements |  |
| - Requirement specification (M0 quality) agreed |  |
| - Accessory related requirements for the SW design (incl. MMI) are available. |  |
| - Requirement specification accessory related (M0 quality) agreed |  |
| - M0 Freeze version of R&D featurelist is available |  |
| - Deviations between operator requirements and "to be implemented functionality" as of R&D are agreed. |  |
| - Result of feasibility check on General technical service requirements is available. |  |
| - Software Supplier Management: Handled according to SSMP (Software Supplier Management Process) |  |
| - Project Outsourcing Manager designated |  |
| - Make-or-Buy-Decision “Deliverables” made |  |
| - Start NDA process |  |
| - Creation of Technical Requirements Specification “Deliverables” |  |
| - Draft project plan for application delivery (alpha, beta and gold master) is available from AS PM and in inline with product requirements |  |
| - Applications: timelines & deliverables for application development environment (e.g. for specific phone functions like running Java VM on B1+ @ S25), phone emulator/SMTK) are planned within SW-component projects (CS0 status) and are aligned with PM AS |  |
| - Feasibility to fulfill requirements from applications is confirmed |  |
| - User Interface (UI) style guide, User Interface (UI) concept: aligned version after review by R&D and TI is available |  |
| - Design for all (dfa) compliance is confirmed by UE |  |
| - User Interface (UI) style guide, UI concept for accessory devices: aligned version after review by R&D and TI is available |  |
| - Feasibility to fulfill feature requirements on Software, HW and MMI from Customer Care is confirmed |  |
| - First concept is aligned with factory, Requirements to SW from the factory are available |  |
| - Necessary test tools (Radio) and testing concept agreed with SW; availability of tools committed by SW |  |
| - EMC SW defined with SW, necessary test tools and testing concept agreed with SW; availability of tools committed by SW |  |
| - Digital and Mixed Signalling HW: Hardware/Software interface and function distribution coordinated (hardware description and list of requirements on the software, port pin list is available) |  |
| - Digital and Mixed Signalling HW: Product related deviations are agreed with PL SW. |  |
| - Product related SW project folder is created according platform documentation standard |  |
| - Result of rough estimation of CODE/RAM/EEPROM size available |  |
| - Requirements to SW from System Test are available |  |
| - Risk Management Plan available |  |

# Conclusion

The M0 milestone is declared for software.