## Slide 1: Siemens Mobile Phones Jerry Vodafone Simply M1 Product Specification
March 2006
Copying of this document and giving it to others and the use or communication of the contents thereof, are forbidden without express authority. Offenders are liable to the payment of damages. All rights reserved in the event of the grant of a patent or the registration of a utility model or design.
Department: PBM Category Management, Beijing
Contact person: CPM: Kheng-Wah Koh TPM: Lars Bonde, Zhang Shuai (Sean)
PL-T: Song Xin Juan (Sara), Arjen Broeze
PM BA: Gao Jie (Gina)
Interface to Vodafone: Gary Vincent (Account Director) Thomas Bartl (Snr Account PM),
Monika Reiss (VF Account Project Mgr), Clemens Lutsch (User Experience)
– Strictly Confidential –
Notes: STRICTLY CONFIDENTIAL

## Slide 2
Change History
Date:
26.01.2006
04.03.2006
21.03.2006
05.04.2006
Version:
V 1.0
V2.0
V3.0
V4.0
Responsible:
Kheng-Wah Koh
Kheng-Wah Koh
Kheng-Wah Koh
Kheng-Wah Koh
Change:
Initial draft version.
Version for PPLs inputs
Version for PPLs review
Released version
Notes: <number>
<footer>
<header>
<date/time>

## Slide 3
Responsibilities for Jerry
Chapter | Name | Owner – Proposal | Date | Status
 | M1 Document Management | Kheng Wah |  | 
1. | Introduction and Product Profile | Kheng Wah | 26.01.06 | 
1.1 | Product Profile |  |  | 
1.2 | Main differentiation within MP portfolio |  |  | 
2. | Strategy & Positioning | Kheng Wah | 26.01.06 | 
2.1 | Highlights |  |  | 
2.2 | Target Group & Key Product Arguments |  |  | 
2.4 | Performance Profile |  |  | 
2.5 | Competition |  |  | 
2.6 | SWOT | NA |  | 
2.7 | Lifecycle Management |  |  | 
2.8 | Limited Editions | NA |  | 
2.9 | Accessories |  |  | 
Notes: <number>
<footer>
<header>
<date/time>

## Slide 4
Responsibilities for Goldfinch
Chapter | Name | Owner -- Proposal | Date | Status
2. | Strategy & Positioning | Kheng Wah | 26.01.06 | 
2.10 | Applications |  |  | 
2.11 | Sales Strategy |  |  | 
2.12.1 | Mission and mandatory elements for the A-Series. | NA |  | 
2.12.2 | Product and Marcom strategy for the 85 generation | NA |  | 
2.12.3 | Marcom strategy for the A-series | NA |  | 
2.12.4 | Marketing Communication | NA |  | 
Notes: <number>
<footer>
<header>
<date/time>

## Slide 5
3. | Specification | Lars Bonde/Sara Song/ArjenBroeze |  | 
3.1 | Design & Mechanics |  |  | 
3.2 | Featuring |  |  | 
3.3 | Platform Concept |  |  | 
3.4 | HW & SW components |  |  | 
3.5 | User Interface | Liu Jing/Lin Ying Bo |  | 
3.6 | Customization Concept | Sean Zhang |  | 
3.7 | User Manual & Packaging | Sean Zhang |  | 
3.8 | Variants | Sean Zhang |  | 
3.9 | Production |  |  | 
3.10 | Quality |  |  | 
3.11 | Service |  |  | 
3.12 | Patents |  |  | 
4. | Financials | Gina Gao |  | 
5. | Timeline and Project Organization | Lars Bonde/ Sean Zhang |  | 
5.1 | Project Schedule |  |  | 
5.2 | Associated Schedules (Predevelopment…) |  |  | 
5.3 | Risk Assessment |  |  | 
5.4 | Project Organization (Teamstructure) |  |  | 
5.6 | Signatures |  |  | 
Responsibilities for Goldfinch
Notes: <number>
<footer>
<header>
<date/time>

## Slide 6
1. Introduction & Product Profile
Contents
2. Strategy & Positioning:
2.1 Product Story
2.2 Performance Profile
2.3 Accessories
2.4 Applications
4. Financials:
5. ODM Supplier (for ODMs):
n/a
6. Timeline and Project Organisation:
6.1 Project Schedule
6.2 Associated Schedules (Predevelopment…)
6.3 Risk Assessment
6.4 Rea Team and PD Team
6.5 Signatures
3. Specification:
3.1 Design & Mechanics 3.7 UM/Pack
3.2 Featuring 3.8 Variants
3.3 Platform Concept 3.9 Production
3.4 HW & SW components 3.10 Quality
3.5 User Interface 3.11 Service
3.6 Customization Concept 3.12 Patents
Notes: <number>
<footer>
<header>
<date/time>
STRICTLY CONFIDENTIAL

## Slide 7: 1.1. Introduction
Jerry is designed exclusively for Vodafone Simply program.
It is part of a “package deal” agreement with Vodafone (one of our largest customers) that includes 2 other BenQ 3G products. This project is therefore of high strategic importance.
Vodafone has requested delivery starts for Jerry to be in-time for their year-end Christmas business.
Vodafone Simply offers the most simple, easy-to-use mobile phones and clear tariffs targeting at the older-aged consumers, first-time users of mobile phones.
Vodafone Simply mobile phones are designed for users who want:
An easy-to-use phone only for voice calls and texting, to keep in touch easily with your family and friends.
And uncomplicated phone with built-in helpful tips.
mobile phones intuitively designed to provide only the functions users really need.

## Slide 8: 1.2. Product Profile
Jerry is part of a “package deal” for Vodafone together with other 3G products. Support the growth of Vodafone Simply customer base with Jerry.
Selling proposition: Simplicity – easy to use mobile phone for practical consumers.
Key theme: Convenience
Use cases (User/ MNO): Make calls and send SMS to friends and family.
Dedicated innovation: Fulfill Vodafone Simply requirements.
Story Successor to: none
Technical Platform: SGL
Price Point: €75 at launch (with NRE €4.5’) ,
ASP €70.56
Launch Date/ PLC: 10/06, ~12 months
Volume/ Market Share: 150k committed by VF for first 3 months, target 450k over lifecycle
Target Sales Margin: 20%
Consumer Segment: Reassurance, VF Adult Personal Use/Mature Basic User
Regional Market Focus: WE, EE, Australia/NZ
Sales Channel Split: 100% operator
Key Operators: Exclusive for Vodafone Simply
Competitor Products: Sagem VS1,Sagem VS2,Sagem VS3
Strategy
Product idea
Target positioning in portfolio
Target market
(retail-consumer and operator)

## Slide 9
1. Introduction & Product Profile
Contents
2. Strategy & Positioning:
2.1 Product Story
2.2 Performance Profile
2.3 Accessories
2.4 Applications
4. Financials:
5. ODM Supplier (for ODMs):
n/a
6. Timeline and Project Organisation:
6.1 Project Schedule
6.2 Associated Schedules (Predevelopment…)
6.3 Risk Assessment
6.4 Rea Team and PD Team
6.5 Signatures
3. Specification:
3.1 Design & Mechanics 3.7 UM/Pack
3.2 Featuring 3.8 Variants
3.3 Platform Concept 3.9 Production
3.4 HW & SW components 3.10 Quality
3.5 User Interface 3.11 Service
3.6 Customization Concept 3.12 Patents
4.1 Business Case
Notes: <number>
<footer>
<header>
<date/time>
STRICTLY CONFIDENTIAL

## Slide 10
Special buttons enable user to access the commonly used features easily.
Easy to use User Interface designed to Vodafone Simply specification.
Large display allow the older aged users to view numbers and messages with no difficulty.
Bundled Desktop charger makes experience of charging the mobile as simple and familiar as charging a home cordless phone. Bundled headset enables user to have long conversation comfortably.
CORE CATEGORY: Affordable Quality
CONSUMER SEGMENT: Reassurance, VF’s APU/MB
THEME POSITION: Convenience
Consumer Value prop.
Simplicity – easy to use mobile phone for practical consumers.
Selling prop.
Gender: f/m = 50:50
Age Focus: >40
WE, EE, Australia/NZ
Income: mid
Lifestage: middle-aged, empty nesters
Demo-
graphics
VF’s Adult Personal User (APU): Manage a hectic life and want to be in control. Value driven - cautious money managers who rely on tried and trusted brands
VF’s Mature Basic: Typically older aged, empty nesters
Lifesyle
Target Group (Who)?
Jerry is part of a “package deal” for Vodafone together with other 3G products. Support the growth of Vodafone Simply customer base with Jerry.
Strategy &
History
My phone should not be complicated and have too many features that I don’t use frequently.
It should be convenient & contains self-explaining features.
I need a mobile for security/emergencies and family contact, it is not core to my life and I only used it when away from fixed line.
I’m value driven - cautious money managers who rely on tried and trusted brands
I have low technology engagement.
Selling & Value Proposition (What)?
Target Group Benefits (Why)?
2.1. Product Story Target Group & Key Product Arguments
Emotional
Functional
Consumer Positioning
Notes: <number>
<footer>
<header>
<date/time>

## Slide 11
2.1 Product Story Untouchables & Design Values
Consumer needs
Operator requirements
Competitor influences
Untouchable Features
Design Values
I need a easy-to-use phone only for voice calls and texting, to keep in touch easily with family and friends.
I have low technology engagement, the phone should be uncomplicated to use.
I’m value driven - cautious money managers who rely on tried and trusted brands
Special buttons to access frequently used functions.
Easy to use user-interface according to Vodafone Simply UI specification.
Product delivery start in September 2006 in time for Christmas/year-end business
Sagem is currently supplying phones for Vodafone Simply program
Special buttons as per VF Simply requirements
Easy to use User-Interface as per VF Simply requirement
Delivery start by early Oct 2006
Ergonomic Bar form factor, good tactile keypad
Functional and main stream but communicate high quality and value based on precision and modernity
Notes: <number>
<footer>
<header>
<date/time>

## Slide 12: 2.2. Performance Profile
Technology
Hardware
Weight
Dimensions
Standby Time / Talk Time
Display Size
Display
Camera
Battery
Keypad
112.5 x 45.5 x 17-18mm
Up to 370 h / Up to 400 min (Both best case)
132 x 176 pixels
65K, TFT
820mAh
Additional Special Buttons (3 front feature keys, +/- side key for ringer profile, +/- side key for volume, switch for keypad lock, Power on/off key)
Software
Messaging
User Memory
Internet Access
Network Type
Data Transfer
Connectivity
SMS, MMS, “Voice Messaging” via MMS
Around 4MB .
Not required
Tri-band 900 / 1800 / 1900
GPRS Class 10
data cable serial, data cable USB, RF test connector (without battery lid)
Less than 86g
Not required
User Interface
UI designed according to Vodafone Simply UE requirements
Revised by LBO

## Slide 13: 2.3 Original Accessories
Tour Case FCT-700 (1) | Li-Ion Battery (2) EBA-760 (820mAh) | Headset HHS-510 | Mobile Holder HMH-100 |  | Data Cable USB DCA-540 (for sw upgrade only)
Belt Case FCL-710 (1) | Travel Charger EU/UK ETC-500/510 | Headset Purestyle HHS-610 | Car Kit Portable HKP-500 |  | Data Cable serial DCA-500
 | Car Charger Plus ECC-600 |  |  |  | Data Cable serial-USB DCA-510 (for sw upgrade only
 | Desktop Stand EDS-600 |  |  |  | 
Remarks:
Case selected from existing AD portfolio according to phone dimensions
Exisiting Battery in blister package as selected for the phone
Series product
Product in realization or planning
Phone specific product
For bulk only
Special project offer
Energy
Handsfree
Portable
Fashion
& Carry
Office
Multi-
tainment
Car
Solutions

## Slide 14: B.11.1. Applications
2.4. Applications
Goldfinch
Java support NOT required.
Vodafone requested for their own application downloadable via USB: technical assessment by
Software Team is that this request, which require Mass Storage Profile, could not be met within
Project timeline. Request dropped.
Notes: <number>
<footer>
<header>
<date/time>

## Slide 15
Communicative Strategy
Communicative objectives
Support of VF marketing activities: Packaging (VF layout) Basic product shoots (3 views): display content to be delivered by VF Press release: tbd E-training: tbd Product web site in a simple version 3D animation Ppt product presentation & ppt datasheet (as part of ACP, but only online available)
Jerry would mainly be driven by Vodafone under the Vodafone Simply programs.
2.6. Marketing Communication

## Slide 16
1. Introduction & Product Profile
Contents
2. Strategy & Positioning:
2.1 Product Story
2.2 Performance Profile
2.3 Accessories
2.4 Applications
4. Financials:
5. ODM Supplier (for ODMs):
n/a
6. Timeline and Project Organisation:
6.1 Project Schedule
6.2 Associated Schedules (Predevelopment…)
6.3 Risk Assessment
6.4 Rea Team and PD Team
6.5 Signatures
3. Specification:
3.1 Design & Mechanics 3.7 UM/Pack
3.2 Featuring 3.8 Variants
3.3 Platform Concept 3.9 Production
3.4 HW & SW components 3.10 Quality
3.5 User Interface 3.11 Service
3.6 Customization Concept 3.12 Patents
Notes: <number>
<footer>
<header>
<date/time>
STRICTLY CONFIDENTIAL

## Slide 17: 3.1 Design & Mechanics Jerry 3D model
To be updated by Lars Bonde/ MD PL (Aalborg)
Functionkeys
(painted)
Numeric keypad
(painted hardcaps)
Simplykeys
(painted rubber)
Sidekeys
(VM)
Uppercase
(painted)
Keypad lock
(VM)
Middleframe
Display Lens
(IMD)
Battery lid
(soft-touch paint - tbc)
Powerbutton
(VM)
Revised by LBO
Notes: <number>
<footer>
<header>
<date/time>

## Slide 18: 3.1 Design & Mechanics Jerry Modules
Uppercase Assembly
PCB Module Assembly
Mounting Frame Assembly
Battery Pack
Battery Cover Assembly
Keypad Assembly
Revised by LBO
Notes: <number>
<footer>
<header>
<date/time>

## Slide 19: 3.1 Design & Mechanics Uppercase Assembly
Cover, front volume
(taped)
Dust-seal
(taped poron)
Display Lens
(USW)
Keypad
(assembled)
Functionkeys
(snap hooked)
Revised by LBO
Notes: <number>
<footer>
<header>
<date/time>

## Slide 20: 3.1 Design & Mechanics PCB Module Assembly, Front
Aries LCD Module
(assembled)
LCD Frame
(soldered)
LCD connector
(soldered)
SP65 speaker (8-layer)
(assembled)
SAR gasket top
(soldered)
MDF
(assembled)
Revised by LBO
Notes: <number>
<footer>
<header>
<date/time>

## Slide 21: 3.1 Design & Mechanics PCB Module Assembly, Rear
SP65 SIM reader
Hall sensor (FBA Change from MR)
Bright 6E
I/O Slim Lumnerg
SP65 BB
Antenna tester
SP65 Battery Connector
ALPS microswitch
Antenna ref. Shield
Revised by LBO
Notes: <number>
<footer>
<header>
<date/time>

## Slide 22: 3.1 Design & Mechanics Mounting Frame Assembly
Hydra Vibramotor
(assembled)
SP65 Microphone
(assembled)
Antenna
(heat staked)
2 x Sideswitch
(assembled)
2 x Sidekey
(assembled)
Cover, back volume
(assembled)
Powekey
(assembled)
Keypad Lock
(assembled)
Keypad Lock Spring
(assembled)
IMEI Label
(assembled)
Label
(assembled)
Revised by LBO
Notes: <number>
<footer>
<header>
<date/time>

## Slide 23: 3.1 Design & Mechanics Battery Cover Assembly
Vodafone Label
(assembled)
Battery Cover
Revised by LBO
Notes: <number>
<footer>
<header>
<date/time>

## Slide 24
3.2 Featuring-List Featuring (1)
Transmission mode
  Mode GSM Phase 2+
  GPRS Multislot class 10
  Triple band: 900/1800/1900 MHz
  Vocoders: FR, HR, EFR, AMR
General physics and design
  Form factor: Mono Block
  Size: 112.5*44.5*17-18
  Volume: Approx. 90 ccm
  Weight: 86g
  Appearance: colour display and good finishing
  Housing: Painted with chromed side keys,
  (soft touch on back part TBD)
  keypad: convenient bridged keypad;
  Lanyard hole
Operation time
  Standby time: Up to 370 hours
  Talk time(voice): Up to 400 Min
  Charging time: Approx. 2 h
Phone applications
  Call logs: Dialled, received, missed
  Voice mail
  Call barring
  Call forwarding
Key components
  Display. TFT 132 x 176 pixel, 64k colors, 1.8” (Aries)
  Integrated antenna
  Battery : Li-Ion 820 mAh; support of standard battery pack
  Identity module SIM plug-in (3V)
  Acoustic: handsfree speaker/receiver
  Display backlight: White
  Keypad backlight: White or Blue
  Navigation: 2-way navigation key + soft-keys
  Keys: send/end, 12-key pad, 2x2 sidekeys, on/off on top, Slider key for key-lock & 3 dedicated VF keys (FBA)
  Silent alert
User interface
  Graphical user interface: up to 7 lines
  Transition of function area: home, call, menu, message, settings
  Configurable UI: operator specific menu tree
  Help menu
  Predictive text input: T9 (standard and user library)
  Different font sizes: 12 pt, 24 pt, 28pt as defined by operator
  Hands-free operation
  Variants: International (no Chinese, LAM and NAM variants)
Revised by LBO, YongQiang
Notes: <number>
<footer>
<header>
<date/time>

## Slide 25
3.2 Featuring-List Featuring (2)
Personal Information Management
  Unified contact book
  Reminder
  Alarm clock
  vCard
  vCalendar
Messaging
  Text message (based on SMS)
  Voice message and picture message (based on MMS v1.2)
  Unified message box (inbox, sent, draft/template)
  CBS
Synchronisation
  SyncML DS Ver. 1.1.2
Security
  SIM lock
  Secure transactions
User Memory
  Memory for user data: >=4Mbtyes
Multimedia
  Animations: icons, wait animations
  Sounds: 32 chords, MIDI, SP MIDI, WAV
Accessories
  see section ‘AD requirements’
Connectivity
  Serial port
Revised by YongQiang
Notes: <number>
<footer>
<header>
<date/time>

## Slide 26
3.3 Platform Concept
Mechanics is based on SP65/Aries/Phillipe.
BT, IrDA, camera, gimmick chip removed
Only silver color, with different logos for VF partner networks
IMD lens.
Software is based on Aries/R65 platform
SISL and BenQ work together on CA/UI.
Electronics Platform
Mechanics Platform
Software Platform
Baseband is SGoldLite/IFX.
RF solution is Bright 6E.
PMU is Dialog & STM.
Revised by LBO, YongQiang
Notes: <number>
<footer>
<header>
<date/time>

## Slide 27
3.4 HW & SW components (2) HW
BB chipset | S-Gold Lite
1st RF solution | Bright 6E
PMU ASIC | Mozart/Twigo4 +
Frequencies | 900-1800-1900 (for WE and EE)
Flash/SDRAM | 256Mbit +64 Mbit
Transmission Mode | GPRS Class 10
Display | TFT 132 x 176 pixel, 64k colours
Battery | 820mAh , X75 standard
Speaker | Bujeon, Hosiden
Camera | No built-in camera, No clip-on camera
Battery connector | S65 connector
Antenna connector | External RF connector
IrDA | None
Vibrator/Microphone | Vibrator: Shicoh/Nidec Mic: Bujeon/Hosiden
SIM card holder | Same as S65
Side Keys | 2x2 Volume and Profile
Navi-key | 2 way
I/O connector | Slim I/O connector
BB shielding chamber | Penelope Shielding chamber
RF shielding chamber | shielding chamber, same as Puma/Aries B6E
LCD connector | Same as Aries
Notes: <number>
<footer>
<header>
<date/time>

## Slide 28
3.4 HW & SW components (2) SW
Please see the attached for details.
Notes: <number>
<footer>
<header>
<date/time>

## Slide 29: 3.5 User Interface Highlights
Easily Readable Display
  64k color + 132*176 display format
  Large fonts
Usable Key Design
  2-way navigation
  Ergonomic keypad
  3 feature keys (Idle & Event key, Contact key, Menu key)
  Profile key
  Lock key
  Volume key
  Power on/off key
Colorful Phone Spaces
  Idle/Event space
  Contacts space
  Menu space
  Quick access to spaces with respective feature keys
  Smooth transition within spaces

## Slide 30: 3.5 User Interface Highlights
Enhanced Idle/Event screen
  When new events arrive, Idle/Event key blinks
  Event infoprompt slides up over the idle screen
  A comprehensive events list
Systematic Help
  Tips can be found under Menu
  Tips also can be accessed from respective spaces
  Help Animation is introduced
Unified Color Scheme within Space
  Elements within one space appear in one color
  scheme

## Slide 31: 3.5 User Interface Highlights
Message
  Unified message list marked with icons
  Respective viewer for Voice Message, Picture Message,
  Text Message
  Preload templates in Templates/Drafts
  Orentation for Voice message creation
Calls
  Have a comprehensive call list marked with icons.
Contacts
  Each contact only have one number
  Reminders can be added for each contact
  Synchronization between SIM, phone and network

## Slide 32
3.6 Customization Concept
Hardware
  The Jerry is a Vodafone exclusive product. It will be branded on the front (upper case/ horizontal Vf Logo) and on the back (battery cover/ stacked Vf Logo with icon jewel)
  VF partners (Swisscom/ Mobilkom/ SFR) HW branding, volume required: 25K as first order, 100K total.
Software
  Start up and Shutdown Animation with melody can be factory customised.
  Ring tones assignment for calls can be user configured or factory customised.
  Logo and Wallpaper can be factory customised.
  MMI Icons can be factory customised.
  Hotkeys can be factory customised.
  Soft keys in other menus will be context sensitive, but can’t be customised.
Notes: <number>
<footer>
<header>
<date/time>

## Slide 33
3.7 User Manual & Packaging
User Manual
One layout for all languages
Vodafone guide and Partner Networks guide required
cover page as for previous Vodafone products (EF81, C72V, ME75V)
The UM will only be available on the internet, no printed version required
Languages as specified in Vodafone OpCo Participation list (not available yet)
Quick Start Guide
The delivery unit will contain 1 brochure (approx. 40-50 pages) of an appropriate number of languages (max. 4 languages for CH)
Quick Start Guide cover and content will be provided by Vodafone in all required languages
Specifications will be provided by Vodafone e.g. grammage, paper grade, printing colours etc.
Notes: <number>
<footer>
<header>
<date/time>

## Slide 34
3.7 User Manual & Packaging
Packaging
Packaging concept still under discussion with Vodafone
Vodafone will provide BenQ with the packaging layout based on the provided cutter guide.
Filling concept according to production line concept
Packaging contains Handset, Battery, Desktop stand, Charger, Mono Headset, Vodafone Quick Start Guide
Local legal requirements for leaflets (e.g. DOC, WEEE) and warranty cards need to be checked based on Vodafone OpCo participation list (not available yet)
Notes: <number>
<footer>
<header>
<date/time>

## Slide 35
3.8 Variants
Standard
International
BenQ-Siemens/ Vodafone branded
900/1800/1900
Keypad variants: Latin
Greek (tbc by VF)
Int’l Vodafone SW
Vodafone MMI
Euro/UK/ Australia Charger
Desktop Stand EDS-600
Vodafone QSG
Basic Headset HHS-510
Hardware
SW
Bundling

## Slide 36: 3.9 Production Aspects – Ramp up plan
Ramp Up plan in M1 status

## Slide 37: 3.10 Quality Aspects
Agreed Quality Characteristics (user-friendliness): Housing: Distortion resistant, housing shall not has mechanical play, “optically closed” Keypad: Clear mechanical pressure point and click, evenly illuminated Display: Optimized for contrast and angle of reading. Even illumination is required SIM: Easy to insert and remove without any twisting or hobbling Plug system: Easy to access, definite click in plug-in system, self releasing click Design: Easy to grip housing surface, resistance to dirt, oil and finger marks. No undue heating up Battery Pack: Easy handling, not come loose on its own when put under minimal pressure Operation: “Self-explanatory” controls User Manual: Easy to understand, technical data of the ratio part described, important safety measures

## Slide 38: 3.10 Quality Aspects
Tests according to “General Quality Requirements” updated version
  Mechanical Endurance Test (ME)
  Simulation Life Test (SLT)
  Surface Endurance Test (SE)
  General Endurance Test (GE)
  Product safety/ EN60950 Report/ CB Approval
  EMC tests Product quality in the field: Lifecycle return rate: 8.5 % (24months warranty) Usability > 3 years Delivering Quality < 1,000 dpm (99.9%) for major failure till to S0 Failure rate reduction shall be ensured by means of FMEA (Failure Method and Effect Analysis)

## Slide 39: 3.10 Quality Aspects
Product Quality:
  The target of the return rate has to be assured by strict control to potential risks which come from the FMEA analysis and Technical Risk Assessment ; close track and control to Environmental Test result for every run, review HW Tracking list at least once a week to close all open items as soon as possible
  Product Safety is most important for a product quality. It must be guaranteed by PM and PLT through Safety Risk Analysis. And QM PL need to check all issues related with safety and close all open issues before DS

## Slide 40: 3.10 Quality Aspects
Electromagnetic interference (EMI), electromagnetic susceptibility (EMS), and ESD see ETS 300 342-1 with additional requirements:
  BenQ, ESD: 8kV contact and 15kV air
  BenQ, EMI: -82dBm for 66 - 110MHz
Mechanical Environmental Condition for Portable/Car/Office Operation: Vibration, shock, free drop (packed/unpacked), tilt-drop and overturn, bending and pulling of connection cables see General Quality requirement.
Climatic Environmental Condition for Portable/ Car/Office Operation: Temperature and humidity range, dry heat, moist heat (cyclic, constant), constant cold, heat with sunshine, temperature change, mixed gas test, effect of dust see Approval Plan.
Market Defects Analysis: ABC Analysis
Design Review: At any development milestone, quality assurance and development engineers shall evaluate the development status based on the Review Plan for the release of milestones.
FMEA: For failure rate reduction weak points shall be identified as early as possible via failure method and effect analysis. Mechanical Test Plan: All test sequences for environmental test (shock, drop, ageing, etc) and test of life cycles for moving parts, for handsets, the related accessories, the product in operation with the accessories, until first pre-series units.
Electrical and EMC Test: Development and product quality shall be tested and documented. Compliance with various specifications on module and equipment level and the behavior of the product when it is in use shall be verified by suitable tests. Reliability and suitability for practical use shall be verified by means of long-term test
Field Test Plan: Product Validation Plan should be available before M1.

## Slide 41: 3.10 Quality Aspects
Conformance assessment: At any milestone, the responsible quality management project leader QM has to issue a conformance assessment, based on the declaration of all part project leaders PPLs. This conformity assessment shall rate the milestone status, mentioning clearly critical, major and minor problems, planned corrective actions and owner and it is binding to the project team
PSQA plan: The development engineers of Base Band, Radio, Antenna and Mechanics have to create this plan until M1 Development and product quality shall be tested and documented
Compliance with various specifications on module and equipment level and the behavior of the product when it is in use shall be verified by suitable tests Reliability and suitability for practical use shall be verified by means of long term-tests

## Slide 42: 3.11 Customer Care Requirements
Customer Care
1. Customer Care Strategy
2. Frontline Optimisation
3. SWUOTA Strategy
4. Service Objectives
5. Roll Out Plan For The Service Concept
Service Parts
7. Global Repair Requirements
8. Hotline Concept
9. Repair Concept
Notes: <number>
<footer>
<header>
<date/time>

## Slide 43: 1. Customer Care Strategy
CCQ‘ s Strategic Targets
Portfolio of great products
Trusted operator & channel partnerships
Excellence in execution
Customer focus
Global com-petitiveness
Innovation
Remain cost leader
in process costs
MP
Strategy
Be perceived as CC reliable and innovative service provider
Segment/Country Level specified by MP entrepreneur)
„New Media“ supported Service processes
Over-the-Air (OTA)-Services: Provide high speed and cost efficient Customer Services
IT-based Service-Processes (e.g. Internet, IVR)
Strategic partnering (Front-end, Repair, Logistics) for complexity reduction
Definition of Customer Care offerings together with PM and Sales aiming at maximizing MP profit
Strong Key Account Management
Exploit „win-win“ potentials by redesign common processes
The product segment and country specific Customer Care levels will be defined together with Sales and PM based from a MP business perspective.

## Slide 44: 2. Frontline Optimization (as one example of Customer Care top+ projects)
Oct
Nov
Dec
Jan
Feb
Mar
Jul
Aug
Sep
Apr
May
Jun
Hotline/ Partner Optimisation
Premium Shift- A62 Pilot
IVR/ eCommerce Push
Internet Optimisation
Online RMA- USA Pilot
Interactive UM‘s / Kana Impro.
RMA/ Deblocking DE
  Targets:
  Investigate which Frontline channel (repair shops, walk-in shops, Internet, call centres, PoS, Dealers) is the most cost-effective channel
  Shift more activities to Internet
  A-class phones will be used as pilots – but strategy is also to apply the result to other phones
  Example Projects:
  User Manuals with direct customer interaction on the internet
  Repair: Endcustomers can access deblocking codes via Internet and initiate repair of their phones
  Shift all calls to premium hotline for the Pilot Project
  Stronger use of Auto Responses to save incoming service calls

## Slide 45: 3. SWUOTA (Software Update over the Air) Strategy - Optional in Jerry (to be implement only if DS schedule is not put at risk)
SWUOTA will be one initial functionality out of the Remote Device Management portfolio that will be enhanced and supported for the end customer service solution. The SWUOTA function requires 32bit processor and can be only implemented in devices with S-Gold Platform or higher.
Two solutions released with the SWUOTA concept are taken into account:
1.) Service based and required update based on the service decision of CC Pull communication are established and provides a customer “SW repair” function without going to the service center or using an Internet update.
2.) Feature based update of the phone (pull or push) are possible but has to be calculated for the product.
A COM MD wide business team is still working on the general business model for selling features over the air. Right now the draft business model defines that one single update (feature update) has to be calculated with 1,00€/update and mobile. This includes license cost and network capability at the OMA DM Server. It’s not yet decided whether the cost has to be borne by BenQ or by the operator.

## Slide 46
BenQ bears responsibility for the products with a BenQ logo and co- branded products.
Local Service Organisations (LSO´s) will ensure the international service for a country or a
region.
Implementation of hotline for customers (end users).
Supply of small parts to end users via hotline.
Standard repair fees will be charged for out-of-warranty repairs.
Car mounting and accessory-service will be rendered by business partners (retailers).
Supply of parts of wear and tear through business partners (retailers).
SW update over the air (SWUOTA) as an optional feature in Jerry: Vodafone Simply UI do not cater for SWUOTA menu item, so SWUOTA would be supported only if SW team is able to implement SWUOTA through service menu – feasibliity under evaluation.
Strategic wireless Services like phone settings over the air (OTA Standard - SyncMLDM) will
be continuously enhanced in order to reduce hotline calls
SW update and download of phone settings should be possible for end customer directly via
Internet
Self help tool via internet for the end customer based on the CC knowledge database.
4. Service Objectives

## Slide 47
Service quantities for spare parts, swap boards and swap units will be estimated at M1,
based on sales planning.
Product specific adapted service concepts are defined together with PM and sales between M1 and market launch depending on required implementation period.
Definition of the service parts when the mechanical design is available (or samples) but 4
month before market launch at the latest.
Service parts will be planned on a basis of the expected return rate and quantities (1 month
after the availability of the planned quantities of the sales department)
The procurement of these planned service parts will be initiated.
The prices for service parts and repair fees will be available via e-commerce two weeks prior
to market launch.
Quantity of swap units/delivery units for the affected LSO’s are agreed and delivery is
initiated at market launch at the latest.
Investment for repair line will be planned (in time, depending on lead time after M1). This
planning is put into action at market launch at the latest.
Carry out of the training for the service partners (LSP) is planned and will be put into action
at market launch.
Service documentation and training documents will be available via Internet on market launch
at the latest.
Crosscheck of the user guide by the frontline staff.
Training of the hotline 6 weeks before market launch at the latest, sample units have to be
available!
Enabling repair locally
Definition and procurement/making of test equipment and test software. This will be available
on market launch at the latest.
5. Roll Out Plan for Service Concept

## Slide 48
As soon as the mechanical design is available the service parts will be defined.
In principle the following parts will be defined:
Swap: - mobile phone without battery and covers for variants which will be distributed in Germany, China and NAFTA
- control board without SIM lock
- control boards for each SIM lock type as prepared SIM lock
Spare parts: - display module
    - board
    - lower case frame
    - vibra motor
- microphone
- upper case shell (cover)
- lower case shell (battery cover) - shielding covers
- keypad
- camera module
- joystick cap - SAR Frame incl. MMI board - accoustic sealing
- accessory components
Note: final decision on spare parts will be made after B2 prototyping
6. Service Parts

## Slide 49
This is only a short overview. The complete ‘Global Repair Requirements’ are written down in the M0 Document and are available in the appropriate project folder to the document ‘GRM Feature List Master’ as well as in the Feature List. All Technical Service Requirements of the M0 Document will be fulfilled.
7.1 Main Technological It must be possible to completely disassemble and assemble the mobile with standard tools. Reuse of case shells shall be possible. The battery shall be exchangeable by customer. System relevant data shall not be stored on an external memory card. Software updates shall be possible via the BenQ Global Repair Tool (GRT) respective a maximum time of 5 minutes preferably using USB terminal.
7.2 Main Requirements for the Hardware Mechanically (separately) exchangeable shall be all housing parts, e.g. display, microphone, loudspeaker, keypad, main PCB, vibra, shielding frames etc. in order to allow access to the electronic parts. A water indicator shall be placed on a position close to the PCB, but also shall be easily read by only detaching the battery case and the battery itself.
7.3 Main Requirements for the Software It shall be possible to program specific initialisations (customisation) locally at the LSO side inclusive “cross booting”. These initialisations are variant or customer / operator specific data like welcome text, WAP/ GPRS profiles etc. Software update over the air (SWUOTA) shall be possible. In order to support trouble shooting via the GRT, the device shall support all API / AT commands. A call centre monitor according to the BenQ specifications has to be implemented in the mobile SW. This shall allow qualified remote diagnostics of the customer’s phone through call centres.
7. Global Repair Requirements

## Slide 50
8. Hotline Concept

## Slide 51
9. Repair Concept

## Slide 52
5. Patent Clearing
All statements are related to business evaluation only,
no IPR validity statement is included.
Intellectual Property Rights Evaluation IPRs
2; 2,5 G Transmission Technology: 5% of ASP
SyncML Working assumption:$0,20 /device by 25% probability $0,05/device
JPEG Working assumption:$0,03 /device by 70% probability $0,02 /device
Confirmed Standard Project Actions
Design Patent (ongoing, started by Michael Hoeyer)
Clearance of new MMI, marketing, user manual, ... terms regarding copyrights and trademarks
Source:
Sabine Hofschen
BMP IS IPR

## Slide 53
5. Patent Clearing
All statements are related to business evaluation only,
no IPR validity statement is included.
Other patent issues:
1. Cooperation Contract with Vodafone:
During the negotiation, BMB IPO has advised the legal interface in Munich of stipulating IPR terms (please refer to the following two points) to ensure BenQ interest, but even M1 is declaring, the cooperation contract is still open.
BenQ should have the IPR ownership stipulated in the contract. Even the least, BenQ should have the right to use IPR on other projects.
For those features (UI concept) required by Vodafone, Vodafone should give BenQ indemnification, if third party claims IPR on these features.
2. One possible invention about slide key is made by MD engineer in Denmark, so Michael Hoeyer (patent manager in Denmark) was reminded to follow the invention report ASAP.
Source:
Sabine Hofschen
BMP IS IPR

## Slide 54
1. Introduction & Product Profile
Contents
2. Strategy & Positioning:
2.1 Product Story
2.2 Performance Profile
2.3 Accessories
2.4 Applications
4. Financials:
5. ODM Supplier (for ODMs):
n/a
6. Timeline and Project Organisation:
6.1 Project Schedule
6.2 Associated Schedules (Predevelopment…)
6.3 Risk Assessment
6.4 Rea Team and PD Team
6.5 Signatures
3. Specification:
3.1 Design & Mechanics 3.7 UM/Pack
3.2 Featuring 3.8 Variants
3.3 Platform Concept 3.9 Production
3.4 HW & SW components 3.10 Quality
3.5 User Interface 3.11 Service
3.6 Customization Concept 3.12 Patents
Notes: <number>
<footer>
<header>
<date/time>
STRICTLY CONFIDENTIAL

## Slide 55: 4.1 Business Case
Sales Strategy
Source: Oliver Nam
Due to confidentiality reason, please contact Gina Gao Jie or Kheng Wah
Notes: <number>
<footer>
<header>
<date/time>

## Slide 56
1. Introduction & Product Profile
Contents
2. Strategy & Positioning:
2.1 Product Story
2.2 Performance Profile
2.3 Accessories
2.4 Applications
4. Financials:
5. ODM Supplier (for ODMs):
n/a
6. Timeline and Project Organisation:
6.1 Project Schedule
6.2 Associated Schedules (Predevelopment…)
6.3 Risk Assessment
6.4 Rea Team and PD Team
6.5 Signatures
3. Specification:
3.1 Design & Mechanics 3.7 UM/Pack
3.2 Featuring 3.8 Variants
3.3 Platform Concept 3.9 Production
3.4 HW & SW components 3.10 Quality
3.5 User Interface 3.11 Service
3.6 Customization Concept 3.12 Patents
Notes: <number>
<footer>
<header>
<date/time>
STRICTLY CONFIDENTIAL

## Slide 57
Penelope
6.1 Project Schedule
05/04/06
05/04/06
23/08/06
16/03/06
PS
M0
S0
M1
S25
01/11/06
S4
12/09/06
S0
S3
09/10/06
DS
31/07/06
Milestones and Synchronization Points
Notes: <number>
<footer>
<header>
<date/time>

## Slide 58: 6.3 Risk Assessment

## Slide 59: 6.4 Project Organization Product Development and Realization Team
Realization Team Leaders
M0 Core Team
PD Team Leaders
Design
Rudolf Voigt, Pearl Chen
BMM LDC
Sales incl. regions
Gary Vincent
BME
CC
Andreas Springer
BMB PBM
LCM1
Jens Riedel
BenQ MD SCM TLM LCM 1
Chen Li Hua (Vic)
BenQ MD SCM TLM LCM 1
GS APE
Mariann Svendsen
BenQ SP D PE MD
AS
N.N.
AD (PM)
Andreas Michael Maierhofer
BenQ MD AD PM
UE
Lin Ying Bo
BMB PBM
QM
Thomas Bartel
BMB QM PL PPM
BA
Gao Jie (Gina)
BMB PBM BA
PLT
Lars Bonde
Arjen Broeze
Song Xinjuan (Sara)
TPM
Zhang Shuai (Sean)
BMB PBM
AD PD
Thorsten Lange
BMG AD
CPM
KhengWah Koh
BMB PBM
MD
Christian Primdahl Nielsen
Fu Lin Ping (BJ)
CM
Rene Sorensen
L1/HW rel. SW
Allan Hensen
BMB DL
HW BB
Flemming Bach Kristensen
Wu Yu Jin(BJ)
RF
Michael Brammer
Li Jian (BJ)
HW LPD
Randi Bak
Wu Li Bo (BJ)
EMC/A
Arne Bisgaard Kristensen
Shan Fu Qi (BJ)
ST
Yang Li (STSW)
Wei Xue Kai (STMO)
SW
Yang Yong Qiang
BMB SW
LCM3
Katharina Hilker
Gong Jing Wen (SHA)
HW acoustic
Rene Eske Jensen
Ove Joergensen
SW RM
Shen Yu Kai
BMB SW
SQA
Brian M Mortensen
Zhang Qiu Ping (BJ)
VF Acc Project Mgr
Monika Reiss
BMM ORR
VF Acc PM
Thomas Bartl
BMM ORR
Notes: <number>
<footer>
<header>
<date/time>

## Slide 60: 6.5 Signatures
Decision – Right:
CPM ___________ [Kheng-Wah Koh]
TPM _______________
[Sean Zhang]
Flagging Right – right to escalate to CEO/CFO
PLT* ___________ Design ___________
[Lars Bonde, Arjen Broeze, Sara Song ] [Rudolf Voigt]
BA ___________ Sales ___________
[Lutz Wolf] [Gary Vincent]
VF Acc PM ___________ VF Acc Project Mgr __________
[Thomas Bartl] [Monika Reiss]
* PLT representing the entire PD Team, including MD, HW, SW, ST
Contribution – confirmation for dedicated content, no right to block
LCM1 ___________ AD __________
[ ] [ ]
CC ___________
[ ]
PE _________ QM ___________
[ ] [ ]
C: Milestone conditionally declared
Notes: <number>
<footer>
<header>
<date/time>