Project Jerry
M1 Statement for Digital HW

Revision Information

| Created: | Revision | Name | Comments |
| --- | --- | --- | --- |
| 05.12.05 | 0.1 | Majbritt Christensen |  |
| Modified |  |  |  |
| 30-03-2006 | 0.2 | Flemming Bach Kristensen |  |

Contents

1	Introduction	1

2	Results and open issues M1	2

3	Conclusion	4

# Introduction

This document is the basis for the M1 milestone declaration. Section 2 contains the M1 checklist according to the MEP 7.01 and section 3 gives a statement to the milestone.

# Results and open issues M1

| ### Digital and mixed signal HW | Completed on: Initials and Date |
| --- | --- |
| - A1+ tape out completed | OK, A1+ sent the 30th of Marts |
| - Connectors, keypads and debug options for wing boards defined and agreed with LPD. Circuit schematics for wing board options available and reviewed. | OK, Aries wingboards will be made with Jerry HW-ID |
| - Test plan (Master Actions Plan) according to product functionality accessories available | OK |
| - Product concept validation has taken place for all areas (electronics, mechanics, optics, acoustics etc.) incl. worst case considerations | OK. |
| - Production test requirements and needs for reference samples defined and agreed with production (PT) | OK, following samples to be provided at B1 and B2: 2 x Display. 2 x Acoustic (Microphone + Speaker). |
| - RTF development adaptor available for A1 target PCB | OK, will be made for A1+. |
| - RTF SW from platform adapted to product | OK |
| - Suppliers for all key components selected and agreed with Strategic Procurement | OK Display: Philips. Vibra: A5B00075040075 Shicoh, Copal. SD-RAM: A5B00075066848 Hynix, Samsung. Flash memory: A5B00075317458 Intel, Spansion. Speaker: A5B00075156731 Bujeon, Hosiden. (As Penelope) Microphone: A5B00075098861 Bujeon, Hosiden. Battery: A5B00075547043 Samsung, NEC. PMU: A5B00075644155 Mozart+, Twigo 4+. |
| - Technical Terms of Delivery (TTD) of customized components and modules created and reviewed. Exceptions latest signed by S3 HW defined | N/A, no new components. |
| - Hardware FMEAs done; measures (e.g. RDP project) agreed with PQA | OK |
| - Detailed Primavera project plan up to M3/S4 is available, showing dedicated resources by name and on department level for external consultants | OK |
| - Complete project plan reviewed and agreed | OK |
| - Status of product relevant pre-/component developments reviewed. Risk analysis done and measures agreed, if targets are not reached | N/A |
| - Accessories to be fully supported by product are defined and agreed with Accessory Devices | OK Travel Charger EU/UK ETC-500/510 Car Charger Plus ECC-600 Desktop Stand EDS-600 Headset HHS-510 Headset Purestyle HHS-610 Mobile Holder HMH-100 Car Kit Portable HKP-500 Data Cable USB DCA-540 Data Cable serial DCA-500 Data Cable serial-USB DCA-510 |
| - Product technical specification reviewed | OK |
| - Time schedule for provision of devices for conformity assessment and certification agreed with System Test | OK, acoustic type approval will be done at B1 samples. |
| - PSQA plan built up and provided to PQA | OK, N:\Project\Jerry\PD_Team\dhw\Master_Action_Plan\Jerry_Test_Plan.xls |
| - Charging concept fixed Product related Technical Terms of Delivery (TTD) are available (This checkpoint shall apply only for products which are not derived from platforms developed according to the new Platform Process V 2.0 and the corresponding platform checklist MRPlatD) | N/A |

# Conclusion

M1 for Jerry is hereby declared for dHW.