95 Obsidian
M0 Statement for Radio

References

References are external documents (papers, files, articles, and photocopies) which are mentioned to give further information about topics in the document. Remember to write the accurate path for the reference file.

Enclosures

Enclosures are external documents (papers, files, articles, and photocopies) which are an essential part of the document itself, but which cannot be put into the word format.

Revision Information

| Created: | Revision | Name | Comments |
| --- | --- | --- | --- |
| 29.10.2005 | 0.1 | Majbritt Christensen | Initial revision in PVCS |
| Modified |  |  |  |
| 29.11.05 | 1.0 | BMLLLM | Released with changes. |

Contents

1	Introduction	2

2	Results and open issues M0	2

3	Conclusion	2

# Introduction

# Results and open issues M0

| - Project leader HW (PL HW)/ part project leader (PPL RF) has been designated by the department head. | Lind Møller Mortensen |
| --- | --- |
| - Detailed Primavera project plan from M0 to M1 showing dedicated resources by name is available. | Done |
| - Rough Primavera project plan from M1 to M3/S4 showing dedicated resources on department level is available | Done |
| - Assembly concept for mechanical design dependent components or modules coordinated and agreed with MD, dHW and EA (e.g. display, camera, acoustics, vibra, battery, card readers, IrDa, LED flash, connectors, etc.) | Done. Mechanical design is however not 100% fixed. |
| - Product requirements as specified in the M0 document achievable with available technologies / know-how by the specified S3 HW deadline | OK |
| - Product relevant pre-/component developments defined. Time schedules and deliveries aligned to product development schedule | OK |
| - Second solutions and requirements to multiple sources agreed with Strategic Procurement | No second solution for RF. |
| - Necessary test tools and testing concept agreed with SW; availability of tools committed by SW | OK |
| - Platform released for start of product integration available i.e. platform master schematics, porting guide etc. | OK |
| - First circuit schematics extracted from master schematics | Done |
| - Platform features/configurations supported by product agreed with PL SW | Done |
| - Product related deviations from the platform defined and agreed with involved parties i.e. SW, MD etc. | Partly OK. Master schematics available. Porting guide partly available. Changes are currently being imple-mented in the B6PLA platform to improve performance. |
| - Product related Technical Terms of Delivery (TTD) are available (This checkpoint shall apply only for products which are not derived from platforms developed according to the new Platform Process V 2.0 and the corresponding platform checklist MRPlatD) | Done |

# Conclusion

The RF department declares the M0 milestone.