95 Obsidian
M0 Statement for Software

References

References are external documents (papers, files, articles, and photocopies) which are mentioned to give further information about topics in the document. Remember to write the accurate path for the reference file.

Enclosures

Enclosures are external documents (papers, files, articles, and photocopies) which are an essential part of the document itself, but which cannot be put into the word format.

Revision Information

| Created: | Revision | Name | Comments |
| --- | --- | --- | --- |
| 29.10.2005 | 0.1 | Majbritt Christensen | Initial revision in PVCS |
| Modified |  |  |  |
| 18/11-2005 | 0,2 | Carsten Grann Termansen |  |

Contents

1	Introduction	1

2	Results and open issues M0	1

3	Conclusion	3

# Introduction

# Results and open issues M0

| - Project Leader SW has been designated by the department head. | Yes |
| --- | --- |
| - PL <CA, L1, PS, SP, PC> has been designated by the department head | Yes - where its needed. |
| - SW quality assurance (SW QA) has been designated | Yes |
| - Detailed Primavera project plan from M0 to M1 showing dedicated resources by name is available. | Ok |
| - Rough Primavera project plan from M1 to M3/S4 showing dedicated resources on department level is available | Ok |
| - All M-alpha requirements are assigned to Component Projects (Architectural Analysis of requirements completed by System Architect) | Yes. Obsidian is based on Swift |
| - M0 version of milestone planning for SW component projects (platform) is available and in line with product requirements | N/A (no new componenets) |
| - Requirement specification (M0 quality) agreed | Yes (1) |
| - Accessory related requirements for the SW design (incl. MMI) are available. | FM radio concept not closed – othervise OK (3) |
| - Requirement specification accessory related (M0 quality) agreed | Yes (1) |
| - M0 Freeze version of R&D featurelist is available | Yes (copy of Swift) (2) |
| - Deviations between operator requirements and "to be implemented functionality" as of R&D are agreed. | The high-level delta is defined, but not agreed. (no budget for it) |
| - Result of feasibility check on General technical service requirements is available. | Yes – Service is the same as for Swift |
| - Software Supplier Management: Handled according to SSMP (Software Supplier Management Process) | N/A |
| - Project Outsourcing Manager designated | N/A |
| - Make-or-Buy-Decision “Deliverables” made | N/A |
| - Start NDA process | N/A |
| - Creation of Technical Requirements Specification “Deliverables” | N/A |
| - Draft project plan for application delivery (alpha, beta and gold master) is available from AS PM and in inline with product requirements | Application plan not available before M1 Interface is the same as Swift. |
| - Applications: timelines & deliverables for application development environment (e.g. for specific phone functions like running Java VM on B1+ @ S25), phone emulator/SMTK) are planned within SW-component projects (CS0 status) and are aligned with PM AS | Yes – copy from Swift |
| - Feasibility to fulfill requirements from applications is confirmed | Yes – based on Swift |
| - User Interface (UI) style guide, User Interface (UI) concept: aligned version after review by R&D and TI is available | Yes – Copy from Swift |
| - Design for all (dfa) compliance is confirmed by UE | Yes – Copy from Swift |
| - User Interface (UI) style guide, UI concept for accessory devices: aligned version after review by R&D and TI is available | Yes – based on Swift (same as no. 19) |
| - Feasibility to fulfill feature requirements on Software, HW and MMI from Customer Care is confirmed | Yes – Copy from Swift |
| - First concept is aligned with factory, Requirements to SW from the factory are available | Contact established between Lars Gaub & Josef Schwarz. No problems for the coming A1 PCB run. Ok |
| - Necessary test tools (Radio) and testing concept agreed with SW; availability of tools committed by SW | Ok |
| - EMC SW defined with SW, necessary test tools and testing concept agreed with SW; availability of tools committed by SW | Ok |
| - Digital and Mixed Signalling HW: Hardware/Software interface and function distribution coordinated (hardware description and list of requirements on the software, port pin list is available) | Ok (N:\Project\95G_Obsidian\PD-Teams\Digital_Hardware\*.*) |
| - Digital and Mixed Signalling HW: Product related deviations are agreed with PL SW. | Ok |
| - Product related SW project folder is created according platform documentation standard | Yes (to the extend its needed) |
| - Result of rough estimation of CODE/RAM/EEPROM size available | Based on Swift |
| - Requirements to SW from System Test are available | Delta SW delivered to ST (Steen Hansen) Ok |
| - Risk Management Plan available | Yes (4) |

- :”STECKBRIEF” : ..\..\..\Def_Team\SteckBrief\ProductProfile_95G_Obsidian_v06.xls

- : Latest available feature list for Swift ..\..\..\PD-Teams\Software\05_ReqSpec\Feature list\03_X75_SG2_Swift_Feature_List_V2.0_041_05.xls

And the delta Swift / Obsidian : ..\..\..\PD-Teams\Software\05_ReqSpec\Spec-Organizer-21-nov-2005.xls

- : List of accessories supported for Obsidian 
..\..\..\PD-Teams\Software\05_ReqSpec\Spec-Organizer-21-nov-2005.xls

- : Risk Management Plan for SW : 
..\..\..\PD-Teams\Software\ProjectOrganizer-25-nov-2005.xls

# Conclusion

M0 is declared with exceptions (see table)