M1 – System Test

Product:	C68 Obsidian EMEA/APAC  900/1800/1900 MHz

PL-ST:	Steen Hansen (BMLSHA PHE RD ST PL)

Kim Ankeraa (BMLKIA PHE RD ST PL)

HW Status:	A1 Series Production

Feature list:	X75_SG2_Swift_Feature List_V2.0_041_pre08

Appendix:	Yes

This certificate is based on the MEP Document:

QMS Procedure No.: T008-MP Issue 7.01 Published on 2006-07-13:

Herewith the M1-ST is passed

______________________________________	______________________________________

Aalborg, 02.02.2006, PL-ST: Steen Hansen	Aalborg, 02.02.2006, PL-ST: Kim Ankeraa

_____________________________________

MCH, 02.02.2006, Director of PL-STs: Claus Friedl

_____________________________________

Aalborg, 02.02.2006, ST Line manager: Kim Sorensen

______________________________________

KLF, 03.02.2006, Head of ST: Dr. Klaus Wacker

Appendix:

1. Checklist (from MEP):

| ### System Test | Completed on: Initials and Date |
| --- | --- |
| - Test Plan available (BBIT, system test) | SHA, KIA: 03.02.2006 |
| - Test specification and planning, testability of all features ensured (test benches, ext. test houses, radio net, radio net manufacturers...) or identification of non-testable features | SHA, KIA: 03.02.2006 |
| - Planning of agreed conformity assessment (R & TTE, FCC) and certification (GCF, PTCRB etc.) created and ensured | SHA, KIA: 03.02.2006 |
| - Planning of agreed certification, conformity (e.g. MMS, WAP, KJAVA, Sync ML…) created and ensured | SHA, KIA: 03.02.2006 |
| - Test planning “Radio Communication Device with Accessories“ coordinated between Accessories and Device | SHA, KIA: 03.02.2006 |
| - Responsibility for the system test (device/accessories) is fixed | SHA, KIA: 03.02.2006 |
| - Agreement between PM, System Test (ST) and PQA how to organize the trial for the project (development trial for new technologies, strategic operator trial to speed up the operator approval; Interoperability test for new technologies planned and ensured) | SHA, KIA: 03.02.2006 |
| - Detailed Primavera project plan up to M3/S4 is available, showing dedicated resources by name and on department level for external consultants | SHA, KIA: 03.02.2006 |
| - Definition of key operators for customer/vendor interoperability test (for all new technologies which require customer/vendor interoperability test) received from PM | SHA, KIA: 03.02.2006 |
| - Definition of the key operators (ordered by priority) that are supported during operator approval received from Global Product Management | SHA, KIA: 03.02.2006 |
| - Number of SW variants for the key operators received from Global Product Management |  |
| - Definition which other operators (besides key operators, ordered by priority) and to which extent these operators are supported during operator approval received from Global Product Management | SHA, KIA: 03.02.2006 |
| - Received plan for availability of SIM cards needed for operator approval support by Global Product Management | SHA, KIA: 03.02.2006 |
| - Type and application approvals required for DS have to be defined considering requirements from PM | SHA, KIA: 03.02.2006 |
| - Time schedule for reception of devices for conformity assessment and certification agreed with Radio, EMC/Antenna, Digital and mixed signal HW | SHA, KIA: 03.02.2006 |

2. Risk due to accepted non-compliances (non compliant to MEP):

| Description of Non-Compliance | Agreed Action Plan (Who? What? By When?) |
| --- | --- |
| None |  |

3. Additional ST Risks:

| Risk Description | Agreed Action Plan (Who? What? By When?) |
| --- | --- |
| None |  |

Note:

The PL-ST checklist in EasyDM: “System_Test_PL_ST_Checklist_Milestones_v2.0_05.xls”

has been reviewed towards this M1 declaration and no major deviations has been found.