95 Obsidian
M1 Statement for Layout & Production Data

References

References are external documents (papers, files, articles, and photocopies) which are mentioned to give further information about topics in the document. Remember to write the accurate path for the reference file.

Enclosures

Enclosures are external documents (papers, files, articles, and photocopies) which are an essential part of the document itself, but which cannot be put into the word format.

Revision Information

| Created: | Revision | Name | Comments |
| --- | --- | --- | --- |
| 01.12.2005 | 0.1 | Majbritt Christensen | Initial revision in PVCS |
| Modified |  |  |  |
| 17.01.2006 | 0.2 | Randi Bak | Initial input |
| 19.01.2006 | 0.3 | Dorte Nielsen | Initial input |
| 19.01.2006 | 1.0 | Randi Bak | Released |

Contents

1	Introduction	2

2	Results and open issues M1	2

3	Conclusion	3

# Introduction

This document will give the basis for the signing or rejection of the M1 milestone with respect to Layout and Production Data for the Obsidian project  which covers both PCB layout, SAP component management, parts list and variant management.

# Results and open issues M1

| - Circuit schematics for A1 updated according to the schematics/layout change list and reviewed by all involved parties (e.g.: EA, RF, dHW) | done |
| --- | --- |
| - Contents of the technical terms of delivery (TTD) for FPC are coordinated internally and update forwarded to the supplier(s) only applicable if necessity of supplier kick off workshop was defined at M0 | N/A |
| - Project kick off were done with suppliers selected by Global Sourcing for PCB and FPC suppliers | Done Same as Polaris |
| - Delivery unit lists, calculation variant or standard variants, dispo-lists and dummy-lists are created according to PM specification (SAP-PLM in Status 35) | Note 1 |
| - Product-contract-review (performance description) held | Done |
| - Review of A1 layout held with all involved parties (e.g.: EA, RF, MD, dHW) before data tape out. A1 layout tape out is done. Design tape out checklist used and saved to the project folder | done |
| - Check that no components used in the design is blocked | done |
| - Design review planned with all involved PCB suppliers (based on the A1 data) before start of the B1 layout | N/A Obsidian is based on Minos |
| - Number of different assembled-PCB-variants fixed by Life cycle management (e.g. caused by Flash-memories or different RF-solutions) | done |
| - Detailed Primavera project plan up to M3/S4 is available, showing dedicated resources by name and on department level for external consultants | done |
| - Kick-off meeting with PM/VM held (Adjustment of documentation procedure and documentation responsibilities for variants) | Note 2 |
| - Review of the complete project plan is done and agreed | done |
| - In case of FPC: - first cycle test results from A0 samples available - B1 layout completed, review of layout held with all involved parties (e.g.: EA, RF, MD, dHW) before data tape out - B1 samples approved for sample production; soft tool ordered via prototype shop Remark: at least the due date for sample approval for production has to be fixed in accordance with the project time schedule - distribution date for B1+ parts list to suppliers fixed in accordance with project time schedule If A0 sample test shows serious problems define RDP project incl. FMEA analysis | N/A |
| - PSQA plan built up and provided to PQA | N/A |

Note 1: Only this list is in SAP: L36880-N3340-A999  OBSIDIAN/FIRSTCALC.LIST A999 status 35

Missing info about the Dispo and Dummy lists due to missing PM specification.

Note 2: No Kick-off meeting with PM/VM held.

# Conclusion

Based on the results above I see no outstanding issues for the Obsidian M1 declaration for Layout & Production Data