## Slide 1: Polaris M0 Document, Version 1.0
COM MD PBM PG85 Eric Hachmann +49 89 722 65632
– Strictly Confidential –
Copyright © Siemens AG 2004: Copying of this document and giving it to others and the use or communication of the contents thereof, are forbidden without express authority. Offenders are liable to the payment of damages. All rights reserved in the event of the grant of a patent or the registration of a utility model or design.

## Slide 2: A.1 Action Items
Nr: Due: Responsible: Action Item:
Notes: <number>
<footer>
<header>
<date/time>

## Slide 3: A.3 Change History
M0 document history:
Date: Version: Name: Change and Reason:
??.??.05 0.0 E. Hachmann Creation of document
Changes against Malpha (timing, financials, featuring, positioning):
Date: Version: Name: Change and Reason: Agreed Y/N:
xx yy zz abcdef
Notes: <number>
<footer>
<header>
<date/time>

## Slide 4: B. Polaris Project Folders & Documents
Link to Polaris folder:
https://ims.icn.siemens.de/livelink/livelink?func=sawimsstyleguide.topframeset&contenturl=%2Flivelink%2Flivelink%2FOpen%2F328398812
Link to 85G M0 project folder:
https://ims.icn.siemens.de/livelink/livelink?func=sawimsstyleguide.topframeset&contenturl=%2Flivelink%2Flivelink%2FOpen%2F328398812
Link to PD Polaris concept description:
https://ims.icn.siemens.de/livelink/livelink?func=sawimsstyleguide.topframeset&contenturl=%2Flivelink%2Flivelink%2FOpen%2F328398812
User Interface Concept:
https://ims.icn.siemens.de/livelink/livelink/Open/331692173
Notes: <number>
<footer>
<header>
<date/time>

## Slide 5: C. Responsibilities
 | M0 Document Management | 
1) | Product Profile | Reuper
2) | Strategy & Positioning | Reuper / Lara / Hachmann
2.1) | Target Group and product story | F. Reuper
2.2) | Key Product Arguments | F. Reuper
2.3) | Performance Profile | F. Reuper
2.4) | Competition and SWOT | F. Reuper
2.5) | Lifecycle Management and Limited Editions | F. Reuper
2.6) | Differentiation within Roadmap | R. Lara
2.7) | Accessories | K. Fischer
2.8) | Applications | S. Buchner
2.9) | Sales Strategy | F. Reuper / O. Nam
3) | Specification | E. Hachmann
3.1) | Design & Mechanics (link to mech) | R. Voigt / F. Schoger
3.2) | Featuring | E. Hachmann
3.3) | Platform Concept | T. Neumann
3.4) | HW & SW components | T. Neumann
3.5) | User Interface | F. Mletzko
3.6) | Customisation Concept | E. Hachmann
3.7) | User Manual & Packaging | E. Hachmann / BO
3.8) | Variants | E. Hachmann
3.9) | n.a. | 
3.10) | Quality | Z. Kirin
3.11) | Service | Bernhard
3.12) | Patents | E. Hachmann / Purscke
3.13) | Type Approval | E. Hachmann / T. Neumann
3.14) | SCM | Hartung
Notes: <number>
<footer>
<header>
<date/time>

## Slide 6: C. Responsibilities
4) | Financials | Keller
4.1) | Market Potential / Top-Down Volumes / Portfolio Contribution | O. Nam
4.2) | Volume and Price line at M0 | T. Keller
4.3) | HK overview: BOM, CC and license cost | T. Keller
4.4) | Financial Performance during Lifecycle | T. Keller
4.5) | Business Case at M0 | T. Keller
6) | Timeline and Project Organization | Hachmann
6.1) | Project Schedules | E. Hachmann / T. Neumann
6.2) | Product Realization Team and Resources | E. Hachmann
6.3) | Risk Assessment | E. Hachmann / T. Keller (Mkt side) / T. Neumann (Tech. Side)
6.4) |  | 
6.5) | Signatures | E. Hachmann
Notes: <number>
<footer>
<header>
<date/time>

## Slide 7: D. Contents
1. Product Profile
2. Strategy & Positioning:
2.1 Target Group & Product Story
2.2 Argumentation
2.3 Performance Profile
2.4 Competition & SWOT
2.5 Lifecycle Management and Lim. Ed.
2.6 Differentiation within Roadmap
2.7 Accessories
2.8 Applications
2.9 Sales Strategy
4. Financials (M0 Target Values):
4.1 Market Potential/Top-Down Estimate
4.2 Volume and Price Line at M0
4.3 HK overview: BOM, CC and License Cost
4.4 Financial Performance during Lifecycle
4.5 Business Case at M0
5. ODM Supplier:
NA
6. Timeline and Project Organization:
6.1 Project Schedule
6.2 Associated Schedules (Predevelopment…)
6.3 Product Rea. Team & Resources
6.4 Risk Assessment
6.5 Program Rea. Team
6.6 Signatures
3. Specification:
3.1 Design & Mechanics 3.7 UM/Pack
3.2 Featuring 3.8 Variants
3.3 Platform Concept 3.9 Production
3.4 HW & SW components 3.10 Quality
3.5 User Interface 3.11 Service
3.6 Customization Concept 3.12 Patents
3.13 Type App
Notes: <number>
<footer>
<header>
<date/time>
STRICTLY CONFIDENTIAL

## Slide 8: A.2. Product Profile
Overview
Product
Currently there are no Convenience Phones with a comparable concept on the market, that combine all different aspects of Polaris: Best ergonomics, pure UI, pure functionality, premium design
Main
Competitors
Ease of use supports more frequent ARPU-generation e.g. via SMS
Target group has a high income
Lower sales effort due to self-explaining product
Key operator benefits
Sophisticated Simplicity - Perfect execution of distinguished design and focused functionality for maximum convenience.
Value Proposition
Simplistic design creating premium-value and premium quality app.
Shape focusing on best ergonomics and best usability
Concentrating on core functionalities; Best visibility of display contents
Key end user benefits
Premium Comfort Feature Set
Premium Classic Design
Highlights
Focusing on the features that are really needed to reach maximum convenience.
Main differentiation within MP
portfolio
Launch: 02/2006
Lifecycle 15 months
Launch Price: min. 150€
ASP: tbd.
Volume: 2.030 Mio.
Business
Consumer Segment: Cultivated Work & Life
User Profile: male - female: 50:50; high income; 35-60 years old
Positioning
LOW
MID
HIGH
EMEA
LAM
NAM
APAC
Overview
A.1. Product Profile
Source: Felicitas Reuper

## Slide 9: A.2. Main differentiation within MP portfolio
No competition with rest of MP portfolio, as:
  Focused feature set
  Convenient UI
  Premium design and value
Mars: Reduced to Convenience - Mars focuses on self-explanatory usability and convenience. It has a timeless, clearly structured design.
Parrot: Enrich the Convenience Story with a new form factor (Clam): Refined phone focused on functions that really matter in an elegant and high-quality clam shell satisfying your demands for convenience.
Differentiation within MP portfolio
Main Differentiation within Product Class
Product Positioning
Source: Felicitas Reuper

## Slide 10: D. Contents
1. Product Profile
2. Strategy & Positioning:
2.1 Target Group & Product Story
2.2 Argumentation
2.3 Performance Profile
2.4 Competition & SWOT
2.5 Lifecycle Management and Lim. Ed.
2.6 Differentiation within Roadmap
2.7 Accessories
2.8 Applications
2.9 Sales Strategy
4. Financials (M0 Target Values):
4.1 Market Potential/Top-Down Estimate
4.2 Volume and Price Line at M0
4.3 HK overview: BOM, CC and License Cost
4.4 Financial Performance during Lifecycle
4.5 Business Case at M0
5. ODM Supplier:
NA
6. Timeline and Project Organization:
6.1 Project Schedule
6.2 Associated Schedules (Predevelopment…)
6.3 Product Rea. Team & Resources
6.4 Risk Assessment
6.5 Program Rea. Team
6.6 Signatures
3. Specification:
3.1 Design & Mechanics 3.7 UM/Pack
3.2 Featuring 3.8 Variants
3.3 Platform Concept 3.9 Production
3.4 HW & SW components 3.10 Quality
3.5 User Interface 3.11 Service
3.6 Customization Concept 3.12 Patents
3.13 Type App
Notes: <number>
<footer>
<header>
<date/time>
STRICTLY CONFIDENTIAL

## Slide 11: B.1. Highlights
Bluetooth
SI voice dialing
Premium value appearance (e.g. real metal)
Slimness
SI voice dialing
Excellent ergonomics
Best visibility of display content under all conditions
35-60 years old
male - female: 50:50
high income
Product positioning
Startup Assistant
Applications
Display: 132x176p, 1.8''; focus on viewing angle
Best execution of audio quality
Technology
Bluetooth Car kit
Bluetooth Headset
Accessories
Reduced, classic styled phone focusing on ergonomics and usability
Design
Pure design language creating premium value
Focusing on voice and voice related core features
Key features
HIghlights
Source: Felicitas Reuper
Notes: <number>
<footer>
<header>
<date/time>

## Slide 12: B.2. Target Group Premium value seekers
Product Positioning/ Target Group
Source: Felicitas Reuper
Target Group (Why)? |  |  | Selling & Value Proposition (What)? |  | 
Intuitive, secure usability - avoiding pure gadgets Focus on key-functionalities Seeking for best quality and performance - don't accept being disappointed Design has to convey personality – high stylish value finishing, premium quality – design is as important as price |  |  | Strategy | Continuation of Convenience Story started with Mars to exploit new target segment: Cultivated Work & Life | 
 |  |  | Selling prop. | Premium convenience embodied in a perfect match of distinguished design and essential functions | 
Target Group (Who)? |  |  |  |  | 
Lifestyle | Classical values are important, yet not the conservative way They are settled in their life and content with what they do Harmonize daily professional and private life |  |  |  | 
 |  |  | Value prop. | Premium slim design with an extraordinary finish Design focused on excellent ergonomics and usability Concentration on core functions New simplified and intuitive menu structure, speaker-independent voice dialing, “fast calling key” Best readability of display contents under all conditions Convenient handling in the car with a wide range of Car Kit Bluetooth® and Headset Bluetooth® solutions. | 
Demo- graphics | Gender: male - female: 50:50 Age Focus: 35-60 years old Only developed markets Income: high Lifestage: working or retired |  |  |  | 
Notes: <number>
<footer>
<header>
<date/time>

## Slide 13: B.3.1 Key Product Arguments Operator Value / Retailer Value
  Attractive to a simplicity centric mature target group
  Excellent price/ perceived value ratio
  Additional Sell-out Potential: Highly attractive to business users
Key Retailer Value
  Addressing new customers with
  high disposable income
  Product that fulfils their needs (core features, perfect usability, premium value)
  Siemens Marketing Communication will be biased towards the Convenience Theme
  Additional segment: Addressing
  corporate channels with perfect core
  features for business users
Key Operator Value
Key Product Arguments
Source: Oliver Nam

## Slide 14: B.3.2. Key Product Arguments Brand Contribution
Key Product Arguments
Source: Michael Liehr
Uncomplicated (coherent)
The Polaris is a a very convenient phone with a reduced, simple UI and a very clear, uncluttered design.
Authentic (real)
Polaris is tailored to the voice centric users with a strong preference for high value design – reduced feature set and the convenient handling.
Classy (timeless)
Polaris design is modern and timeless at the same time
Superior design
Convenience feature set
Ergonomic handling
High quality & reliability
Extended Identity
Ingenuity
The design of Polaris is leading the way. Premium, high value appearance with a modern, yet timeless design.
Brand Essence
Core Identity

## Slide 15: B.3.3. Key Product Arguments Design
Key Product Arguments
Form Factor | The essential Siemens bar phone. POLARIS is the physical manifestation of Siemens‘ brand essence: No-nonsense efficiency and ease-of-use wrapped into sophisticated, high-value Design
Colors | Silver / Black
Corporate Design Elements | POLARIS sums up the 85 generation Design strategy with an overall reduced yet refined Design vocabulary: For POLARIS Less is definitely More: It follows the rationale of the S-Class Design principle, which refuses to be superfluous: It‘s simple & clean face-plate layout receives depth through a generous application of real (aluminum) metal. Rationality becomes sensual in the way that POLARIS‘ linear forms have been perfected with subtle curvature and minute detail. These details include a small but precise earpiece in relation to the Siemens word mark as well as the polished chrome Navigation ring.
Source: Rudolf Voigt

## Slide 16: Technology
Hardware
Dimensions
Standby Time / Talk Time
Display Size
Display
Camera
Flash
Battery
107.5 x 44 x 13.2 mm
>300h / >300min.
132 x 176 pixels, 1.8 inch
Enhanced TFT 256K
–
–
Slim Li-Ion 690 mAh
Software
Messaging
Multimedia
Free Memory Capacity
Internet Access
Network Type
Data Transfer
Connectivity
Video Recording / Playback
SMS, MMS
MP3, AAC, AAC+, AAC++ ringtones, video playback
8 MB
–
Tri-band GSM 900 / 1800 / 1900
GPRS Multislot Class 10, EGSM
USB and Bluetooth®
– / Video Playback
Weight
~100 grms
Notes: <number>
<footer>
<header>
<date/time>
STRICTLY CONFIDENTIAL

## Slide 17: B.5.1. Current Competitor Environment Competitor Overview
Benchmark
Source: Felicitas Reuper
 | Siemens Polaris | Motorola V8 | Nokia 2100 | SE T 610 | Samsung D 500
CRP*/Launch date | 150€/02 2006 | No competitor for Polaris concept, only for “untouchables” |  |  | 
Premium |  |  |  |  | 
Slim | 12,7mm | 11,5mm |  |  | 
Focussed feature set |  |  |  |  | 
Best Ergonomics |  |  |  |  | 
Convenient UI |  |  |  |  | 
SI Voice-dialling |  | Currently no competitor known. |  |  | 
BT |  |  |  |  | 
High quality display | TFT, 256k 132 x 176 pixels | TFT, 256k 176 x 220 pixels |  |  | TFT, 256k 176 x 220 pixels
Long Talk time / Standby | Tbc. |  |  | 840min / 310h | 
Dual speaker concept |  |  |  |  | 
Good RF performance | Tbc. |  |  |  | 
Currently there are no Phones with a comparable concept on the market, that combine most “untouchables” of Polaris. Benchmark for the different “untouchables”:
Uniqueness : Unique combination of premium design, focused feature set, best ergonomics and convenient UI.

## Slide 18: B.6. SWOT
SWOT
Strength | Weakness
Pure, classic design creating premium-value and premium quality appearance Pure UI through reduced feature set Shape and keypad focusing on best ergonomics and best usability Best visibility of display contents under all conditions Maximized convenient usability due to the speaker independent voice-dialing feature and the car kit BT | No 100% Convenient UI due to SW restrictions and TMO requirements
Opportunities | Threats
Meet consumer requirements for an intuitive to use phone without gadgets in an appealing design Meet Operator requirements for an “Easy / Convenience” Phone (including BT) Address an older segment of the market (Best Agers) with a phone - offering a reduced feature set – fitting their needs 2nd Target group: Corporate Market | If time to market is not met, there is a big risk, that our competitors launch an equally positioned phone first.
Source: Felicitas Reuper
Notes: <number>
<footer>
<header>
<date/time>

## Slide 19: B.7. Lifecycle Management
Lifecycle Management
Source: Rodolfo Lara
No refresh planned
Notes: <number>
<footer>
<header>
<date/time>

## Slide 20: B.8. Limited Editions
Limited Editions
Source: Carsten Nuss
Limited edition planned | yes
Timeframe | 04/06
Prioritization (With LE RM) | high
Argumentation | We see a target group, which wants timeless, reduced design that will last. This target group prefers valuable products using authentic materials that have the potential to become classic design.
Concept Ideas | Create value by authentic material: aluminum, leather Reduce design even more: chrome, dark leather
Teaser Topics | Publish in wallpaper, art, form. Position at „Moma-Shop“, „Guggenheim-Shop“, Pinakothek-Shop
Notes: <number>
<footer>
<header>
<date/time>

## Slide 21: Original Accessories – Portfolio All Regions launch 02/06 For Mobile Phone: POLARIS (Bar, SG2, Nano I/O in central position)
Fashion
& Carry
Energy
Office
Car
Solutions
Handsfree
Portable
Multi-
tainment
Products compatible with 65 or 75 series*
Phone only
For bulk only
* Backwards compatible
Products compatible with 85 series
Li-Ion Battery
690 mAh
Travel Charger EU/UK
ETC-800/810
Car Charger Plus
ECC-800
Car Kit Portable
HKP-800
Headset Purestyle
HHS-820
Headset Basic
HHS-800
Headset
HHS-810
1)
Remarks:
Case to be selected from AD portfolio or OEM proposals dependent from phone design
New AD product, launch in 02/06
New AD product, launch in 01/06
New AD product, launch in 03/06
Car Kit
Bluetooth®
HKW-710
Car Kit
Bluetooth® Portable
HKW-700
Headset Bluetooth
HHB-700
Car Kit
Bluetooth® SIM
HKW-720
Data Cable USB
DCA-840
DeskTop Stand
EDS-800
Sync Station
DSC-800
Case
1)
2)
Data Cable serial
DCA-800
GPS-Module *
4)
Bluetooth Headset
BASIC
Bluetooth Headset
PREMIUM
2)
2)
Car Kit
Bluetooth Portable
Low
2)
Passive Holder
Universal
3)
Bluetooth Headset
III
2)
Car Kit
Navi
(tbc)

## Slide 22: B.10.1. Applications
Applications
Source: Stephan Buchner
Community and
City Life
Entertainment
Digital Manual
Multimedia
Wallpapers, MMS Pictures, Videos, etc.
Themes
Ringtones
Personalization
Notes: <number>
<footer>
<header>
<date/time>

## Slide 23: B.10.2. Personalization
Themes
With the Theme concept you can change the look and feel of the phone with just one click. Some themes will be pre-installed and more available for download.
Logos, Pictures, Animations, Ringtones
With preinstalled logos, pictures, animations and polyphonic ringtones you can personalize your phone and create colorful and personal MMS messages.
Sample Picture
Applications
Source: Stephan Buchner
Notes: <number>
<footer>
<header>
<date/time>

## Slide 24: B.10.3. Multimedia
Digital Manual
The Digital Manual will explain users with the very first start the basic functionionaltiy of the phone. And will give afterwards all information about the phone users need. (A detailed specification of the application will be part of the M1)
Applications
Source: Stephan Buchner
Notes: <number>
<footer>
<header>
<date/time>

## Slide 25: B.10.4. Applications Requirements
early availability of SMTK
development support (dedicated R&D support for Java)
early availability of test devices (depending on Java functionality B1+)
AS requires at least 4 months for development and test starting from the date of device- + SMTK-availability
Development
Requirements
Applications
Source: Stephan Buchner

## Slide 26: B.11.1. Sales Strategy Operator Fit
Sales Strategy
 | Orange | TMO | VF | CMCC
Consumer Segmentation | Leisure Late Adopters | Basics | Mature Basics | 
Key Buying Factors | Design | Simplicity Design | Simplicity Design | 
Operator Value Proposition |  |  |  | 
Minimum formal requirements | Product does not fit to Orange reqs. | 176*220, 265k BT/WAP 2.0 | 120*160, 65k Triband/WAP 2.0/MMS | 
Siemens Strategic Fit |  |  |  | 
Comments |  | Product fits | Pricing critical | 
Additional Remarks | Opportunity in Orange Corporate Channel | Key customer for Polaris | Opportunity as VF SED (Standard Business Device) | 
Source: Oliver Nam
Notes: <number>
<footer>
<header>
<date/time>

## Slide 27: B.11.2. Sales Strategy Business
Sales Strategy
Regional Focus | Channel Focus
Europe | Operator in Europe and LAM Retail in Europe & APAC
Market share target worldwide in respective price segment | Attack / Defend
3% | Open new segment Set trademark for convenience theme
Source: Oliver Nam
Notes: <number>
<footer>
<header>
<date/time>

## Slide 28: B.11.3. Sales Strategy Business
Sales Strategy
Product | Germany | Northern Europe | Eastern Europe | Central Eastern Europe | South West Europe | Middle East / Africa | APAC | NAM & LAM | South Europe
Source: Oliver Nam
Notes: <number>
<footer>
<header>
<date/time>

## Slide 29: D. Contents
1. Product Profile
2. Strategy & Positioning:
2.1 Target Group & Product Story
2.2 Argumentation
2.3 Performance Profile
2.4 Competition & SWOT
2.5 Lifecycle Management and Lim. Ed.
2.6 Differentiation within Roadmap
2.7 Accessories
2.8 Applications
2.9 Sales Strategy
4. Financials (M0 Target Values):
4.1 Market Potential/Top-Down Estimate
4.2 Volume and Price Line at M0
4.3 HK overview: BOM, CC and License Cost
4.4 Financial Performance during Lifecycle
4.5 Business Case at M0
5. ODM Supplier:
NA
6. Timeline and Project Organization:
6.1 Project Schedule
6.2 Associated Schedules (Predevelopment…)
6.3 Product Rea. Team & Resources
6.4 Risk Assessment
6.5 Program Rea. Team
6.6 Signatures
3. Specification:
3.1 Design & Mechanics 3.7 UM/Pack
3.2 Featuring 3.8 Variants
3.3 Platform Concept 3.9 Production
3.4 HW & SW components 3.10 Quality
3.5 User Interface 3.11 Service
3.6 Customization Concept 3.12 Patents
3.13 Type App
Notes: <number>
<footer>
<header>
<date/time>
STRICTLY CONFIDENTIAL

## Slide 30: 3.1 Design & Mechanics (1) Design
Design files upon request from Rudolf Voigt
Design For confidentiality reasons, the design can be studied on request at MCH G. Please contact Walter Matuschek, COM MD SM, email address walter.matuschek@siemens.com
Materials
Materials/technologies used include Brushed Aluminum for the upper case, and soft touch lacquering for the battery cover, real metal key pad hard caps, speaker mesh in stainless steal.
Colors
The only design will be ramped-up with 1 color: Brushed Aluminum
Focus Group & Usability test results
are available upon request from Felicitas Reuper
Notes: <number>
<footer>
<header>
<date/time>

## Slide 31: 3.1 Design & Mechanics (2) Mechanics
Link to PD Polaris concept description:
https://ims.icn.siemens.de/livelink/livelink?func=sawimsstyleguide.topframeset&contenturl=%2Flivelink%2Flivelink%2FOpen%2F328398812
Notes: <number>
<footer>
<header>
<date/time>

## Slide 32: 3.2 Featuring List of Features
Supported Supplementary Services *
CF Call Forwarding
CH Call Hold
CW Call Wait
CLIP Calling Line Identification Presentation
CLIR Calling Line Identification Restriction
CPHS 4.2 Common PCN Handset Specification
FDN Fixed Dialing Numbers **
LND Last Number Dialing
SDN Service Dialing Number
MTPY Multiparty Conference
CB Call Barring
CAI Charge Advice Information
AOCC Advice of Charge Charging
AOCI Advice of Charge Information
USSD Unstructured Supplementary Services Data
* Network dependent / ** SIM related features
SIM Functionality / Security Controls
SIM Application Toolkit (class 2/3)
SIM Lock (Network, NW Subset, Service Provider, Corporate, SIM, Custom IMSI, Range Lock)
PIN 1 & 2 Control, Phone code
Tri Band EGSM 900 / GSM 1800 / GSM 1900
GPRS Class 10
Dimensions 110 x 44 x 12 mm (L x W x H)
Weight <100g
Standby time* > 300 hours
Talk time* > 300 min
Battery Tbd
Antenna Integrated
Speech Codec EFR, HR, FR, AMR
SIM Plug-in 1,8/3V
Display 128 x 160 pixel 64k color TFT
* Actual performance is dependent on network environment
Technical Profile
Features
Unique Simple UI concept (Simple, stripped and intuitive menu structure)
SMS
MMS MT and MO for Voice Message (Hidden Functionality)
Simplified Flash-File-System
Simplified phone book, one single contact list
Synchronization w. Outlook Contacts, simplified synchronization
WAP 2.0 (Hidden Functionality)
SI name dialing, SI voice dialing (digits): only if service highly reliable.
Polyphonic ring tones (min 40 chords)
T9 text input
Hands free mode
Mars
Eric to finalize together with SW feature list Link
Mars
Mars
Mars
Notes: <number>
<footer>
<header>
<date/time>

## Slide 33: 3.3 (Component) Platform Concept
The Product Project utilizes following Platform Projects:
Digital HW reuse of X75 Platform
Power Supply reuse of X75 Platform
RF HW reuse of X85 Platform
SW usage of SGold 2 Rel. 2 SW
All details can be found within PD Polaris concept description:
https://ims.icn.siemens.de/livelink/livelink?func=sawimsstyleguide.topframeset&contenturl=%2Flivelink%2Flivelink%2FOpen%2F328398812
Notes: <number>
<footer>
<header>
<date/time>

## Slide 34: 3.4 HW & SW components
Compare Qunta specs slide 5
Hardware Components:
SGold V2; Based on X75 Platform
Mozart V4; Based on X75 Platform
Bright 6E; Based on X85 Platform
Software Components:
Usage of SGold 2 Rel2 Platform SW
All details can be found within PD Polaris concept description:
https://ims.icn.siemens.de/livelink/livelink?func=sawimsstyleguide.topframeset&contenturl=%2Flivelink%2Flivelink%2FOpen%2F328398812
Notes: <number>
<footer>
<header>
<date/time>

## Slide 35: 3.5 User Interface I Hardware
Easily readable display
    Large size
    Big fonts
    High contrast in daylight
    Equable illumination in the dark
Ergonomic keypad
    Bridged keys
    Precise pressure point
    Tactile markers
    Clear labels
    Equable illumination
    Only essential keys
Mars
Falk to check
Notes: <number>
<footer>
<header>
<date/time>

## Slide 36: 3.5 User Interface II Software
  Focus on essential features
    Voice centric
    Day planner
    Contacts
    Alarm clock
    …
  Feature simplifications for
    Messaging
    Downloads
    Profiles
    …
   Facilitates simple setup and menu-structure
Mars
Link to UI concept
Falk to check
Notes: <number>
<footer>
<header>
<date/time>

## Slide 37: 3.6 Customization
Branding as No ID concept (printed logos in sticker)
Tampon printed in the back (if possible due to abrasion performance)
Minor changes to user manual
Branded packaging
SIM lock
Hotkey settings for quick dialing only (no customization)
Preloaded MMS/WAP profiles and bearer settings
Preloaded SMS settings
Preloaded ring tones/sounds
Preloaded screensaver
Preloaded wallpapers
Preloaded power on/off animations
EH to check
Notes: <number>
<footer>
<header>
<date/time>

## Slide 38
Status
<<date>>
3.6 Customization
SW customization
Full customization will be offered to the lead customers Vodafone, T-Mobile, Orange, KPN, CMCC, Cingular. It means compliance to their RFIs to the highest degree of feasibility. Furthermore, there will be mid-level customization (customers to be finalized until S0) and standard customization (for all customers).
Mid-level SW customization contains
Operator specific UI (flexible menu tree, replaceable icons etc) and operator specific features (Vf postcard service etc.). Framework defining level of customization in detail according to RFIs has to be finalized until S0
Operator specific content and translations. Framework for operator specific content (LG groups, TG groups, operator-specific wordings, Java Apps…)
Standard SW customization will be offered by Mobicon, framework to be finalized until M1
HW customization
Customization will be possible according to the customization guide, which has to be detailed after M1 (Packaging, user guide covers, etc.)
Source: Müller
EH to check
Notes: <number>
<footer>
<header>
<date/time>

## Slide 39
Status
<<date>>
3.7 Variants (1)
Standard
EMEA
Siemens branded
900/1800/1900
Signs of keys: Latin/Arabic/Greek Cyrillic/Hebrew
Convenience Siemens SW
Siemens int. MMI
EU std. & UK std. Charger
Standard Manual (uni and bilingual)
Hardware
SW
Bundling
Siemens branded
900/1800/1900
Signs of keys: Stroke, Thai BoPoMoFo
Convenience basic Siemens SW
Chinese MMI
China trv. & EU trv & US trv & Australia trv Charger
APAC Manual
APAC
Standard
Standard
LAM
Siemens branded
900/1800/1900
Signs of keys: Latin/Arabic/Greek Cyrillic/Hebrew
C
onvenience Siemens SW
Siemens int. MMI
US trv. & EU std Charger
Standard Manual (uni and bilingual)
EH to check
Notes: <number>
<footer>
<header>
<date/time>

## Slide 40: 3.8 Variants
Product | Germany | Northern Europe | Eastern Europe | Central Eastern Europe | South West Europe | Middle East / Africa | APAC | LAM | South Europe
Polaris | Retail TMO O2 VF | Retail UK TMO UK TMO NL Nordic Variant | RUS UKR TMO PL | CH Retail TMO CRE TMO AUT TMO CRO | FRA Retail Amena TMN BEL Retail | Middle East | China APAC International China Operator | Retail TIM | Italy Retail WIND TUR Retail TIM ITA
Variant estimation in an early stage Polaris
??? variants: ?? EMEA, ?? APAC
EH to revise
Notes: <number>
<footer>
<header>
<date/time>

## Slide 41: 3.8 Variants
Product Marketing & Variant requirements:
Included in 3.2 Featuring (Excel table ‘Polaris Product Marketing Req.’)
Language Groups (UI & T9):
Notes: <number>
<footer>
<header>
<date/time>

## Slide 42: 3.7 User Manual & Packaging
A new concept of a very ‘short and easy user guide’, ‘IKEA style’ to be evaluated. Until evaluation finalized, standard User Guide Requirements to be considered;
User Manual Requirements
The PPM partner shall provide Siemens with English master user guides (short and full version) in electronic format.
These master user guides have to be prepared using FrameMaker (currently version 6.0) as DTP tool.
These master user guides shall follow the standard Siemens style in wording, terminology, style of pictures and display presentations, structure and content (Siemens will provide the user guide of a current Siemens mobile phone as an example).
The PPM partner shall be responsible for the technical correctness of the content of the master user guides.
Display texts (menu entries, softkeys, etc.) presented in the user guides and the user interface of the phone shall be congruent. They shall be derived from a common database. The display texts shall be inserted into the user guide using the FrameMaker variable mechanism.
The PPM partner shall be responsible for the formal correctness of the user guides (layout, DTP, FrameMaker correctness).
Siemens will take care of controlling the translation of these user guides into all necessary language versions following the standard Siemens process incl. review and approval by the Siemens regional offices (“Landesgesellschaften”).
EH to revise and FR to check
Uwe Machenschelk

## Slide 43: 3.7 User Manual & Packaging
User Manual Requirements
The user guides shall be printed via the standard Siemens printing partner.
Siemens will define which logistical requirements have to be fulfilled (e.g. reference numbers, barcodes etc.).
The PPM partner shall designate contact person (s) for all user guide related questions prior to the project start.
The PPM partner and Siemens shall agree on a detailed timeline for the user guide preparation (incl. the translation phase) prior to the start of the project.
The PPM partner shall provide Siemens with draft versions of the master user manual during the preparation process (dates to be agreed in advance).
The layout of the user manual cover shall be based on the packaging design.
The user manual cover shall be generic, i.e. contain no language or country specific information (reference number and barcode will be added in a second print run).
Packaging Requirements
included in Product Marketing Requirements under Section 3.2 Featuring
EH to revise and FR to check

## Slide 44: 3.9 Production
Source: Thomas Richter, COM MD UC CS

## Slide 45: SD Product Profile Polaris
Hardware variants/variant split point
Monobloc
Slim phone (107x44x12,7mm)
real metal housing and keypad
tri band (900 / 1800 / 1900)
- 1 design, color variants tbd.
Display with 132 x 176 pixel, wide-view-angle
technology
- GPRS Class 10
- 4 Side keys
- Bluetooth
USB
Nano IO-connector
Sales-Volume
Ramp Up production locations
Milestones
Current SD hot topics
Software time schedule not fixed. SW-M0 postponed until May. Impact on project
milestone schedule and prototype runs possible.

## Slide 46: Ramp-Up plan Polaris
Ramp Up plan based on manual lines as working assumption, rework of plan with
automatical lines until M1
14 sec. cycle time/ 18 shifts per week
Production lines: 2 KLF, 1 SSMC, 1 Manaus
Number of new HW/SW variants per week tbd.
Number of colors during ramp up: 1 color during ramp up
Minimum order quantity: 3k per variant
No bundling variants within the first 2 weeks of ramp up
First working assumption key customer share : is not available
Risk release of software 1 week before software approval & delivery start
Part Lists in SAP KEP in status 20 one week before delivery start
Dispo planning in SAP 16 weeks beforehand
Variant planning in SAP 12 weeks beforehand

## Slide 47: Ramp-Up plan @ M0 – V1

## Slide 48: Projekt Status Report
Overall Status
Material availability
Production engineering
Conversion cost
Ramp up/ Logistics
Quality
M0 ramp up plan is available.
project objectives in severe danger.
Management attention needed
project objectives in danger can be solved by PE Team
project on track
Milestone status
Project at M0
Real metal keypad is new technology; suppliers have no big experience.
Real metal front cover is new technology. Colour match of front cover, keypad and NO-ID-logo-sheet difficult.
6,42 EUR average over production sites and lifecycle
Real metal keypad is new technology; suppliers have no big experience
Material availability at ramp up might become critical.
Battery and reworked Hydra-Display are single sources => Material availability at ramp up might become critical.
New technologies: Nano-IO, vertical battery-connector (for reduced height), new SIM-Reader with Flap, Dual Speaker concept, SGOLD2 with Bright6E.

## Slide 49: Configuration Concept @ M0
Industrial Design’s
Variant split point concerning:
Configuration Concept:
Sticker between keypad and display which will be assembled in production or
Config. Center.
No. Of Industrial Designs 1
No. Of colors during life cycle tbd.
Housing Supplier
Color Supplier
Keypad Production
Branding Production/Config. Center
SW Production/Config. Center

## Slide 50: Delivery Risks @ M0
Production costs/BOM value
Risks:
over LC 75 €/65 €
Phones built up before DS (without pilot quantities) 66 k
Phones built up before SD S4 190 k
Phones to be rebooted during ramp up 66k x 2,50 € = 165.000 €
NoIDs on stock until 31.03.06 none
Phones on stock until 31.03.06 42 k
Resulting total max. stock risk estimation for 31.03.06
22,1 Mio. €

## Slide 51: Conversion cost @ M0 (provided by SD BA)

## Slide 52: Production Technology
SCM demand | Current status of development | measures
SMD |  | 
Phone contains one PCB | 2 PCB: Main PCB (Base), 6-layer; 1.1 mm thickness MMI-PCB | 
PCB completely automatically populated, no Hand solderings. | Fully automatically populated | 
Usage of standard components (0402 / 0201) | Yes with 0201 components | 
RF-shielding SMD components: frame and cover completed (fishcan technology) | Yes | 
Assembly concept complies with design rules GO2 | Yes | 
Testing |  | 
Compliance with Testing guideline GO2 | Yes | 
Assembly |  | 
Assembly into upper case, only one direction of assembly | Yes | 
Tool draft angle is main assembly direction | Yes | 
Tool draft angle is main screwing direction | Yes | 
Dimension of screwing bosses complies with geometrie of C55 / S55 / S65 | CX65 will be used. Design complies with SCM demands Design not fixed yet | 
Contacts for vibra, receiver, speaker, micro, BT- antenna, sidekeys, (no camera), Display by flex with BTB contacting | Yes | 
Similar parts inside the generation of product | Yes | 
Family concept is realized | Yes | Expect of receiver

## Slide 53: Production Technology
component list initial platform projects | 
Part | 85 Polaris
SIM-Reader | New SIM-Card-Reader with flap (modified Hydra-Type, also be used in Flamingo)
Vibramotor | As SL65 (IRIS)
RF-Connector | Hirose-Connector (standard)
IO-Connector | New Nano-IO-Connector
Battery | New (Sony S-Pack)
Battery connector | New battery-contact for frontside contact
Antenna | Concept like S65
Shielding concept | Fishcan concept (except BT-Shielding)
Microphone | as Phönix Sirius
Receiver | as Flamingo
Speaker | New Modul Flamingo (Hosiden)
LCD module | As SL75 (Hydra, with changed flex)
Displayconnector | BTB 30-pol with flex
Screw | 1,5 x 5,8 (S55)
Irdamodul | No
Joystick | No (Navikey)
Camera module | No
Bluetooth | yes

## Slide 54
3.10 Quality and Product Safety Aspects
Quality aspects
1.1 General targets for reliability
Return rate : 5 % (return rate means all returns units per annum including technical failure, NDF´s, DOA
3 % in the second year
Failure rate minimization shall be ensured by means of FMEA´s for Mechanics, RF and Base band, MMI and prognosticated by means of MTBF calculation. Operating life time : > 3 Years Delivering quality : < 1,000 dpm (99,9%)
1.2 Genral targets for quality
Electromagnetic field strength : Electromagnetic values determined in the area range of ear piece may not exceed 5 x 10 ³ Tesla[T] (= 50 Gauss)
ESD Protection : additional Siemens requirements to EN 301 489-1/7/17 and ETS 300 342-1 : Direct contact discharge : +/- 8 KV Air discharge : +/-15 KV
Emission : additional Siemens requirements to EN 301 489-1/7/17; in range of 66 – 110 MHz - office and home : -77dBm - car : -82 dBm - mobiles : -82 dBm - peak for mobiles only - quasi peak for mobiles in conjunction with accessories
Frame contract
or Annex 7
Annex 1
Zlatko to check
Notes: <number>
<footer>
<header>
<date/time>

## Slide 55: 3.10 Quality and Product Safety Aspects
Receiver sensivity : (measured via mobile antenna, antenna gain not included) -GSM : - 108 dBm -PCN : - 106 dBm
- Self interference : max 3dB
SAR : additional Siemens requirements to EN 50360; - 0,8 W/kg; 1g; head and body worn - 4 W/kg; 10g; hand - for headset : IEEE 1528
1.3 Environmental and reliabilty tests
The test overview is described in Annex 4 Appendix 1; the content will be discussed and agreed up to M1 based on IEC 68-xx and ETS 300 019-2/-7.
a) Component tests b) Mechanical tests c) Climatic tests d) Ageing tests e) Endurance tests f) Batterie tests g) Field tests
Annex 4 Appendix 1
Zlatko to check
Notes: <number>
<footer>
<header>
<date/time>

## Slide 56: 3.10 Quality and Product Safety Aspects
1.4 Software tests
The ODM Partner shall develop the following plans and adhere to them:
SQAP according to IEEE standard 730
SPMP according to IEEE standard 1058
SCMP according to IEEE standard 828
Test plans according to IEEE standard 829
Milestone contents shall be agreed with SIEMENS AG and described in detail.
On demand, phase end review minutes and all relevant work products shall be delivered
to SIEMENS AG.
SIEMENS AG is entitled to perform audits, technical reviews or management reviews to
check conformance with the agreed processes and procedures, the milestone requirements
and the product requirements.
Furthermore, the ODM Partner shall provide following documents:
Software Verification and Validation Plan and Report according to IEEE standard 1012
Software Safety Plan according to IEEE standard 1228 (if safety is affected by software)
Test documentation according to IEEE standard 829
On request, the ODM partner shall provide insight into Review minutes Project management
minutes Reports other documentation referred to in one of the plans listed above as far as
relevant for quality assurance.
More details please find in Annex 4 released with M1.
Annex 4
Zlatko to check

## Slide 57: 3.10 Quality and Product Safety Aspects
1.5 Recycling
The content of the recycling documentation is described and fixed in Annex 4 Appendix 2 up to M1. All GSM, ODM and OEM products as well as own brand shall fulfill the European (67 / 548 / EEC) and Siemens standards ( SN 36350-2 and SN 36351) of environmental and toxicological requirements according to the country list as mentioned in Annex 1chapter 10 - the whole soldering must be lead free (European legal requirement)
1.6 Development quality - status reviews : At any agreed milestone, QM and development engineers shall evaluate the development status based on the review plan for the release of milestone. - FMEA´s : for failure rate minimisation weak points shall be identified as early as possible via failure method and effective analysis of mechanics, RF and baseband, and MMI.
1.6 Production quality FAT (First article test) : required for release of ramp up; the FAT will be described in Annex 4 Appendix 3 and fixed up to M1 Siemens IQC : Siemens will carry out the IQC into the production location of the ODM; the content of the IQC check (Siemens standard)is described in Annex 4 Appendix 3 and 4 Product audit : This procedure is valid for all locations which produce Siemens COM MD products; the product audit test is required to find and analyse failure of the production line and the product fulfill the limits of the GSM specification the content of the product audit is described in Annex 4 and will be fixed up to M1;
1.7 Market defects analysis Analysis of return units from the field to reduce the failure rate; the content of the defect analysis will be described in detail and fixed up to M1
Annex 4
Appendix 2
Annex 4
Annex 4
Appendix 3
Appendix 4
Appendix 5
Appendix 6
Zlatko to check

## Slide 58: 3.10 Quality and Product Safety Aspects
2. Product safety (after EN 60950)
The protection of the health and the safety of the user and any other person, including the objectives with respect to safety requirements contained in 1999 / 5 / EEC in acc. to 73 / 23 / EEC in acc. to EN 60950 with no voltage limit applying.
Additional Siemens requirements :
A risk analysis for product safety must be performed to insure that the standard is obseved.
Acoustic shock :By ringer tone realisation via earpiece the acoustic value may not exeed 140dB SPL (implementation of acoustic ramping) (scope of testing see IEC 318 and IEC 651; This is also required for all Windows signal and warning tones
Unintendely power on : Software protection to secure unintendely power on by long pressure of the power on button; (safty in planes)
Tantal Elcos : Tantalum Elcos must be placed under shilding (danger when exploded)
Battery Safety : A separate safety circout according to UL 1642 and EN 60950 is required.
Safety current circout (Phone) : A seperate current circout to prevent shortcuts is required
Annex 1
Zlatko to check
Notes: <number>
<footer>
<header>
<date/time>

## Slide 59
Polaris
Average C-Class w/o EDS
Return Rate Planning Factors (selected products)
Lifecycle Return Rate: 9,6%
FY 06: 10,3%
FY 07: 8,3%
Fixed on 02.03.2005
With Z. Kirin
B. Kroeger
H. Titz
ZJ. Yang
Total Effect
of EDS (SW)
Lessons learned (HW)
Q-Improvements over time
-Display assembling concept
-leadfree soldering
- EL foil illumination
No camera and IrDA implemented
DS 02/06
M4 04/07
Sales Volume
2065
units
Return Rate Forecast for M0 declaration.

## Slide 60: Customer Care Requirements – M0 Input
Customer Care
A) Global Repair Requirements
B) Service Requirements
C) SCM and BA Requirements

## Slide 61: A. Global Repair Requirements
The Global Repair Requirements are defined in order to realize most effective handling and cost for repair of mobile products at Siemens and authorized repair partners world wide
This is only a short overview of the ‘Global Repair Requirements’ which are available in the feature list and in the appropriate project folder to the document: “GRM Feature List Master ”.
Main Technological It must be possible to completely disassemble and assemble the mobile with standard tools. Reuse of case shells shall be possible. The battery shall be exchangeable by customer. System relevant data shall not be stored on an external memory card. Software updates shall be possible via the Siemens Global Repair Tool (GRT) respective a maximum time of 5 minutes preferably using USB terminal.
Main Requirements for the Hardware Mechanically (separately) exchangeable shall be all housing parts, e.g. display, microphone, loudspeaker, keypad, main PCB, vibra, shielding frames etc. in order to allow access to the electronic parts. A water indicator shall be placed on a position close to the PCB, but also shall be easily read by only detaching the battery case and the battery itself.
Main Requirements for the Software It shall be possible to program specific initialisations (customisation) locally at the LSO side inclusive “cross booting”. These initialisations are variant or customer / operator specific data like welcome text, WAP/ GPRS profiles etc.
Software update over the air (SWUOTA) shall be possible.
In order to support trouble shooting via the GRT, the device shall support all API / AT commands.
A call centre monitor according to the Siemens specifications has to be implemented in the mobile SW. This shall allow qualified remote diagnostics of the customer’s phone through call centres.
Notes: <number>
<footer>
<header>
<date/time>

## Slide 62: B. Service Requirements
Software and Hardware Features requested by end-customers through calls or email contact. These features have been collected and categorized by Customer Care. Reference list available under file name: Featureliste Customer View_14122004.xls
Features required from Customer Care point of view in order to ensure quality of service consultation. - Standardized procedure of factory reset (including standardized settings) (*#9999# / hook-off key) - Standardized procedure of Call Center Monitor access (*#06# / Info / Info) - Standardized procedure to read out Software variant and mapping of phone (*#06# / Info) - Self test (*#06# / Info / Info / Info)
Documentation of all standardized procedure (including parameters) and realization of features (also reasons for declining of features)
These features should of course be also implemented in all OEM/ODM projects
Technical caused variations have to be documented and justified (Inhouse and OEM/ODM projects)
SW updates should be made available to end users via the Siemens web site (siemens-mobile.com)
Water Indicator: This is not only a repair requirement but also a strong Operator requirement from NAFTA.

## Slide 63: C. SCM and BA Requirements
Supply Chain Management Requirement The delivered service quantities regarding - CC units and boards - CC parts have been taken into consideration for the overall quantity planning (sales, production). The service quantity is based on following information - Monthly sales figures split up into regions or countries (China should be separated) which has been provided about three weeks before M0.
Business Administration Requirement The service cost (cost per return and cost per unit sold) has been included in the overall business case. The service cost is based on following information - Monthly sales figures split up into regions or countries - BOM - Return Rate which has been provided about three weeks before M0.

## Slide 64
All statements are related to business solution only, no IPR validity statement is included
F.Purschke
3.12 Patent Analysis
EH and Purschke: e-mail sent 2.5.05
Source: Purschke
Intellectual Property Rights Evaluation IPRs
JPEG Working assumption: $1 /device by 10% probability 0,075 €/device
MP3 decoding Working assumption: $0,75/device by 100% probability 0,58€/device
MPEG 4 VSP (dec.) Working assumption: $3 mio cap if > 4’ units: 0,04 $/device 0,03 €/device
Video copyright Levis Working assumption: €9,27 /device by 33% probability (3,07 €/device)
(EU without UK only: 75%) 2,30 €/device
Audio copyright Levis not needed €1,28 /device by 50% probability (0,64 €/device)
(EU without UK only: 75%) 0,48 €/device
AAC+ decoder Working assumption: $0,55 /device by 100% probability 0,42 €/device
Sum €3,89
Confirmed Standard Project Actions
Trademark Clearance of all new terms w/i MMI, Marketing, User Manual, .. regarding Copyrights & Trademarks
Cosmetic Design Protection at milestone S0

## Slide 65
3.13 Type Approval
Standards Requirements
CE compliance (Europe)
GCF
BABT/R&TTE – FTA
IMEI security requirements
TMO & O2 - Operator Approval
Country-specific approvals
FCC (USA) / IC (Canada) (for internal tests only)
Regulatory
Conformance to R&TTE for GSM900,GSM1800, GSM1900 equipment
Voluntary Certification
Conformance to Global Certification Forum (GCF) requirements
PCS Type Certification Review Board (PTCRB) approval (only for US)
Other approval tests:
Polaris’s approval tests currently being considered:
Legend:
Considered (✓)
Not Considered (?)
Eric and Thomas to review
Notes: <number>
<footer>
<header>
<date/time>

## Slide 66
1. Product Profile
D. Contents
2. Strategy & Positioning:
2.1 Target Group & Product Story
2.2 Argumentation
2.3 Performance Profile
2.4 Competition & SWOT
2.5 Lifecycle Management and Lim. Ed.
2.6 Differentiation within Roadmap
2.7 Accessories
2.8 Applications
2.9 Sales Strategy
4. Financials (M0 Target Values):
4.1 Market Potential/Top-Down Estimate
4.2 Volume and Price Line at M0
4.3 HK overview: BOM, CC and License Cost
4.4 Financial Performance during Lifecycle
4.5 Business Case at M0
5. ODM Supplier:
NA
6. Timeline and Project Organization:
6.1 Project Schedule
6.2 Associated Schedules (Predevelopment…)
6.3 Product Rea. Team & Resources
6.4 Risk Assessment
6.5 Program Rea. Team
6.6 Signatures
3. Specification:
3.1 Design & Mechanics 3.7 UM/Pack
3.2 Featuring 3.8 Variants
3.3 Platform Concept 3.9 Production
3.4 HW & SW components 3.10 Quality
3.5 User Interface 3.11 Service
3.6 Customization Concept 3.12 Patents
3.13 Type App
Notes: <number>
<footer>
<header>
<date/time>
STRICTLY CONFIDENTIAL

## Slide 67: 4. Financials
Removed for confidentiality reasons!
Available from T. Keller on request
Notes: <number>
<footer>
<header>
<date/time>

## Slide 68: D. Contents
1. Product Profile
2. Strategy & Positioning:
2.1 Target Group & Product Story
2.2 Argumentation
2.3 Performance Profile
2.4 Competition & SWOT
2.5 Lifecycle Management and Lim. Ed.
2.6 Differentiation within Roadmap
2.7 Accessories
2.8 Applications
2.9 Sales Strategy
4. Financials (M0 Target Values):
4.1 Market Potential/Top-Down Estimate
4.2 Volume and Price Line at M0
4.3 HK overview: BOM, CC and License Cost
4.4 Financial Performance during Lifecycle
4.5 Business Case at M0
5. ODM Supplier:
NA
6. Timeline and Project Organization:
6.1 Project Schedule
6.2 Associated Schedules (Predevelopment…)
6.3 Product Rea. Team & Resources
6.4 Risk Assessment
6.5 Program Rea. Team
6.6 Signatures
3. Specification:
3.1 Design & Mechanics 3.7 UM/Pack
3.2 Featuring 3.8 Variants
3.3 Platform Concept 3.9 n.a.
3.4 HW & SW components 3.10 Quality
3.5 User Interface 3.11 Service
3.6 Customization Concept 3.12 Patents
3.13 Type Approval 3.14 SCM
Notes: <number>
<footer>
<header>
<date/time>
STRICTLY CONFIDENTIAL

## Slide 69: D. Contents
1. Product Profile
2. Strategy & Positioning:
2.1 Target Group & Product Story
2.2 Argumentation
2.3 Performance Profile
2.4 Competition & SWOT
2.5 Lifecycle Management and Lim. Ed.
2.6 Differentiation within Roadmap
2.7 Accessories
2.8 Applications
2.9 Sales Strategy (op/retail, bundles etc.)
4. Financials (M0 Target Values):
4.1 Market Potential/Top-Down Estimate
4.2 Volume and Price Line at M0
4.3 HK overview: BOM, CC and License Cost
4.4 Financial Performance during Lifecycle
4.5 Business Case at M0
5. ODM Supplier:
NA
6. Timeline and Project Organization:
6.1 Project Schedule
6.2 Associated Schedules (Predevelopment…)
6.3 Product Rea. Team & Resources
6.4 Risk Assessment
6.5 Program Rea. Team
6.6 Signatures
3. Specification:
3.1 Design & Mechanics 3.7 UM/Pack
3.2 Featuring 3.8 Variants
3.3 Platform Concept 3.9 n.a.
3.4 HW & SW components 3.10 Quality
3.5 User Interface 3.11 Service
3.6 Customization Concept 3.12 Patents
3.13 Type Approval 3.14 SCM
Notes: <number>
<footer>
<header>
<date/time>
STRICTLY CONFIDENTIAL

## Slide 70
5.1 Project Schedule Milestones and Synchronization Points
Project Management
All Milestones and Synchronization Points depend on confirmation of SW timeline by SW Platform!
Schedules of predevopment Projects will be incorporated in HW and SW platform declarations.
Contact: Thomas Neumann (HW/SW), Eric Hachmann (overall)
Notes: <number>
<footer>
<header>
<date/time>

## Slide 71
6.2 Project Organization Core Team and Rea Team
Status
<<date>>
ReaTeam
Core Team
MarCom
Design
Rudolf Voight
COM MD SM CDO
Sales /regions
Nam Oliver
COM MD S PDM CP
CC
Bernhard Alexandra
COM MD CCQ QM
SCM
Antje Hartung
COM MD SCM NPI 1
GS APE
Sonja Rappl
ICM MP GS APE
AS
Stephen Buchenr
COM MD PM AS
AD (PM)
Klaus Fischer
COM MD AD PM 1
UE
Falk Mettko
COM MD TI PD 3
QM
Zlatko Kirin
COM MD CCQ QM PT
SPM
PM BA
Thorsten Keller
COM MD PBM PG85 BA
PPM
Rodolfo Lara
PM BA PG85
PLT
Thomas Neumann
COM MD PM PD 85
MM
Felicitas Reuper
COM MD SM PM P
Eric Hachmann
COM MD PBM PG85
Technology
Martin Discherlein
COM MD SM CTO
BO PL
Kristina-Pia Normann
COM MD PBM BO PL
VM
Marina Schimunek
COM MD PBM BO VM

## Slide 72: 6.3 Risk Assessment
SAR value in the 1.0-1.2 mW/g range due to slim form factor
Antenna performance due to slim form factor (Depends on suppliers antenna expertise)
Realizing real metal ring on the front (Could be cost adder)
Impact resistance and cosmetic quality of lens/keypad
Meeting 12 mm is a challenge
Implementation of Convenience MMI without detailed MMI specification
  High involvement from Siemens side during development
  Could result in trial and error design
  Lot of testing required (Time consuming)
Speaker independent VR technology not mature
Passing Siemens QM requirements (1st slim phone -> E.g. pressure & drop tests challenging)
EH to add slides from Q-Gate
Notes: <number>
<footer>
<header>
<date/time>

## Slide 73: 6.4 M0 Signatures
Decision – Right:
PDM _________________
[D. Didascalou]
Flagging Right – right to escalate to CEO/CFO
SPM* _________________ Design _________________
[E. Hachmann] [R. Voigt]
BA _________________ Sales _________________
[T. Keller] [O. Nam]
MM _________________ UI _________________
[F. Reuper] [F. Metzko]
PLT _________________
[T. Neumann]
*PLT representing the entire PPM PD Team, including MD, HW, SW, ST
Contribution – confirmation for dedicated content, no right to block
SCM _________________ AD _________________
[Harald Judas] [O. Mitterfelner]
CC _________________ AS _________________
[T. Blind] [W. Besold]
GS _________________ QM _________________
[T. Galloway] [H. Hochrein]
Legend:
U: Milestone unconditionally declared
C: Milestone conditionally declared