- M0 Declaration QM

- Product: 					 Ruby

- QM - PL:		Rudolf Suttner

QM – SW:		Georg Thumm

Remarks:

Related Documents:

Conformance Assessment:

SW-QA-Assessment:

- Hereby we declare the Status M0  of QM

QM-PL of BMG QM PQA, 3.03.2006			R.Suttner

SPL of	BMG QM SW, 3.03.2006				______________________________________

Head of BMG QM SW P, 3.03.2006			______________________________________

Head of BMG QM PQA, 3.03.2006			______________________________________

Checklist MEP

| ## Quality Management: Product Quality | Completed on: Initials and 3.03.2006 |
| --- | --- |
| - Sub-project leader has been designated by the department head | done |
| - Detailed Primavera project plan from M0 to M1 showing dedicated resources by name is available | done |
| - Rough Primavera project plan from M1 to M3/S4 showing dedicated resources on department level is available | done |
| - Implementation aspects considered for product safety, EMC and the environment | Done M0 document |
| - Up3.03.2006 device-check | ok |
| - Conformance Assessment created | done |
| - SW-Assessment available | ok |
| - Accessory-QA milestone-declaration available | done |

Conformance Assessment

SW Assessment