Project Jerry
M0 Statement for Production Technology

References

References are external documents (papers, files, articles, and photocopies) which are mentioned to give further information about topics in the document. Remember to write the accurate path for the reference file.

Enclosures

Enclosures are external documents (papers, files, articles, and photocopies) which are an essential part of the document itself, but which cannot be put into the word format.

Revision Information

| Created: | Revision | Name | Comments |
| --- | --- | --- | --- |
| 27.10.05 | 0.1 | Jette Frese Andersen |  |
| Modified |  |  |  |

Contents

1	Introduction	1

2	Results and open issues	2

3	Conclusion	2

# Introduction

Chapter 1 must always be a short introduction to the document.

# Results and open issues

| - Detailed Primavera project plan from M0 to M1 showing dedicated resources by name is available | DONE |
| --- | --- |
| - Rough Primavera project plan from M1 to M3/S4 showing dedicated resources on department level is available | Draft status – will be updated until M1 |
| - New product technologies with specifications and status are available | DONE |
| - New production technologies with specifications and status are available | DONE |
| - Draft calculation for process times, special tooling cost and F1 hours are available | No assembly concept – has to be done until S0 |
| - Draft production process flow layout is available | No assembly concept – has to be done until S0 |
| - Part declaration PT is available |  |
| - Project account is available | NO |
| - Connection technique defined (e.g.: RF, connectors, B2B, battery connector) | DONE |
| - Fall-back solution (e.g. second solution, added resources, …) for not finished pre-development projects defined | DONE |
| - Customizing concept with focus on NO ID available | VF exclusive |
| - Prototype shop planning is available | Has to be done until S0 |

# Conclusion