95 Obsidian
M1 Statement for Radio

References

References are external documents (papers, files, articles, and photocopies) which are mentioned to give further information about topics in the document. Remember to write the accurate path for the reference file.

Enclosures

Enclosures are external documents (papers, files, articles, and photocopies) which are an essential part of the document itself, but which cannot be put into the word format.

Revision Information

| Created: | Revision | Name | Comments |
| --- | --- | --- | --- |
| 01.12.2005 | 0.1 | Majbritt Christensen | Initial revision in PVCS |
| Modified |  |  |  |
| 30.01.2006 | 1.0 | Lind Mortensen | Released |

Contents

1	Introduction	2

2	Results and open issues M1	2

3	Conclusion	2

# Introduction

# Results and open issues M1

| - A1 tape out completed | Done 07-12-2005 |
| --- | --- |
| - Test plan (Master Actions Plan) according to product functionality accessories available | N/A |
| - Product concept validation has taken place for all areas (electriconics, mechanics, optics, acoustics etc.) incl. worst case considerations | Done 12-01-2006 |
| - Production test requirements and needs for reference samples defined and agreed with production (PT) | Done 12-01-2006 |
| - Suppliers for all key components selected in dHW, EA, LPD and MD and agreed with Strategic Procurement | Done 12-01-2006 |
| - Hardware FMEAs done. Measures (e.g. RDP project) agreed with PQA | Done 12-01-2006 |
| - Detailed Primavera project plan up to M3/S4 is available, showing dedicated resources by name and on department level for external consultants | Done 12-01-2006 |
| - Complete project plan reviewed and agreed | Done 12-01-2006 |
| - Status of product relevant pre-/component developments reviewed. Risk analysis done and measures agreed, if targets are not reached | Done 12-01-2006 |
| - Accessories to be fully supported by product are defined and agreed with Accessory Devices | Done 12-01-2006 |
| - Product technical specification reviewed | Done 12-01-2006 |
| - Time schedule for provision of devices for conformity assessment and certification agreed with System Test | Done 12-01-2006 |
| - PSQA plan built up and provided to PQA | Done 27-01-2006 |
| - Technical Terms of Delivery (TTD) of customized components and modules created and reviewed Product related Technical Terms of Delivery (TTD) are available (This checkpoint shall apply only for products which are not derived from platforms developed according to the new Platform Process V 2.0 and the corresponding platform checklist MRPlatD) | Product derived from platform. |

# Conclusion

The RF department recommends the declaration of the M1 milestone for Obsidian.