| Mailing List: | Mailing List |
| --- | --- |
| Date: | 14.03.06 |
| Time: | 14:00-15:30 |
| Location: | KLf (BZ-Video / PL-T room) / Mch / Aal |
| Moderated By: | H. Asmussen Tel.: +49(2842)95-4370 |
| Minutes by: | P. Farrenkothen Tel.: +49(2842)95-4422 |
| Action Items: | Action Items |
| Tops & Flops: |  |
| Participants: | Alkämper, Thomas; TAl; Hänsel, Dirk; DHä. Asmussen, Holger; HAs; Hohenleitner, Markus; MHo. Barner, Ulrich; UBa; Karacelik, Hasan; HKa. Betting, Andreas; ABe; Kern, Ralf; RKe. Bonde, Lars; LBo; Kockmann, Jürgen; JKo. Byrdal, Ole; OBy; Lang, Andreas; ALa. Christiansen, Keld; KCh; Neumann, Thomas; TNe. Dalmose, Claus; CDa; Rasmussen, Ole; ORa. Farrenkothen, Peter; PFa; Roehrig, Daniel; DRö. Feldhoff, Markus; MFe; Rudolph, Tom; TRu. Flierl, Brigitte; BFl; Stokholm, Tony; TSt. Gallos, Reinhard; RGa; Zimmer, Alois; AZi. Geiger, Ulrich; UGe. Hartmann, Ralf; RHa. |
| Meeting Reason | ### TPM2 int. weekly (CW 11) |
| Organisation | ### Dial In: +49 69 4035 9803 ### Code: 36111 # ### Support: using *0 (Serv.-Nr. 0180 2 0161 33) ### Mute phone: *6 |
| IP-ADDRESSES | ### For Windows Netmeeting ### PFa: 10.97.112.79 ### HAs: 10.96.32.37 |
| Next Meetings | CW 12 Tue 21.03. TPM2 int. weekly 14:00 – 15:30 (PL-T room KLF) CW 13 Tue 28.03. TPM2 int. weekly 14:00 – 15:30 (PL-T room KLF) |
| Topic | Agenda Topic Title Owner Time |

| Topic No. | General | Who | When |
| --- | --- | --- | --- |
| 1 | BMG Turnaround Project: HAs presented a short overview about clear action plan, initiatives, goals and targets to achieve a successful turnaround. Note: It's not allowed to distribute these slides to outside TPM int. weekly! |  | Info |
| 2 | Organisational: Effective 1st of March, CSc has left the SPC organisation and will now take over new responsibility in business development office. HTh was given the responsibility for PTM (Processes / Tools / Methodology), formerly headed by JSc. For planning purposes, HHö will directly report to HTh. |  | Info |
| 3 | OPC: DS date has to be reached in any case. Deviation of more than one week on DS will not be accepted by the management. For Hydra/Minos, the BA cockpit chart shows the wrong values with regards to deviation on DS (-17 weeks). Date for 'Target at M1' to be adjusted in next OPC report. RHa will represent HAs during next OPC. AI: UBa / KCh to correct the cockpit charts for next OPC. AI: PFa to clarify for access rights on BA cockpit charts for RHa. | UBa KCh PFa | 04.04.06 Done |
| Topic No. | Products | Who | When |
| 4 | Hydra: Color from Escada is not allowed to use for Hydra specific golden version. Project must look for another color. AI: KCh to clarify for timeline, requirements, risks and measures to make such a version happen. What was achieved in the Escada version? Inform HAs. | KCh | CW 12 |
| 5 | Onyx: Flex Sensitive Resistor (FSR) was tested in A1 run and is working from technical point of view. Two possible solutions are available. Decision to be taken for one of the companies until Friday, 17th. Onyx will start with single solution at first. |  | Info |
| 6 | Swift: S3 HW not declared by Production Technology (LCM), SDQM and Quality Department due to soldering problems on SIM- and SD-card reader in production line and alu-cover overlapping. Step 1 SW delivery available by E 04/06 (13.03.06: NCCPI < 90.000) Step 2 SW delivery by B 06/06 (no NCCPI value available today) DS date (04/06) seems not to be endangered from today point of view. Actually, DS date is set to yellow due to multimedia problems in conjunction with the object server. AI: Initiate offline discussion with HAs, JKo and Markus Jaeger in order to find out for what Markus Jaeger is responsible for and what he is capable to do in terms of stability of SW. | JKo | CW 11 |
| Topic No. | Planning | Who | When |
| 7 |  |  |  |

20.03.06

Peter Farrenkothen