- M0 declaration for Digital Hardware

- Product: 	Obsidian

- Sub-project leader:  Trine Lendrup Bech (PD HW 2 AAL)

- Risks and conclusion:

- The project have decided that Obsidian will use a new not qualified battery. The battery must physical be similar to Polaris battery, but the capacity must be 730mAh. A new battery is under development and therefore not yet qualified. There are not defined a second source to the battery. Procurement Engineering has required a second source to the battery.

- Speaker suppliers have not confirmed delivery for ramp-up.

- Appendices:  M0 checklist for Digital Hardware according to MEP Issue 7.01

..\..\M0_Statements\M0_Statement_Digital_HW.doc

- M0 is hereby declared for Digital Hardware

Sub-project leader		Trine Lendrup Bech			______________________________________

Department Manager	Clemen Boje Larsen		______________________________________