| Mailing List: | Mailing List |
| --- | --- |
| Date: | 28.02.06 |
| Time: | 14:00-15:30 |
| Location: | KLf (BZ-Video / PL-T room) / Mch / Aal |
| Moderated By: | H. Asmussen Tel.: +49(2842)95-4370 |
| Minutes by: | P. Farrenkothen Tel.: +49(2842)95-4422 |
| Action Items: | Action Items |
| Tops & Flops: |  |
| Participants: | Alkämper, Thomas; TAl; Hänsel, Dirk; DHä. Asmussen, Holger; HAs; Hohenleitner, Markus; MHo. Barner, Ulrich; UBa; Karacelik, Hasan; HKa. Betting, Andreas; ABe; Kern, Ralf; RKe. Bonde, Lars; LBo; Kockmann, Jürgen; JKo. Byrdal, Ole; OBy; Lang, Andreas; ALa. Christiansen, Keld; KCh; Neumann, Thomas; TNe. Dalmose, Claus; CDa; Rasmussen, Ole; ORa. Farrenkothen, Peter; PFa; Roehrig, Daniel; DRö. Feldhoff, Markus; MFe; Rudolph, Tom; TRu. Flierl, Brigitte; BFl; Stokholm, Tony; TSt. Gallos, Reinhard; RGa; Zimmer, Alois; AZi. Geiger, Ulrich; UGe. Hartmann, Ralf; RHa. |
| Meeting Reason | ### TPM2 int. weekly (CW 09) |
| Organisation | ### Dial In: +49 69 4035 9803 ### Code: 36111 # ### Support: using *0 (Serv.-Nr. 0180 2 0161 33) ### Mute phone: *6 |
| IP-ADDRESSES | ### For Windows Netmeeting ### PFa: 10.97.112.79 |
| Next Meetings | CW 10 Tue 07.03. TPM2 int. weekly 14:00 – 15:30 (PL-T room KLF) CW 11 Tue 14.03. TPM2 int. weekly 14:00 – 15:30 (PL-T room KLF) |
| Topic | Agenda Topic Title Owner Time |

| Topic No. | General | Who | When |
| --- | --- | --- | --- |
| 1 | Organisational: A candidate from Eastern Europe (only German basic knowledge but fully accepted by each of the TPM's) will be hired for the role of a BO PL. |  | Info |
| 2 | OPC: For standard calculation of BOM, the milestones M0, S0, M1, S2, S3 and S4 will be used officially. Swift: S25 declared on Feb, 28th. Financial targets are not fulfilled (but also not relevant for S25). Especially in terms of Swift, the next milestone (M2) is from point of view of PBR a very important one. Diamond: For next OPC, traffic lights will be set from status green to status red. No estimation possible on DS date by today. This procedure is fully supported by HAs. Swan Apoxi: Content of OPC chart to be adapted to Swan native. Cockpit chart as presented in last OPC seems to include already volume for this project. Hydra: Financial figures on current volume as presented in OPC on Feb, 28th (904.158) are different from figures as mentioned in the official BA reporting slides (1.100K). This is a deviation of nearly 20%. AI: ABe to adjust traffic lights for Diamond. AI: ABe to clarify for adaptation of MEP especially in terms of M2. Is there any adaptation necessary with respect to BOM? AI: AZi to adjust content for Swan native. AI: KCh to clarify for deviation in terms of volume with TPM BA AI: PFa to give access rights to BFl IMPORTANT: TPM is fully responsible for the content of the OPC chart, as well as for consistency check of financial values! | ABe ABe AZi KCh PFa | 12.03.06 CW 10 12.03.06 CW 10 Done |
| 3 | PH Performance: This consists of four factors: 1) TTM and Volume 2) Delivery Reliability 3) Material Cost Reduction 4) Return Rate The Return Rate vs. Class is defined as follows: Product Class Mgmt.-Target Actual FY 04/05 Target FY 06 A 4,5% 5,7% 5,1% C 9,0% 12,4% 10,7% M 9,0% 13.6% 11,3% S/SL 12,0% 21,6% 16,8% Acc. to HAs, the initial product should always have a higher value from the beginning. In general, Mgmt does always accept a higher return rate (based on 125% calculation). |  | Info |
| Topic No. | Projects | Who | When |
| 4 | Targets: Due to new requirements, the M1 targets of running projects have been adapted. In order to discuss the details, a separate meeting with TPM BA Mrs. Högelmeier is scheduled for CW 10. |  | Info |
| Topic No. | Planning | Who | When |
| 5 | Streamling: In order to evaluate for potential budget reduction, a streamling for all running predevelopment activities has to be done. AI: TRu to take over streamlining activities for predevelopment projects (based on BA proli). Forward list to JBa, GFä and KWa. | TRu | CW 10 |

06.03.06

Peter Farrenkothen