| Mailing List: | Mailing List |
| --- | --- |
| Date: | 04.04.06 |
| Time: | 14:00-15:30 |
| Location: | KLf (BZ-Video / PL-T room) / Mch / Aal |
| Moderated By: | H. Asmussen Tel.: +49(2842)95-4370 |
| Minutes by: | P. Farrenkothen Tel.: +49(2842)95-4422 |
| Action Items: | Action Items |
| Tops & Flops: |  |
| Participants: | Alkämper, Thomas; TAl; Hänsel, Dirk; DHä. Asmussen, Holger; HAs; Hohenleitner, Markus; MHo. Barner, Ulrich; UBa; Karacelik, Hasan; HKa. Betting, Andreas; ABe; Kern, Ralf; RKe. Bonde, Lars; LBo; Kockmann, Jürgen; JKo. Byrdal, Ole; OBy; Lang, Andreas; ALa. Christiansen, Keld; KCh; Neumann, Thomas; TNe. Dalmose, Claus; CDa; Rasmussen, Ole; ORa. Farrenkothen, Peter; PFa; Roehrig, Daniel; DRö. Feldhoff, Markus; MFe; Stokholm, Tony; TSt. Flierl, Brigitte; BFl; Zimmer, Alois; AZi. Gallos, Reinhard; RGa. Geiger, Ulrich; UGe; Lundgren, Eva; ELu. Hartmann, Ralf; RHa; Tragesa, Edmund; ETr. Wiesing, Detlef; DWi. |
| Meeting Reason | ### TPM2 int. weekly (CW 14) |
| Organisation | ### Dial In: +49 69 4035 9803 ### Code: 36111 # ### Support: using *0 (Serv.-Nr. 0180 2 0161 33) ### Mute phone: *6 |
| IP-ADDRESSES | ### For Windows Netmeeting ### PFa: 10.97.112.79 ### HAs: 10.96.32.37 |
| Next Meetings | CW 15 Tue 11.04. TPM int. weekly 14:00 – 15:30 (PL-T room KLF) CW 16 Tue 18.04. TPM int. weekly 14:00 – 15:30 (PL-T room KLF) |
| Topic | Agenda Topic Title Owner Time |

| Topic No. | General | Who | When |
| --- | --- | --- | --- |
| 1 | Acquisition Samples: For products class II and class III acquisition samples (B2 functional samples) need to be available appr. 8-10 weeks before DS. AI: MFe and DWi to prepare a Power Point slide for products Onyx, Ruby to point out timeline with most relevant dates compared to DS when FOT, B1+, B2 samples will be available. Pls. also include M1, S25 date within the mentioned timeline. ABe to deliver also such a timeline for class I product. | ABe, MFe, DWi | CW 14 |
| 2 | Beauty Contest: 1st draft beauty contest outcome done on Friday, 7th. Finalization will be done by Dr. Eickholdt and Dr. Bocionek in CW 15. |  | Info |
| 3 | Milestones: Actually focus on definition of 5 new milestone types that will be valid for all product projects of BMG. D10: Roadmap is defined D20: Scope documentation ready D30: Release for implementation D40: Coding completed D50: Delivery Start Definition phase is still ongoing. |  | Info |
| 4 | OPC: Audit will be performed, especially on product Ruby, but as well for all other products. A specific traffic light for the whole project will be part of the OPC report in the future. AI: Audit for all '2007'products to be performed by QM SW Mr. Grein. TPM has also to participate. Status on projects requested for next OPC. New request existing for report on TTV within the standard BA cockpit chart. BFl was given the task to work out a concept how to measure time to volume. AI: PFa to contact BFl and Marcell Assan in order to clarify on further details (reference, requirements,…) for such a report. What can be used as a reference for 1) intended volume and 2) production volume. AI: M0 and M1 documents to be stored on TPM drive. | TPM PFa TPM | 18.04.06 CW 15 CW 15 |
| 5 | Top 100 Product RU plans: On April, 21st a status presentation where we are in terms of variants will be done by Mr. Mulholland in a meeting together with CJo. The following action plan and report structure has been decided in order to gain for transparency and to get more predictable in term of TTV: |  | Info |
| Topic No. | Products | Who | When |
| 6 | BoM calcualtion: For projects Kestrel and Swift a calculation error was shown up by Mr. Danneil. For Kestrel 155 € instead of 130 € and for Swift 97,91 € instead of 80,21 € is the correct BoM. Most likely other projects as well will have the same problem. |  | Info |
| 7 | Swift: Product very badly accepted. Actually, 58 issues are blocking the DS. Swift SW will be examined in very detail personally by Dr. Eickholt. |  | Info |
| Topic No. | Planning | Who | When |
| 8 |  |  |  |
| 9 |  |  |  |

11.04.06

Peter Farrenkothen