| Mailing List: | Mailing List |
| --- | --- |
| Date: | 12.04.06 |
| Time: | 14:00-15:30 |
| Location: | KLf (BZ-Video / PL-T room) / Mch / Aal |
| Moderated By: | H. Asmussen Tel.: +49(2842)95-4370 |
| Minutes by: | P. Farrenkothen Tel.: +49(2842)95-4422 |
| Action Items: | Action Items |
| Tops & Flops: |  |
| Participants: | Alkämper, Thomas; TAl; Hänsel, Dirk; DHä. Asmussen, Holger; HAs; Hohenleitner, Markus; MHo. Barner, Ulrich; UBa; Karacelik, Hasan; HKa. Betting, Andreas; ABe; Kern, Ralf; RKe. Bonde, Lars; LBo; Kockmann, Jürgen; JKo. Byrdal, Ole; OBy; Lang, Andreas; ALa. Christiansen, Keld; KCh; Neumann, Thomas; TNe. Dalmose, Claus; CDa; Rasmussen, Ole; ORa. Farrenkothen, Peter; PFa; Roehrig, Daniel; DRö. Feldhoff, Markus; MFe; Stokholm, Tony; TSt. Flierl, Brigitte; BFl; Zimmer, Alois; AZi. Gallos, Reinhard; RGa. Geiger, Ulrich; UGe; Friesen, Oliver. Hartmann, Ralf; RHa; Weigang, Michael. |
| Meeting Reason | ### TPM2 int. weekly (CW 15) |
| Organisation | ### Dial In: +49 69 4035 9803 ### Code: 36111 # ### Support: using *0 (Serv.-Nr. 0180 2 0161 33) ### Mute phone: *6 |
| IP-ADDRESSES | ### For Windows Netmeeting ### PFa: 10.97.112.79 ### HAs: 10.96.32.37 |
| Next Meetings | CW 16 Tue 18.04. TPM int. weekly 14:00 – 15:30 (PL-T room KLF) CW 17 Tue 15.04. TPM int. weekly 14:00 – 15:30 (PL-T room KLF) |
| Topic | Agenda Topic Title Owner Time |

| Topic No. | General | Who | When |
| --- | --- | --- | --- |
| 1 | Fast Track: Actually, no possibility to increase performance by use of new RAM (16 MByte -> 32 MByte) and therefore to achieve the 15 frames/sec. Orange file server content does not match the BenQ requirements. M1 commitment (10 frames/sec.) seems to be possible. Only opportunity to increase RAM size. No decision taken up to now and no decision before the meeting with CJo. U. Betzer and M. Jäger should prepare a PPT-slide to show up the impact on fast track. The orange bench-mark with regards to fast track is the Samsung SPVC 600. |  | Info |
| 2 | OPC: Next OPC scheduled on 20.04.06. A specific OPC/Q-Gate will be performed for Hawk with a 100% view on BoM. This event will only take place if everything is complete in terms of BoM. M0-/M1-documents: Only M0-/M1-document, and exceptions (but only if existing) need to be available on the KLf-drive. No further request HAs to put in milestone declaration twice! |  | Info |
| 3 | Organizational: Dr. Eickholt is going to leave BenQ by end of April. He will overtake the role as a CEO at another company. |  | Info |
| 4 | Representatives: OFr was nominated as the general representative of HAs at Mch/G. This also includes TPM int. weekly and meeting with CoC's. At KLf, RKe will moderate all TPM meetings when HAs is absent. |  | Info |
| Topic No. | Products | Who | When |
| 5 | Top 100 Products: For the 10 hero products including their variants, the main figures as well as the sales figures will be reported to CJo an a regular basis. The reference of the RU plan will be given to CJo on Thursday this week. For each of the products Polaris, Swift and any other phone the RU plan need to checked in terms of 1) Total RU volume and 2) 1st planned production quantity per variant and week. AI: TPM together with GPM to verify the RU plan. Deliver commitment to senior management up to April, 14th. | TPM TPM Com | 14.04.06 |
| Topic No. | Planning | Who | When |
| 6 | Roadmap: Actually, seven 3G products are listed on the RM. Actual planned projects: Diamond (ABe, UBa), DS 04/07 Silverstone (RKe, DRö), DS 05/07, 100% waterproof phone, assumption to have DS 04/07 Kestrel Refresh , DS 10/06 Ruby, DS 02/07 Koala, DS 04/07 Garnet, DS 07/07 Titanium, DS 07/07 Kaolin, DS 07/07 Galena, DS 08/07 Mica, DS 08/07 Kunzite, DS 09/07, planned at Asia today, no request to plan for Europe Mallow cancelled and not longer part of the planning |  | Info |

14.04.06

Peter Farrenkothen