Project Jerry (Vodafone Simply exclusive)

M0 Statement for CPM/TPM

1.	Results and Open Issues

| ## Product Definition and Industrial Design | Completed on: Initials and Date |
| --- | --- |
| - Positioning of Product |  |
| - Product differentiation within roadmap is agreed | Done. 24/2/06 |
| - Positioning of product within MD portfolio in terms of priceline is agreed. | Done. 24/2/06 |
| - Positioning of product within MD portfolio in terms of time and product class agreed | Done. 24/2/06 |
| - Accessory Devices portfolio is agreed | In-progress |
| - Refresh requirements are defined | NA. |

| - Product profile is finished |  |
| --- | --- |
| - Target group and product story are finalized | Done. 24/2/06 |
| - Key product arguments are finalized | Done. 24/2/06 |
| - Performance profile is finalized | NA |
| - “Competition and SWOT” available; pricepoint of product in comparison to competitor products is available | NA |
| - Application portfolio is aligned with phones story. Applications that support the phones story are available from PM AS and are integrated in phones target group and product story | NA |
| - Sales strategy (regional focus, channel focus, market share target, attack/defend strategy) is available | Done. 24/2/06 (Vodafone exclusive deal). |
| - Limited Editions: results of evaluation with PM LE if Limited Editions should be done is available | NA |
| - R&D featurelist is frozen | In-progress (Feature list driven by Vodafone) |
| - Deviations between operator requirements and "to be implemented functionality" as of R & D are agreed | In-progress (Majority of deviations agreed, rest under discussions) |
| - Impact of changes in Product Definition (compared to M-alpha) on enthusiasm model have been evaluated | NA |

| - Accessory Devices requirements regarding phone features (incl. MMI) are confirmed | In-progress (AD portfolio defined, clarifying on some details) |
| --- | --- |
| - Feasibility to fulfill requirements from applications is confirmed | NA |
| - User Interface (UI) style guide, User Interface (UI) concept: aligned version after review by R&D and TI is available | In-progress (UI requirements driven by Vodafone) |
| - User Interface (UI) style guide, UI concept and UI concept for accessory devices: aligned version after review by R&D and TI is available | UI driven by VF. |
| - Feasibility to fulfill feature requirements on Software, HW and MMI from Customer Care is confirmed | Service requirements in-progress of finalizing. |
| - Result of feasibility check on General technical service requirements is available. | Service requirements in-progress of finalizing. |
| - Recycling aspects are considered | NA |

| - Industrial Design |  |
| --- | --- |
| - Final design decision taken (ID defined to 90%) | ID rendering accepted by VF. Discussion in-progress on material finishings. |
| - Design Acceptance Test results are available (incl. accessories if required) | NA. ID accepted by Vodafone. |
| - Usability Test results are available from TI (incl. accessories if required) | NA (Designed per Vodafone spec) |
| - Number of design variants is agreed | NA |

- Conclusion

CPM recommend to declare M0.