95 Obsidian
M1 Statement for Software

References

References are external documents (papers, files, articles, and photocopies) which are mentioned to give further information about topics in the document. Remember to write the accurate path for the reference file.

Enclosures

Enclosures are external documents (papers, files, articles, and photocopies) which are an essential part of the document itself, but which cannot be put into the word format.

Revision Information

| Created: | Revision | Name | Comments |
| --- | --- | --- | --- |
| 01.12.2005 | 0.1 | Majbritt Christensen | Initial revision in PVCS |
| Modified |  |  |  |
| 2/2 2006-02-06 | 0,2 | Carsten G. Termansen |  |

# Basis

Obsidian is SW wise defined as a copy of Swift!

That means the main feature list (see [7]) is equal to Swift – with exception of what is SPECIFICALLY defined and agreed.

Therefore the main documentation for Obsidian is Delta-documentation towards Swift – not full documentation.

# Conditions

- Since Obsidian is a copy of Swift with some specific and agreed alterations, it means that If for some reason Swift run into problems and cut in features – this will also by default be true for Obsidian ! Our budget does not cover main platform features that Swift cannot cover.

- The agreements on target-operators and the requirements for them holds as stated in [6] Any other requirements from the main Operators, that cannot be handled with Customization, shall be treated as a CR.

- The CM plan must not change with respect to the agreement to stay with Swift on the same RIDB (RIDB SO) when this happens 24’th February. (major impact on budget if this is not the case). (for FM radio we have an agreed scenario with an SDB for FM radio development only – this can be handled within budget); See CM plan in [12].

- FM radio resources : The resources that are shared with Swift for Object-Server and AUMA, have Swift as first priority. The plan depends on that we find a timeslot where they can help us (looks good though , the task is small)

- The accessory “CarKitLineFit“ that is a part of the requirements from PM is NOT committed by Software, no resources are available in neither Aalborg nor Munich.

# Exceptions

- Feature-list will be updated with FM radio functionality by 3/3 2006

- General MMI specifications will be updated with FM radio by mid marts.

# Schedule

See Primavera for overall schedule.

See [12] for detailed SW schedule.

# Risks

The most critical risks are :

- Dependency of Swift status – a major delay of Swift SW can mean delay of Obsidian.

- Knowledge transfer in transition phase where Native platform shifts to Aalborg.

# Documentation (M1 versions)

(the documents in this table are copies for M1)

| 1 | ProjectOrganizer | Contains ActionItems, Delivery plan, Milestonechecklists, SW organization, status overview, project timeline, document overview, tasklist, riskoverview | SW doc's\ProjectOrganizer_m1.xls |
| --- | --- | --- | --- |
| 2 | SpecOrganizer | Contains link to SteckBrief, list of Accessories and (HW)Delta spec between Swift and Obsidian | 05_ReqSpec\Spec-Organizer-M0.xls |
| 3 | Specifications for Internal FM radio | Overview of Radio functionality | SW doc's\05_ReqSpec\FM_radio\radio_m1\ReqSpecObsidian.doc |
| 4 | Accessory Overview |  | ..\Accessory\Document_Overview.xls |
| 5 | Accessory specifications |  | ..\Accessory |
| 6 | Operators | Contains agreements on Operators for Obsidian | SW doc's\05_ReqSpec\Operators\Obsidian_Operators.xls |
| 7 | Feature list | Obsidian /Swift delta also described in “SpecOrganizer” and “ProjectOganizer” | 05_ReqSpec\Feature list\Copy of 03_X75_SG2_Swift_Feature_List_V2.0_041_08 |
| 8 | MMI spec | PDF file on n-drive | 05_ReqSpec\MMI\X85_Obsidian.pdf |
| 9 | Software Project management Plan |  | 04_ProjMgt\10_ProjMgtPlan\001_Obsidin_SPMP.doc |
| 10 | SW Quality Plan |  | ..\QM\SW\01_SQAP_SWQualityAssurancePlan\SQAP_Obsidian_20051221-R.doc |
| 11 | Usoft Projekt Plan |  | 04_ProjMgt\10_ProjMgtPlan\Obsidian SW_M1.mpp |
| 12 | CM plan |  | SW doc's\09_CM\05_CMPlan\Software Configuration Management - Obsidian for M1.doc |
| 13 | AS timeline |  | 04_ProjMgt\10_ProjMgtPlan\Obsidian_AS Timing 13022006.xls |

# M1 checklist :

| - Binding statement for all defined SW features (including initial (P)ICS, PIXIT etc. required for System Test planning of agreed conformity assessments and certifications) | Ok |
| --- | --- |
| - Product specific component projects have reached C1 ……………………. | No component projects |
| - Memory Requirements fixed | As Swift : Swift Documents\332547606.xls |
| - Testability of the features by S2 in the field guaranteed | As 75 platform (Kim A) |
| - Feasibility of implementation and approval ensured | Ok plan agreed with ST |
| - Product specific user interface specification available | Ok See [8] and "Exceptions" |
| - Software Supplier Management: Review of contracts, ready for signature (must be ensured that contracts can be signed after M1) | N/A |
| - Negotiations by Procurement performed |  |
| - Contract checked by Legal Department |  |
| - Contract approved by Global Line Manager |  |
| - Contract approved by Head of SW development |  |
| - Resources provided by the department up to M3 | Ok |
| - Product specific Architecture Document available | No specific Architecture Document due to nature of the project (simple update). Spec-delta in "Spec-Organizer.xls" Tasklist in "Project-organizer.xls" |
| - Software Quality Assurance Plan (SQAP) completed | See [10] |
| - Software Project Management Plan (SPMP) completed | See [9] |
| - Product Integration Plan available and reviewed | N/A |
| - Integration Matrix |  |
| - Planning of Integration Phases for defined IPs (+ detailed phase planning for IP 1); number and content of all IP’s defined |  |
| - Test Plan WBIT (White Box Integration) available |  |
| - Test Specification WBIT (White Box Integration) for IP 1 available (latest before WBIT of IP 1) |  |
| - Integration Scenario for each Integration Phase |  |
| - Reviews completed without blocking points |  |
| - Consistence with component schedules given |  |
| - Core Integration Team nominated (appointed specialists form CA, L1, PS and SP) | Ok |
| - Configuration Management Plan available | Ok - see [12] |
| - Project Database created | Ok |
| - Detailed Primavera project plan up to M3/S4 is available, showing dedicated resources by name and on department level for external consultants | Ok |
| - Update Risk Management Plan | Ok |
| - Requirements and responsibilities fixed for all software deliverables which need to be adapted or tested | Ok |
| - Creating in Defect Tracking Tool (Clear Quest) a new Project for Defect Tracking. Registration Form issued including Project Responsibilities, Roles and Suppliers. Project in Clear Quest created | To be done between B1 delivery and S2 milestone |
| - Scope and schedule for implementing of the SW (EMC, service SW logic, accessories) is available for the individual HW statuses and has been agreed with HW and Accessories (-> Layer 1 proposed to postpone this checkpoint from M0 to M1) | Ok |
| - Format of release notes and delta description of all SW parts agreed with QM, PM and System Test | Ok |
| - AT command list available | As Swift |
| - SW boot concept for internal test and test at operator defined and agreed with at least System Test, Global Product Management | Ok |
| - Update concept defined and agreed with at least System Test, Service and production | As Swift |
| - Trace concept defined | As Swift |
| - SW Variants: Operator specific MMI, MMI languages, SIM-Lock, Initialization, applications | See [6] |
| - SW customization feature list overview created | See [6] |
| - Key applications defined | Ok |
| - PSQA plan built up and provided to PQA | Equals ST test-spec and SQAP |

# Conclusion

M1 is declared for SW